# 8. PRIORITY 04: SOLID WASTE MANAGEMENT SYSTEM

## 8.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Solid Waste Management System |
| Description | A citywide solid waste management system delivering a clean, healthy city |
| Indicative Investment | USD 10,000,000 (Birr 1,600,319,000)* |
| Sector | Municipal Services & Environment |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant / concessional loan |
| Ranking Rationale | Livability - Environmental and public health imperative; essential for livable city; relatively low-cost, high-impact |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 8.2 Strategic Rationale

### 8.2.1 Current Situation

Tog-Wajaale has no engineered landfill, formal collection fleet or recycling capacity. Uncollected waste accumulates in open sites and waterways, posing health and environmental risks that will intensify as population grows.

| Issue | Description | Impact |
| --- | --- | --- |
| No Engineered Landfill | Waste is disposed of in open, unregulated sites | Environmental contamination; public health risks |
| No Formal Collection | Absence of organized waste collection services | Uncollected waste accumulates; visual pollution |
| No Recycling Capacity | No facilities for waste segregation or recycling | Resource loss; increased landfill burden |
| Waterway Pollution | Waste accumulates in waterways, causing contamination | Water contamination; ecosystem damage |
| Health Risks | Open waste sites pose significant public health risks | Disease transmission; respiratory issues |

### 8.2.2 Population Growth Driving Demand

| Year | Population | Waste Generation (Est. kg/day)* | Waste Generation (tonnes/year) |
| --- | --- | --- | --- |
| 2024 | 82,064 | ~41,000 | ~15,000 |
| 2030 | 119,000 | ~59,500 | ~21,700 |
| 2055 | 554,700 | ~277,000 | ~101,000 |

*Based on estimated waste generation of 0.5 kg/person/day (typical for developing urban centers)

### 8.2.3 Why This is Priority #4

| Reason | Description |
| --- | --- |
| Public Health | Addresses immediate health and environmental risks |
| Environmental Protection | Prevents water contamination and pollution |
| Low Cost, High Impact | USD 10 million investment with significant benefits |
| Population Growth | Essential as city grows toward 554,700 residents |
| Climate Action | Reduces methane emissions from open waste |
| Quality of Life | Creates a cleaner, more attractive city |

### 8.2.4 Environmental and Health Risks

| Risk | Description | Severity |
| --- | --- | --- |
| Water Contamination | Leachate from open waste sites contaminates groundwater and surface water | High |
| Air Pollution | Open burning of waste releases harmful emissions | High |
| Disease Vectors | Uncollected waste attracts pests and disease vectors | Medium |
| Flood Risk | Waste blocking drainage channels increases flood risk | Medium |
| Greenhouse Gas Emissions | Methane emissions from decomposing organic waste | High |
| Visual Pollution | Open waste sites degrade the urban environment | Medium |

### 8.2.5 Legal and Policy Framework

| Framework | Relevance |
| --- | --- |
| TWUEP Chapter 4 | Identifies environmental hazards and waste management as a priority |
| Federal Environmental Protection Authority | National standards for waste management |
| National Solid Waste Management Strategy | Framework for sustainable waste management |
| SDG 11.6 | Reduce environmental impact of cities |
| SDG 12.4 | Environmentally sound management of chemicals and waste |
| SDG 13 | Climate action through methane reduction |

## 8.3 Project Scope

### 8.3.1 Components Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- |
| Engineered Landfill Disposal Site | Sanitary landfill with environmental controls | 3,000,000 | 480,095,700 |
| Transfer Stations | Network of collection points across the city | 2,000,000 | 320,063,800 |
| Collection Fleet & Equipment | Modern waste collection vehicles and equipment | 2,500,000 | 400,079,750 |
| Waste Segregation & Recycling Centre | Sorting, processing, and recycling facilities | 1,500,000 | 240,047,850 |
| Community Awareness & Capacity Building | Public education and training programmes | 1,000,000 | 160,031,900 |
| TOTAL |  | 10,000,000 | 1,600,319,000 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 8.3.2 Component Details

1. Engineered Landfill Disposal Site (USD 3,000,000)

| Element | Description | Specification |
| --- | --- | --- |
| Site Selection | Geologically suitable location with proper access | 10-15 ha site |
| Liner System | Engineered liner to prevent groundwater contamination | HDPE liner + clay |
| Leachate Management | Collection and treatment of leachate | Treatment pond system |
| Gas Management | Methane gas collection and flaring (or utilization) | Gas collection system |
| Cover System | Daily and final cover to control odours and pests | Soil cover system |
| Access Roads | All-weather access for collection vehicles | Paved access road |
| Fencing | Security and control | Perimeter fencing |
| Site Office | Administrative and control facilities | Office and weighbridge |

2. Transfer Stations (USD 2,000,000)

| Element | Description | Specification |
| --- | --- | --- |
| Station Locations | Strategically located across the city | 3-5 stations |
| Waste Transfer | Collection and consolidation of waste | Covered transfer area |
| Compaction | Compaction for efficient transport to landfill | Compactor equipment |
| Environmental Controls | Odour control and pest management | Ventilation; pest control |
| Access | All-weather access for collection vehicles | Paved access |
| Staff Facilities | Amenities for workers | Facilities and offices |

3. Collection Fleet & Equipment (USD 2,500,000)

| Element | Quantity | Unit Cost (USD) | Total Cost (USD) | Specification |
| --- | --- | --- | --- | --- |
| Compactor Trucks | 5 | 200,000 | 1,000,000 | 20-tonne capacity |
| Collection Vehicles | 10 | 80,000 | 800,000 | 10-tonne capacity |
| Sweeping Equipment | 2 | 150,000 | 300,000 | Mechanical sweepers |
| Containers & Bins | 200+ | 2,000 | 400,000 | 1.1m³ and 4m³ containers |
| TOTAL |  |  | 2,500,000 |  |

4. Waste Segregation & Recycling Centre (USD 1,500,000)

| Element | Description | Specification |
| --- | --- | --- |
| Segregation Line | Manual and mechanical sorting of waste | Sorting belt and stations |
| Recycling Facilities | Processing of recyclable materials | Plastic; paper; metal; glass |
| Composting Facility | Organic waste composting | Aerated static pile system |
| Storage Area | Storage for recyclable materials | Covered storage |
| Administration | Office and management facilities | Administrative building |
| Weighbridge | Weight recording | Truck weighbridge |

5. Community Awareness & Capacity Building (USD 1,000,000)

| Element | Description | Specification |
| --- | --- | --- |
| Public Education | Awareness campaigns on waste management | Campaigns; materials; events |
| Behaviour Change | Promotion of waste segregation and recycling | Behaviour change programmes |
| Training | Training for waste management workers | Technical and safety training |
| School Programmes | Environmental education in schools | Curriculum and activities |
| Community Engagement | Community participation programmes | Community events and incentives |
| Monitoring | Programme effectiveness monitoring | Surveys and assessments |

## 8.4 Value Creation

### 8.4.1 Expected Outcomes

| Outcome | Target | Measurement |
| --- | --- | --- |
| People Served | 82,064+ (growing to 554,700 by 2055) | Population coverage |
| Waste Collection Coverage | 90%+ of households | Service area mapping |
| Recycling Rate | 30%+ of waste recycled | Waste composition analysis |
| Landfill Reduction | 50% reduction in landfill waste | Landfill volume tracking |
| Jobs Created | 50+ direct jobs | Employment records |

### 8.4.2 Additional Benefits

| Benefit | Description |
| --- | --- |
| Public Health | Reduced disease transmission through proper waste management |
| Environmental Protection | Reduced pollution and contamination of water sources |
| Climate Action | Reduced methane emissions from organic waste (40%+ reduction) |
| Resource Recovery | Recycling and composting recover valuable resources |
| Aesthetic Improvement | Cleaner, more attractive city environment |
| Flood Risk Reduction | Reduced blockage of drainage channels |
| Informal Sector Integration | Integration of informal waste pickers |
| Community Empowerment | Community participation in waste management |

### 8.4.3 Environmental Impact

| Indicator | Baseline | Target | Improvement |
| --- | --- | --- | --- |
| Open Dumping Sites | Multiple unregulated sites | Eliminated | 100% reduction |
| Waterway Pollution | High contamination | Low contamination | 80% reduction |
| Methane Emissions | Significant (open dumping) | Controlled (landfill gas management) | 60% reduction |
| Recycling Rate | <5% | 30%+ | 600% increase |
| Waste-to-Landfill | 100% | <50% | 50% reduction |
| Public Health Incidents | Frequent | Infrequent | 70% reduction |

## 8.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP names waste management a public service priority; pop. growing 82,064 → 554,700 | Formal waste generation & composition study |
| Site / Land & Approvals | Gap | — | Landfill site identification and titling |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & design |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 10M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | — | ESIA and landfill siting safeguards |
| Revenue, O&M & Delivery Model | Gap | — | Waste levy structure and O&M plan |
| Procurement / Transaction Plan | Gap | — | Fleet & equipment procurement plan |

### 8.5.1 Bankability Strengths

| Strength | Description |
| --- | --- |
| Clear Demand | No existing waste management services |
| Population Growth | Demand will increase with population growth |
| Public Health Imperative | Strong justification for investment |
| Environmental Benefits | Climate and environmental benefits |
| Low Cost | Relatively low investment for significant impact |
| Replicability | Model can be replicated in other areas |

### 8.5.2 Bankability Gaps

| Gap | Description | Required Action |
| --- | --- | --- |
| Landfill Site | No site identified | Site identification and assessment |
| Waste Data | No formal waste generation data | Waste generation and composition study |
| Feasibility Study | No detailed analysis | Commission feasibility study |
| ESIA | No environmental assessment | Commission ESIA |
| Financial Model | No detailed financial projections | Develop financial model |
| O&M Plan | No maintenance and operations plan | Develop O&M plan |

## 8.6 Delivery & Operating Model

| Element | Details |
| --- | --- |
| Project Owner / Lead | Tog-Wajaale City Administration (TWCA) |
| Delivery Structure | Public delivery — TWCA municipal services |
| Operator & O&M | Municipal sanitation department or contracted private operator |
| Revenue / Cost Recovery | Municipal waste levy; municipal budget allocation for shortfall |
| Funding Mix | Public capital budget + donor grant/concessional debt; municipal own-source revenue supports O&M |

### 8.6.1 Recommended Operating Model

text

┌─────────────────────────────────────────────────────────────┐

│                       PROJECT OVERSIGHT                      │

│                  Tog-Wajaale City Administration            │

│              (Mayor's Office / City Manager)                │

└────────────────────────┬────────────────────────────────────┘

│

┌────────────────────────┴────────────────────────────────────┐

│                    PROJECT MANAGEMENT                        │

│              Municipal Sanitation Department                 │

└────────────────────────┬────────────────────────────────────┘

│

┌────────────────┼────────────────┐

│                │                │

▼                ▼                ▼

┌───────────────┐ ┌───────────────┐ ┌───────────────┐

│   LANDFILL    │ │   COLLECTION  │ │   RECYCLING   │

│   OPERATOR    │ │   FLEET O&M   │ │   CENTRE O&M  │

│  (Contractor) │ │  (Department/ │ │  (Contractor/ │

│               │ │   Contractor) │ │   Department) │

└───────────────┘ └───────────────┘ └───────────────┘

### 8.6.2 Revenue Model

| Revenue Source | Description | Target |
| --- | --- | --- |
| Waste Levy | Monthly fee on households | Covers 60-80% of O&M |
| Municipal Subsidy | Budget allocation for shortfall | Covers 20-40% of O&M |
| Recycling Revenue | Sale of recyclable materials | Supplementary revenue |
| Service Fees | Commercial and industrial fees | Supplementary revenue |

## 8.7 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | Waste services planned for new expansion areas |
| With Priority 02 (Corridor Upgrade) | Road access enables waste collection in expanded areas |
| With Priority 03 (FTZ) | Waste services for FTZ and industrial facilities |
| With Priority 05 (Youth Centre) | Employment opportunities in waste sector for youth |
| With Priority 06 (Reception Centre) | Employment opportunities for returnees |
| With Climate Action | Reduced methane emissions through landfill gas management |

## 8.8 Top Risks & Mitigation

| Critical Risk | Mitigation / Responsible Party |
| --- | --- |
| Landfill site selection & community acceptance | Early site screening with community consultation; formal siting criteria; engage kebele and clan elders (Ugaas) |
| Waste levy under-collection | Phase-in levy structure with municipal subsidy backstop; billing system development; community awareness campaigns |
| Fleet O&M cost overruns | Standardised equipment specification; maintenance contract with supplier; operator training |
| Recycling market volatility | Diversified recycling streams; strategic partnerships with recyclers |
| Climate impact on landfill operations | Climate-resilient design; flood protection measures |
| Community resistance to landfill | Early consultation; benefit-sharing; transparent operation |
| Inadequate technical capacity | Training; technical assistance; experienced partners |
| Political interference | Clear operational guidelines; transparent management |

## 8.9 Implementation Phasing

### 8.9.1 Phase 1: Feasibility & Planning (2025-2026)

| Activity | Timeline | Responsible | Estimated Cost (USD) |
| --- | --- | --- | --- |
| Waste Generation & Composition Study | Months 1-4 | Consultant | 100,000 |
| Site Identification & Assessment | Months 2-6 | Consultant | 80,000 |
| Feasibility Study | Months 3-8 | Consultant | 150,000 |
| ESIA and Safeguards | Months 4-9 | Consultant | 120,000 |
| Detailed Design | Months 6-12 | Design Consultant | 200,000 |
| Community Engagement | Ongoing | Engagement Team | 50,000 |
| TOTAL |  |  | 700,000 |

### 8.9.2 Phase 2: Infrastructure Development (2026-2028)

| Activity | Timeline | Responsible | Estimated Cost (USD) |
| --- | --- | --- | --- |
| Landfill Site Development | Months 1-12 | Contractor | 3,000,000 |
| Transfer Stations Construction | Months 6-15 | Contractor | 2,000,000 |
| Collection Fleet Procurement | Months 6-12 | Procurement Team | 2,500,000 |
| Recycling Centre Construction | Months 9-18 | Contractor | 1,500,000 |
| TOTAL |  |  | 9,000,000 |

### 8.9.3 Phase 3: Operationalization (2028-2029)

| Activity | Timeline | Responsible | Estimated Cost (USD) |
| --- | --- | --- | --- |
| Staff Recruitment & Training | Months 12-15 | HR Department | 100,000 |
| Community Awareness Campaign | Months 12-18 | Engagement Team | 100,000 |
| Waste Levy Implementation | Month 15+ | Finance Department | - |
| Full Operations | Month 18+ | Operator | - |
| TOTAL |  |  | 200,000 |

## 8.10 Next Steps

### 8.10.1 Priority Action

Commission a Waste Generation & Composition Study

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Environmental Compliance Officer |
| Estimated Cost | USD 100,000 - 200,000 |
| Expected Outcome | Evidence base for technical design and financing |

### 8.10.2 Key Activities for Next 90 Days

| Activity | Timeline | Responsible | Expected Outcome |
| --- | --- | --- | --- |
| Finalise waste study TOR | Week 1-3 | Project Director | Consultant procurement ready |
| Identify potential landfill sites | Week 2-6 | Environmental Officer | Site shortlist |
| Conduct preliminary site assessments | Week 4-10 | Environmental Consultant | Site suitability assessment |
| Engage communities on site selection | Week 6-12 | Engagement Team | Community acceptance |
| Engage potential development partners | Week 4-10 | Project Director | Partner interest assessment |
| Develop preliminary cost estimates | Week 8-12 | Infrastructure Specialist | Indicative project costs |

### 8.10.3 Immediate Actions

| Action | Responsible | Timeline |
| --- | --- | --- |
| Identify 3-5 potential landfill sites | Environmental Officer | 0-30 days |
| Engage kebele leaders on site selection | Engagement Team | 0-45 days |
| Prepare waste study procurement | Project Director | 0-30 days |
| Contact development finance partners | City Manager | 0-30 days |

Prepared By:

Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

Contact:
Mahamud Yusuf Adan – Mayor: +251 915 330528
Abdikarim Hassen Yusuf – City Manager: +251 915 074535
Shemshedin Hassen Yusuf – Project Director: +251 911 542418
Mohammed Isse Muhumed – Environmental Compliance Officer

Project Website: www.twuep.com.et