# APPENDIX A: PROJECT CONTACT INFORMATION

## TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

### Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Project Email: twuep369@gmail.com

Date: August 2026 G.C

## TABLE OF CONTENTS

- Primary Contacts

- Project Management Team

- Technical Team

- Support Staff

- Key Government Stakeholders

- Development Partner Contacts

- Private Sector Contacts

- Community and Civil Society Contacts

- Emergency Contacts

- Contact Protocols

## 1. PRIMARY CONTACTS

### 1.1 City Leadership

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Mahamud Yusuf Adan | Mayor | Executive leadership overseeing urban development and administration | +251 915 330528 |
| Abdikarim Hassen Yusuf | City Manager | Operational management and implementation of urban development plans | +251 915 074535 |

### 1.2 Project Leadership

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Shemshedin Hassen Yusuf | Project Director / Manager | Overall project coordination and management | +251 911 542418 |

## 2. PROJECT MANAGEMENT TEAM

### 2.1 Core Management

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Shemshedin Hassen Yusuf | Project Director / Manager | Overall project coordination and management | +251 911 542418 |
| Mohammed Muhumed Ahmed | Infrastructure Development Specialist | Technical oversight; infrastructure design and implementation | [Contact] |
| Mohammed Isse Muhumed | Environmental Compliance Officer | Environmental management; ESIA oversight | [Contact] |
| Abdiwasac Khaliif Muhumed | GIS & Surveying Department | Spatial data; mapping; land surveying | [Contact] |

### 2.2 Additional Management Roles

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Finance Officer | Financial Management | Budget management; financial reporting | [Contact] |
| Procurement Officer | Procurement | Procurement and contract management | [Contact] |
| Stakeholder Engagement Manager | Community Engagement | Stakeholder engagement; community relations | [Contact] |
| GRM Officer | Grievance Management | Grievance redress mechanism management | [Contact] |
| Communications Specialist | Communications | Media relations; public information | [Contact] |
| Social Development Specialist | Social Development | Gender; social inclusion; vulnerable groups | [Contact] |

## 3. TECHNICAL TEAM

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Urban Planner | Urban Planning | Urban expansion planning; land use | [Contact] |
| Transport Engineer | Transport Engineering | Road design; BRT design; traffic analysis | [Contact] |
| Civil Engineer | Civil Engineering | Infrastructure design; construction supervision | [Contact] |
| Environmental Specialist | Environment | Environmental monitoring; compliance | [Contact] |
| Structural Engineer | Structural Engineering | Building design; structural analysis | [Contact] |
| Electrical Engineer | Electrical Engineering | Power supply; lighting; electrical systems | [Contact] |
| Mechanical Engineer | Mechanical Engineering | Equipment; fleet; mechanical systems | [Contact] |
| Water/Sanitation Engineer | Water & Sanitation | Water supply; sanitation systems | [Contact] |
| Waste Management Specialist | Waste Management | Solid waste systems; recycling | [Contact] |
| Land Surveyor | Land Surveying | Land surveying; mapping | [Contact] |
| GIS Specialist | GIS & Mapping | Spatial analysis; GIS mapping | [Contact] |
| Economist | Economic Analysis | Cost-benefit analysis; economic impact | [Contact] |
| Financial Analyst | Financial Analysis | Financial modeling; investment analysis | [Contact] |

## 4. SUPPORT STAFF

### 4.1 Administrative Support

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Administrative Assistant | Administration | Administrative support; scheduling | [Contact] |
| Receptionist | Reception | Front desk; visitor coordination | [Contact] |
| Driver | Logistics | Transport and logistics | [Contact] |

### 4.2 Field Support

| Name | Title | Responsibility | Contact |
| --- | --- | --- | --- |
| Community Liaison Officers (3) | Community Engagement | Day-to-day community engagement | [Contact] |
| Field Monitors | Field Monitoring | Site monitoring; data collection | [Contact] |
| Survey Enumerators | Data Collection | Household surveys; data collection | [Contact] |

## 5. KEY GOVERNMENT STAKEHOLDERS

### 5.1 National Government

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Minister | Federal Ministry of Urban Development and Housing | [Contact] |
| [Name] | State Minister | Federal Ministry of Urban Development and Housing | [Contact] |
| [Name] | Director General | Urban Planning Department | [Contact] |
| [Name] | Director General | Environmental Protection Authority | [Contact] |
| [Name] | Director | Labour and Social Affairs | [Contact] |

### 5.2 Regional Government (Somali Regional State)

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | President | Somali Regional State | [Contact] |
| [Name] | Vice President | Somali Regional State | [Contact] |
| [Name] | Head | Bureau of Urban Development | [Contact] |
| [Name] | Head | Bureau of Finance and Economic Development | [Contact] |
| [Name] | Head | Bureau of Environment, Forest and Climate Change | [Contact] |
| [Name] | Head | Bureau of Labour and Social Affairs | [Contact] |
| [Name] | Head | Bureau of Trade and Industry | [Contact] |

### 5.3 Local Government (Fafen Zone)

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Administrator | Fafen Zone Administration | [Contact] |
| [Name] | Head | Zone Urban Development Department | [Contact] |

### 5.4 Local Government (Woreda/Kebele)

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Woreda Administrator | Tog-Wajaale Woreda | [Contact] |
| [Name] | Kebele Chair | Kebele 01 | [Contact] |
| [Name] | Kebele Chair | Kebele 02 | [Contact] |
| [Name] | Kebele Chair | Kebele 03 | [Contact] |
| [Name] | Kebele Chair | Kebele 04 | [Contact] |
| [Name] | Kebele Chair | Kebele 05 | [Contact] |
| [Name] | Kebele Chair | Kebele 06 | [Contact] |
| [Name] | Kebele Chair | Kebele 07 | [Contact] |

## 6. DEVELOPMENT PARTNER CONTACTS

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Country Director | Swiss Agency for Development and Cooperation (SDC) | [Contact] |
| [Name] | Programme Manager | SDC East Africa | [Contact] |
| [Name] | Country Representative | African Development Bank (AfDB) | [Contact] |
| [Name] | Senior Infrastructure Specialist | AfDB Ethiopia | [Contact] |
| [Name] | Country Manager | World Bank Group / IFC | [Contact] |
| [Name] | Urban Development Specialist | World Bank | [Contact] |
| [Name] | Programme Manager | Cities Alliance | [Contact] |
| [Name] | Regional Director | TradeMark Africa | [Contact] |
| [Name] | Programme Officer | TradeMark Africa Ethiopia | [Contact] |
| [Name] | Country Representative | UNDP Ethiopia | [Contact] |
| [Name] | Programme Manager | IOM Ethiopia | [Contact] |
| [Name] | Head of Office | UNHCR Ethiopia | [Contact] |
| [Name] | Country Representative | IGAD | [Contact] |
| [Name] | Regional Migration Fund Manager | IGAD RMF | [Contact] |
| [Name] | Head of Cooperation | European Union Delegation to Ethiopia | [Contact] |
| [Name] | Country Director | GIZ Ethiopia | [Contact] |

## 7. PRIVATE SECTOR CONTACTS

### 7.1 Potential Partners

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Regional Director | DP World | [Contact] |
| [Name] | Country Manager | Logistics Company | [Contact] |
| [Name] | Director | Infrastructure Development Company | [Contact] |
| [Name] | Senior Manager | International Bank | [Contact] |
| [Name] | Country Head | European DFI | [Contact] |

### 7.2 Local Private Sector

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | President | Tog-Wajaale Chamber of Commerce | [Contact] |
| [Name] | Director | Local Construction Company | [Contact] |
| [Name] | Manager | Local Logistics Company | [Contact] |

## 8. COMMUNITY AND CIVIL SOCIETY CONTACTS

| Name | Title | Organization | Contact |
| --- | --- | --- | --- |
| [Name] | Elder (Ugaas) | Clan Leadership | [Contact] |
| [Name] | Elder (Ugaas) | Clan Leadership | [Contact] |
| [Name] | Chairperson | Women's Association | [Contact] |
| [Name] | Chairperson | Youth Association | [Contact] |
| [Name] | Director | Local NGO | [Contact] |
| [Name] | Community Leader | IDP Community | [Contact] |
| [Name] | Imam | Religious Leadership | [Contact] |
| [Name] | Representative | Persons with Disabilities Association | [Contact] |
| [Name] | Director | Save the Children International (SCI) | [Contact] |
| [Name] | Director | Organization for Welfare and Development in Action (OWDA) | [Contact] |

## 9. EMERGENCY CONTACTS

| Service | Contact |
| --- | --- |
| Police Emergency | 991 |
| Fire Emergency | 939 |
| Ambulance | 907 |
| Tog-Wajaale Hospital | [Contact] |
| Tog-Wajaale Police Station | [Contact] |
| Tog-Wajaale Fire Station | [Contact] |
| City Administration Emergency Line | [Contact] |

## 10. CONTACT PROTOCOLS

### 10.1 Communication Protocols

| Purpose | Contact Person | Protocol |
| --- | --- | --- |
| General Inquiries | Project Email | Email to twuep369@gmail.com; response within 24-48 hours |
| Project Updates | Project Director / Manager | Monthly briefings and quarterly reports |
| Technical Issues | Infrastructure Development Specialist | Direct coordination with technical team |
| Stakeholder Issues | Stakeholder Engagement Manager | Formal engagement through established channels |
| Grievances | GRM Officer | Through GRM channels |
| Media Inquiries | Communications Specialist | Formal media briefing; coordinated response |
| Government Coordination | City Manager | Formal communication through government protocols |
| Partner Coordination | Project Director / Manager | Regular coordination meetings and reports |

### 10.2 Escalation Protocol

| Level | Issue Type | Contact | Timeline |
| --- | --- | --- | --- |
| Level 1 | Minor operational issues | Infrastructure Development Specialist / Project Manager | 24-48 hours |
| Level 2 | Moderate issues affecting project delivery | Project Director / Manager | 48-72 hours |
| Level 3 | Major issues requiring political decision-making | City Manager | 3-5 days |
| Level 4 | Strategic issues affecting project viability | Mayor | 5-7 days |

### 10.3 Key Communication Channels

| Channel | Purpose | Contact |
| --- | --- | --- |
| Project Website | Public information | www.twuep.com.et |
| Project Email | General inquiries | twuep369@gmail.com |
| GRM Email | Grievance submission | complaints@twuep.com.et |
| Media Contact | Press and media | media@twuep.com.et |
| Partner Coordination | Partner engagement | partners@twuep.com.et |

## SUMMARY TABLE: KEY CONTACTS

| Category | Key Contact | Role | Contact |
| --- | --- | --- | --- |
| City Leadership | Mahamud Yusuf Adan | Mayor | +251 915 330528 |
| City Leadership | Abdikarim Hassen Yusuf | City Manager | +251 915 074535 |
| Project Management | Shemshedin Hassen Yusuf | Project Director | +251 911 542418 |
| Technical | Mohammed Muhumed Ahmed | Infrastructure Specialist | [Contact] |
| Environment | Mohammed Isse Muhumed | Environmental Officer | [Contact] |
| GIS & Survey | Abdiwasac Khaliif Muhumed | GIS Specialist | [Contact] |
| General Inquiries | - | Project Information | twuep369@gmail.com |
| Grievances | - | Complaints | complaints@twuep.com.et |

# APPENDIX B: KEY REFERENCE DOCUMENTS

## TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

### Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Date: August 2026 G.C

## TABLE OF CONTENTS

- Document 1: Tog-Wajaale Urban Expansion Plan (2025-2055) - Full Report

- Document 2: Tog-Wajaale Urban Expansion Plan - Existing Situation Assessment

- Document 3: Tog-Wajaale Urban Expansion Plan - Population and Density Growth Trends

- Document 4: Tog-Wajaale Urban Expansion Plan - Conceptual Development and Legal Framework

- Document 5: Tog-Wajaale Urban Expansion Plan - Scenario Developments and Analysis

- Document 6: Tog-Wajaale Urban Expansion Plan - Implementation Phases

- Document 7: Third East Africa City Corridor Dialogue - Project Poster

- Document 8: Ethiopian Urban Expansion Initiative - Overview

- Document 9: Tog-Wajaale City - Location and Area Data

- Document 10: Ethio-Berbera Corridor - Trade and Logistics Data

- Document 11: Sustainable Development Goals (SDGs) Alignment

- Document 12: Municipal Financial Data and Budget Context

- Document 13: Legal and Regulatory Framework Summary

- Document 14: Key Infrastructure and Service Gaps

- Document 15: Project Implementation Partners and Stakeholders

- Document 16: Project Monitoring and Evaluation Framework

- Summary Table: Key Reference Documents

## DOCUMENT 1: TOG-WAJAALE URBAN EXPANSION PLAN (2025-2055) - FULL REPORT

| Attribute | Details |
| --- | --- |
| Document Title | Ethiopian Urban Expansion Initiative - Somali Regional State - Tog-Wajaale City Urban Expansion Plan |
| Document Type | Comprehensive Urban Development Plan |
| Date | February 2025 G.C |
| Prepared By | Tog-Wajaale City Administration Municipality Office Urban Expansion Team |
| Purpose | Strategic initiative guiding sustainable development and growth over 30 years |
| Page Count | 87 pages (excluding appendices) |
| Key Sections | Chapter 1: Introduction, Chapter 2: Literature Review, Chapter 3: Methodology, Chapter 4: Existing Situation Assessment, Chapter 5: Population and Density Growth Trends, Chapter 6: Conceptual Development and Legal Framework, Chapter 7-11: Scenario Developments and Analysis |
| Key Figures | Location Map, Slope Analysis Map, Proposed Undevelopable Land Map, Existing Road Network Map, Expansion Road Network Map, Scenarios Development Map, Super Block Types Map, Implementation Phases Map |
| Key Tables | Population Growth Trends, Area Projections, Density Analysis, Scenario Comparisons |
| Vision | Transform Tog-Wajaale into a regional center for commerce, education, and culture by 2055 |
| Population Projection | 82,064 (2024) to 554,700 (2055) - 576% increase |
| Area Projection | 711 ha (2024) to 8,990 ha (2055) - 12.6 times increase |

### Executive Summary

The Tog-Wajaale City Urban Expansion Project (2025-2055) is a strategic initiative aimed at guiding sustainable development and growth over the next thirty years. Tog-Wajaale, located in the Somali Region of Ethiopia on the border with Somaliland, has experienced steady urban growth, evolving from a small trading Kebele into an administrative and commercial hub. Rapid population growth and increasing demand for urban services have outstripped the city's capacity, resulting in overcrowded informal settlements, strained infrastructure, and insufficient public services.

The project promotes a well-balanced and planned urban expansion that considers future demographic changes, ensuring that Tog-Wajaale can sustain its growth trajectory without compromising residents' quality of life. Key focuses include upgrading infrastructure, improving public service delivery, developing affordable housing, and driving economic growth through industrial and commercial initiatives. The project also integrates aspects such as climate resilience, green spaces, and smart city technologies.

### Key Findings

1. Existing Situation Assessment

| Element | Finding |
| --- | --- |
| Topography | Gently flat plains with elevations from 1,510 to 1,615 meters above sea level |
| Slope | General slope ranges from 1% to 5%, conducive to development |
| Climate | Hot semi-arid climate with low rainfall (300-500 mm annually) |
| Environmental Hazards | Periodic droughts, flash floods, desertification risk |
| Road Network | Relatively well-developed in city center; Awbare and Hartishekh roads unpaved |

2. Population and Density Growth Trends

| Period | Population | Growth Rate | Area (ha) | Density (p/ha) |
| --- | --- | --- | --- | --- |
| 1994 | 8,000 | - | 80 | 100.00 |
| 2007 | 14,800 | 85.0% | 138 | 107.25 |
| 2015 | 46,454 | 213.9% | 469 | 99.04 |
| 2024 | 82,064 | 76.6% | 711 | 115.42 |
| 2030 (Projected) | 119,000 | 45.0% | 1,450 | 82.07 |
| 2055 (Projected) | 554,700 | 366.0% | 8,990 | 61.70 |

3. Key Growth Drivers

| Driver | Description |
| --- | --- |
| Strategic Location | On Ethio-Berbera trade corridor, 90 km from Hargeisa, 249 km from Port of Berbera |
| Economic Opportunities | Free Trade Zone, cross-border trade |
| Rural-Urban Migration | Push factors (drought, land degradation); pull factors (jobs, education, healthcare) |
| Infrastructure Development | Investments in roads, utilities, and public services |
| Demographics | Youthful population (60% under 25) |

4. Implementation Phases

| Phase | Period | Focus |
| --- | --- | --- |
| Phase 1 | 2025-2030 | Short-Term Growth and Infrastructure Development |
| Phase 2 | 2031-2045 | Mid-Term Urban Expansion and Economic Development |
| Phase 3 | 2046-2055 | Long-Term Development and Sustainability |

5. Selected Scenario

- Medium-Growth Approach selected as most viable option

- Population: 554,700 by 2055

- Density: 61.7 people per hectare

- Area: 8,990 hectares (12.6 times 2024 built-up area)

### Relevance to EACC Portfolio Projects

The Urban Expansion Plan provides the foundational framework for all EACC priority projects. It establishes:

| Project | Relevance |
| --- | --- |
| Priority 01: Urban Expansion | Core framework; provides land-use and population projections |
| Priority 02: Corridor Roads | Identifies road network priorities and infrastructure gaps |
| Priority 03: FTZ & Logistics | Identifies cross-border SEZs as a priority; provides economic context |
| Priority 04: Solid Waste | Names waste management as a public service priority |
| Priority 05: Youth Centre | Identifies vocational training as a priority (5,000/yr by 2030) |
| Priority 06: Reception Centre | Provides social inclusivity and migration context |

## DOCUMENT 2: TOG-WAJAALE URBAN EXPANSION PLAN - EXISTING SITUATION ASSESSMENT

| Attribute | Details |
| --- | --- |
| Document Section | Chapter Four: Existing Situation Assessment |
| Pages | Pages 29-42 |
| Key Topics | Topographic Features, Elevation, Slope Analysis, Climate Condition, Environmental Hazards, Site Morphology, Road Network |
| Key Figures | Slope Analysis Map, Proposed Undevelopable Land Map, Existing Road Network Map |
| Key Tables | Climate Data, Road Network Classification |

### Key Findings

1. Topographic Features

| Feature | Description |
| --- | --- |
| Elevation | 1,510 to 1,615 meters above sea level |
| Terrain | Gently flat plains with rolling terrain and outcrops |
| Development Suitability | Flat areas suitable for residential, commercial, industrial development |
| Constraints | Seasonal riverbeds and watercourses can impact land use |

2. Slope Analysis

| Slope Range | Suitability |
| --- | --- |
| 1% - 5% | Generally gentle, conducive to development |
| >5% | Found in western region and along riverbeds |
| Flood Risk Areas | Central, southern, southeastern, southwestern parts near seasonal riverbeds |

3. Climate Condition

| Parameter | Details |
| --- | --- |
| Climate Type | Hot semi-arid |
| Temperature | 28°C to 35°C (daytime) |
| Rainfall | 300-500 mm annually |
| Rainy Seasons | Gu (April-June), Deyr (October-November) |
| Key Risks | Droughts, flash floods, desertification, dust storms |

4. Environmental Hazards

| Hazard | Risk Level | Affected Areas |
| --- | --- | --- |
| Droughts | High | Entire region |
| Flash Floods | Medium | Low-lying areas near riverbeds |
| Desertification | Medium | Semi-arid areas |
| Erosion | Medium | Sloped regions in northern and eastern parts |

5. Road Network

| Road Type | Status | Description |
| --- | --- | --- |
| Arterial Roads | Asphalt (except Awbare, Hartishekh) | Connect to Jigjiga, Dire Dawa, Addis Ababa, Somaliland |
| Feeder Roads | Variable | Connect rural areas to urban core |
| Proposed Roads | 14m-50m width | Arterial and sub-arterial roads for future expansion |

### Relevance to EACC Portfolio Projects

The Existing Situation Assessment provides critical data on:

| Project | Relevance |
| --- | --- |
| Priority 02: Corridor Roads | Topographic constraints, flood risk areas, current road network condition |
| Priority 01: Urban Expansion | Land suitability, environmental hazards requiring mitigation |
| Priority 04: Solid Waste | Climate context, environmental risks |
| All Projects | Climate risks that must be addressed in infrastructure design |

## DOCUMENT 3: TOG-WAJAALE URBAN EXPANSION PLAN - POPULATION AND DENSITY GROWTH TRENDS

| Attribute | Details |
| --- | --- |
| Document Section | Chapter Five: Population and Density Growth Trends |
| Pages | Pages 43-52 |
| Key Topics | Historical Data and Growth Trends, Population Projections, Key Growth Factors, Recommendations |
| Data Sources | Central Statistical Agency (CSA), Local Kebeles, Elders Gosa leader Ugaas of Clan, Satellite Imagery (30 years) |
| Key Tables | Population Growth by Period, Area Projections, Density Analysis |
| Key Figures | Population Growth Chart, Density Trends Chart |

### Key Findings

1. Historical Growth Trends

Period 1: 1994-2007 (Early Urban Growth)

- Population: 8,000 → 14,800 (85% growth)

- Area: 80 ha → 138 ha (72.5% expansion)

- Density: 100 → 107.25 p/ha (+0.54% per year)

- Key Drivers: Migration, Infrastructure developments

Period 2: 2007-2015 (Rapid Transformation)

- Population: 14,800 → 46,454 (213.9% growth)

- Area: 138 ha → 469 ha (239.9% expansion)

- Density: 107.25 → 99.04 p/ha (-0.97% per year)

- Key Drivers: Urbanization plateau, Suburban development

Period 3: 2015-2024 (Sustained Growth)

- Population: 46,454 → 82,064 (76.6% growth)

- Area: 469 ha → 711 ha (51.6% expansion)

- Density: 99.04 → 115.42 p/ha (+1.68% per year)

- Key Drivers: Economic growth, Better living conditions, Improved land-use efficiency

2. Population and Area Projections

| Period | Population | Area (ha) | Density (p/ha) |
| --- | --- | --- | --- |
| 2024 | 82,064 | 711 | 115.42 |
| 2030 | 119,000 | 1,450 | 82.07 |
| 2045 | 301,600 | 4,200 | 71.81 |
| 2055 | 554,700 | 8,990 | 61.70 |

3. Key Factors Influencing Future Growth

| Factor | Impact |
| --- | --- |
| Ethio-Berbera Corridor | Reduced logistics costs (~30%), attracting logistics companies and businesses |
| Cross-Border Trade | Free Trade Zone facilitating trade in livestock, textiles, electronics |
| Rural-Urban Migration | Push factors (droughts, land degradation); Pull factors (jobs, education, healthcare) |
| Infrastructure Development | Strategic investments in roads, utilities, public services |
| Demographics | Youthful population (60% under 25), increasing demand for urban housing |

4. Recommendations

| Recommendation | Description |
| --- | --- |
| Integrated Master Planning | 20-year master plan with density thresholds, climate-responsive zoning |
| Sustainable Infrastructure | Decentralized water recycling, solar microgrids, flood-resistant drainage |
| Affordable Housing | 20-25% affordable units mandate, slum upgrading |
| Transit-Oriented Development | BRT development, mixed-use zones near transit hubs |
| Smart City Technologies | IoT, data analytics, digital land registry |
| Economic Diversification | Free Trade Zone expansion, vocational training centers |
| Regional Collaboration | Strengthen Ethiopia-Somaliland partnerships |

### Relevance to EACC Portfolio Projects

The Population and Density Growth Trends provide:

| Project | Relevance |
| --- | --- |
| Priority 01: Urban Expansion | Population projections (576% increase); land area requirements |
| Priority 02: Corridor Roads | Travel demand projections; road network expansion needs |
| Priority 03: FTZ & Logistics | Economic growth projections; labour force availability |
| Priority 05: Youth Centre | Youth population projections; training demand |
| Priority 04: Solid Waste | Waste generation projections based on population growth |

## DOCUMENT 4: TOG-WAJAALE URBAN EXPANSION PLAN - CONCEPTUAL DEVELOPMENT AND LEGAL FRAMEWORK

| Attribute | Details |
| --- | --- |
| Document Section | Chapter Six: Conceptual Development and Legal Framework |
| Pages | Pages 53-56 |
| Key Topics | Implementation Phases, Stakeholder Engagement, National Legal Context, Regional Legal Considerations, Local Legal Structures, International Framework, Legal Compliance |
| Key Tables | Legal Framework Summary, Stakeholder Roles |

### Key Findings

1. Conceptual Development

Strategic Goals (2024-2055):

| Goal | Objective |
| --- | --- |
| Infrastructure Development | Build resilient, interconnected infrastructure |
| Economic Growth | Position as regional trade and innovation hub |
| Housing and Social Services | Ensure equitable access to quality housing and services |
| Environmental Sustainability | Integrate climate resilience into urban systems |
| Social Inclusivity | Empower marginalized groups in urban governance |

2. Implementation Phases

| Phase | Period | Focus |
| --- | --- | --- |
| Short-Term | 2025-2030 | Initial planning, land acquisition, feasibility studies, infrastructure groundwork |
| Medium-Term | 2031-2045 | Large-scale construction of residential, commercial, and infrastructure projects |
| Long-Term | 2046-2055 | Consolidation of urban systems, refinement of services, further expansion |

3. Stakeholder Engagement

| Stakeholder | Role |
| --- | --- |
| Local Government | Lead planning, regulation, monitoring |
| Private Sector and Investors | Public-private partnerships |
| Community Participation | Decision-making input |

4. Legal Framework Summary

| Level | Framework Component |
| --- | --- |
| National | Constitution of Ethiopia, Urban and Land Use Policies, Environmental Laws |
| Regional | Land Use and Ownership, Urban Planning Regulations (Somali Region) |
| Local | Municipal Laws, Building Codes, Taxation and Incentives |
| International | Sustainable Development Goals (SDGs), International Investment Agreements |

5. Legal Compliance and Risk Management

| Element | Description |
| --- | --- |
| Risk Management | Identify and address legal risks (land acquisition, displacement, environmental degradation) |
| Dispute Resolution | Arbitration, mediation, courts of law |
| Monitoring and Enforcement | Regular audits and assessments |
| Adaptation | Revise zoning laws, incorporate emerging technologies, update environmental regulations |

### Relevance to EACC Portfolio Projects

The Conceptual Development and Legal Framework provides:

| Project | Relevance |
| --- | --- |
| All Projects | Strategic goals that all projects support |
| All Projects | Implementation phases and timelines |
| All Projects | Stakeholder engagement framework |
| All Projects | Legal and regulatory compliance requirements |
| All Projects | Risk management framework |

## DOCUMENT 5: TOG-WAJAALE URBAN EXPANSION PLAN - SCENARIO DEVELOPMENTS AND ANALYSIS

| Attribute | Details |
| --- | --- |
| Document Sections | Chapter Seven and Eight: Scenario Developments |
| Pages | Pages 57-67 |
| Key Topics | Three Growth Scenarios, Comparative Analysis, Selected Scenario Rationale |
| Key Figure | Scenarios Developments Map |
| Key Tables | Scenario Comparison Matrix |

### Key Findings

1. Scenario 1: Low-Growth Approach

| Parameter | Value |
| --- | --- |
| Projected Area | 11,094 hectares |
| Population Growth | 4-5% annual growth rate |
| Urban Density | 50 people per hectare |
| Infrastructure Development | Basic improvements, minimal upgrades |
| Advantages | Cost-effective, minimizes environmental impact |
| Challenges | Risk of overcrowding, inadequate facilities, limited economic development |

2. Scenario 2: Medium-Growth Approach (SELECTED)

| Parameter | Value |
| --- | --- |
| Projected Area | 8,990 hectares |
| Population Growth | 6.4% annual growth rate |
| Urban Density | 61.7 people per hectare |
| Infrastructure Development | Modernizing existing, developing new facilities |
| Advantages | Balanced growth, sustainable, adequate housing and services |
| Challenges | Requires effective governance and resource allocation |

3. Scenario 3: High-Growth Approach

| Parameter | Value |
| --- | --- |
| Projected Area | 4,806 hectares |
| Population Growth | 6.4% annual growth rate |
| Urban Density | 115.42 people per hectare |
| Infrastructure Development | Large-scale projects, smart city initiatives |
| Advantages | High economic growth potential, employment generation |
| Challenges | High financial costs, environmental degradation, unbalanced development |

4. Rationale for Selecting Scenario 2

| Reason | Description |
| --- | --- |
| Sustainability | Resources utilized efficiently without overburdening environment |
| Feasibility | Aligns with city's current capacities and potential for scaling up |
| Economic Opportunities | Promotes steady economic development |
| Infrastructure Development | Focuses on both improving existing systems and new infrastructure |
| Population Management | Provides adequate housing, services, and urban space |

### Relevance to EACC Portfolio Projects

The Scenario Developments analysis confirms:

| Project | Relevance |
| --- | --- |
| All Projects | Medium-growth scenario provides foundation for investment case |
| Priority 01: Urban Expansion | Land area projections (8,990 ha by 2055) |
| Priority 02: Corridor Roads | Infrastructure development priorities |
| Priority 03: FTZ & Logistics | Economic growth context |

## DOCUMENT 6: TOG-WAJAALE URBAN EXPANSION PLAN - IMPLEMENTATION PHASES

| Attribute | Details |
| --- | --- |
| Document Section | Chapter Ten: Implementation Phases |
| Pages | Pages 75-82 |
| Key Topics | Three Key Implementation Phases, Activities, Deliverables, Challenges |
| Key Figure | Implementation Phases Map |
| Key Tables | Phase-by-Phase Activities and Deliverables |

### Key Findings

1. Phase 1: Short-Term Growth and Infrastructure Development (2025-2030)

| Element | Details |
| --- | --- |
| Objective | Establish foundational understanding and prepare for early urban expansion |
| Key Actions | Validate population projections, map current land uses, finalize zoning regulations |
| Infrastructure Expansion | Water/sanitation systems, road/transportation infrastructure, affordable housing projects |
| Growth Management | Density control measures, mixed-use zoning guidelines, vertical housing solutions |
| Challenges | Gathering accurate demographic data, securing land for infrastructure |
| Deliverables | Updated zoning maps, infrastructure/land use plan, completed water/sanitation systems, transportation infrastructure, housing developments |

2. Phase 2: Mid-Term Urban Expansion and Economic Development (2031-2045)

| Element | Details |
| --- | --- |
| Objective | Fine-tune zoning regulations and scale up infrastructure |
| Growth Management | Review and optimize zoning laws, mixed-use development incentives, public-private partnerships |
| Infrastructure Scaling | Large-scale transport projects, upgrade public utilities, education/healthcare expansion |
| Urban Sprawl Prevention | Tighten land use regulations, compact city models, environmental conservation areas |
| Challenges | Securing funding for long-term infrastructure, integrating renewable energy |
| Deliverables | Updated zoning/land use plans, mixed-use development projects, expanded public transport networks, infrastructure upgrades, healthcare/education facilities |

3. Phase 3: Long-Term Development and Sustainability (2046-2055)

| Element | Details |
| --- | --- |
| Objective | Plan for long-term growth and ensure sustainability |
| Urban Growth Planning | Master plan for expansion, land acquisition for future growth, smart city technologies |
| Infrastructure Overhaul | Public transport networks (metro), renewable energy integration, advanced water/waste systems |
| Environmental Sustainability | Green building standards, expanded green spaces, eco-friendly waste management |
| Challenges | Long-term funding, anticipating future technologies |
| Deliverables | Long-term master plan, strategic land acquisitions, metro systems, renewable energy projects, green urban developments, urban parks |

### Relevance to EACC Portfolio Projects

The Implementation Phases provide:

| Project | Relevance |
| --- | --- |
| All Projects | Phase 1 timeline (2025-2030) directly aligned with all projects |
| Priority 02: Corridor Roads | Specific activities including transportation infrastructure development |
| Priority 01: Urban Expansion | Growth management strategies |
| Priority 03: FTZ & Logistics | Phase 2 integration with broader urban expansion |

## DOCUMENT 7: THIRD EAST AFRICA CITY CORRIDOR DIALOGUE - PROJECT POSTER

| Attribute | Details |
| --- | --- |
| Document Title | Third East Africa City Corridor Dialogue - BRT Corridor & Arterial Road Upgrade - Tog-Wajaale |
| Supported By | Swiss Agency for Development and Cooperation (SDC) |
| Event | Third East Africa City Corridor Dialogue |
| Project Owner | Tog-Wajaale City Administration Municipality Office |
| Sector | Urban Transport & Road Infrastructure |
| Readiness Stage | Stage 2 of 5 (Pre-Feasibility) |
| Total Project Cost | USD 50.0 million / Birr 8.0 billion |

### Key Findings

1. Project Overview

| Element | Details |
| --- | --- |
| Project Name | BRT Corridor & Arterial Road Upgrade — Tog-Wajaale |
| Description | Bus Rapid Transit and upgraded arterial roads along the Ethio-Berbera Corridor in Tog-Wajaale, Ethiopia |
| Location | Tog-Wajaale, Somali Regional State, Ethiopia |
| Sector | Urban Transport & Road Infrastructure |
| Project Owner | Tog-Wajaale City Administration Municipality Office |
| Readiness Stage | Stage 2 of 5 (Pre-Feasibility) |

2. Opportunity

| Element | Details |
| --- | --- |
| Population Growth | 82,064 (2024) → ~119,000 (2030) |
| Strategic Significance | Key node on Ethio-Berbera trade corridor |
| Risk | Unmanaged growth risks congestion, undermines ~30% logistics-cost saving over Djibouti route |

3. Proposed Solution

| Element | Details |
| --- | --- |
| BRT Line | 10 km along Ethio-Berbera Corridor |
| Right-of-Way | 50 meters |
| Connecting Roads | Paving Awbare and Hartishekh routes |
| NMT Infrastructure | 50 km pedestrian and cycle pathways by 2030 |
| Investment | USD 50.0 million for road construction, BRT stations and fleet, NMT infrastructure |

4. Investment Snapshot

| Element | Details |
| --- | --- |
| Total Project Cost | USD 50.0 million / Birr 8.0 billion |
| Instrument Sought | Grant / Debt / Equity / PPP / Blended |
| Implementation Period | 2025-2030 (Phase 1 of Urban Expansion Plan) |
| Partnership Sought | Financier / Operator / Adviser / Contractor |

5. Value Created

| Element | Target |
| --- | --- |
| People Served by 2030 | ~119,000 |
| Jobs Created/Sustained | To be quantified |
| Beneficiaries | Women / Youth / Displaced & Host Communities |
| Reduction in Private Vehicle Use | 30% by 2040 |

6. Municipal Revenue Context

| Fiscal Year | Municipal Revenue (Birr) | Municipal Revenue (USD)* |
| --- | --- | --- |
| FY 2018 E.C. (2025-26 G.C.) | 144,000,000 | 899,821 |
| FY 2019 E.C. (2026-27 G.C.) | 195,000,000 | 1,218,507 |

Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

7. Top Risks & Mitigation

| Risk | Mitigation |
| --- | --- |
| Bankability | Strengthen evidence base, complete feasibility study |
| Financing & Partnership | Identify suitable instruments and partners |
| Next Steps | Complete feasibility study, engage financiers |

### Relevance to EACC Portfolio Projects

The Project Poster provides:

| Project | Relevance |
| --- | --- |
| Priority 02: Corridor Roads | Concise summary of the road upgrade project |
| All Projects | Key investment parameters, population and impact projections |
| All Projects | Municipal revenue context, risk identification |

## DOCUMENT 8: ETHIOPIAN URBAN EXPANSION INITIATIVE - OVERVIEW

| Attribute | Details |
| --- | --- |
| Initiative | Ethiopian Urban Expansion Initiative |
| Region | Somali Regional State |
| City | Tog-Wajaale |
| Partners | Cities Alliance, Swiss Agency for Development and Cooperation (SDC), various donors |
| Related Programs | Cities and Migration Program |

### Key Findings

1. Initiative Background

The Ethiopian Urban Expansion Initiative is a national program aimed at supporting sustainable urban growth in Ethiopian cities. The initiative focuses on secondary cities experiencing rapid population growth due to migration, economic development, and strategic positioning.

2. Key Principles

| Principle | Description |
| --- | --- |
| Participatory Planning | Engagement of stakeholders at all stages |
| Evidence-Based | Use of data and analysis to inform decisions |
| Sustainable Development | Balance economic, social, and environmental objectives |
| Climate Resilience | Integration of climate adaptation measures |
| Inclusive Growth | Benefit sharing across all segments of population |

3. Related Programs

| Program | Description |
| --- | --- |
| Cities and Migration Program | Enhancing capacity of cities to support refugees and migrants |
| Urban Expansion Planning | Development of comprehensive urban expansion plans |
| Infrastructure Development | Support for critical infrastructure projects |

4. Key Achievements

| Achievement | Description |
| --- | --- |
| Urban Expansion Plan | Completed for Tog-Wajaale (2025-2055) |
| Stakeholder Engagement | Broad participation in planning process |
| International Recognition | Presented at East Africa City Corridor Dialogue |
| Donor Support | Engaging with multiple development partners |

### Relevance to EACC Portfolio Projects

The Ethiopian Urban Expansion Initiative provides:

| Project | Relevance |
| --- | --- |
| All Projects | Policy context for all projects |
| All Projects | Partnership framework including SDC and Cities Alliance |
| Priority 05 & 06 | Programmatic alignment with Cities and Migration Program |
| All Projects | Evidence of stakeholder engagement and donor support |

## DOCUMENT 9: TOG-WAJAALE CITY - LOCATION AND AREA DATA

| Attribute | Details |
| --- | --- |
| Region | Somali Regional State |
| Zone | Fafen Zone |
| Woreda | Tog-Wajaale Woreda |
| Administrative Status | City Administrative Center (established 2009 E.C.) |

### Key Findings

1. Location Data

| Element | Value |
| --- | --- |
| Distance from Hargeisa | ~90 km |
| Distance from Port of Berbera | ~249 km |
| Distance from Jigjiga | ~70 km |
| Distance from Harar | ~175 km |
| Coordinates | 38P 1061474.60m N, 316716.77m E |
| Elevation | 1,510 to 1,615 meters |

2. Administrative Structure

| Element | Details |
| --- | --- |
| Kebele Administrations | 20 total |
| Built-up Areas | 7 kebele |
| Peripheral Regions | 13 kebele |

3. Area Data

| Element | Value |
| --- | --- |
| Total Built-up Area | ~711 hectares |
| Shape | Relatively compact, extending south, west, southeast |
| Projected Area (2055) | ~8,990 hectares |
| Expansion Factor | ~12.6 times current area |

4. Route Connections

| Route | Destination |
| --- | --- |
| Main Highway | Tog-Wajaale → Jigjiga → Harar → Dire Dawa |
| Northern Route | Tog-Wajaale → Harti Shek |
| Southern Route | Tog-Wajaale → Awbare |

### Relevance to EACC Portfolio Projects

The Location and Area Data provides:

| Project | Relevance |
| --- | --- |
| Priority 02: Corridor Roads | Geographic context for corridor alignment; route connections |
| Priority 01: Urban Expansion | Area data for infrastructure planning |
| All Projects | Administrative structure for stakeholder engagement |

## DOCUMENT 10: ETHIO-BERBERA CORRIDOR - TRADE AND LOGISTICS DATA

| Attribute | Details |
| --- | --- |
| Corridor | Ethio-Berbera Trade Corridor |
| Countries | Ethiopia and Somaliland |
| Key Port | Port of Berbera |
| Strategic Significance | Alternative to Djibouti route |

### Key Findings

1. Trade Connectivity

| Element | Details |
| --- | --- |
| Logistics Cost Reduction | ~30% compared to Djibouti route |
| Route Length | ~249 km from Berbera to Tog-Wajaale |
| Key Commodities | Livestock, textiles, electronics |
| Trade Volume | Growing, supported by Free Trade Zone |

2. Economic Impact

| Element | Details |
| --- | --- |
| Job Creation | Transportation, customs, services sectors |
| Investment Attraction | Logistics companies, warehouses, cross-border businesses |
| Industrial Growth | Agro-processing, manufacturing, commercial real estate |
| Population Growth | Rural-urban migration due to economic opportunities |

3. Infrastructure

| Element | Details |
| --- | --- |
| Road Status | Main corridor paved; connecting roads (Awbare, Hartishekh) unpaved |
| Trade Facilities | Free Trade Zone established after 2015 |
| Border Crossing | Tog-Wajaale serves as transit point |

4. Challenges

| Challenge | Description |
| --- | --- |
| Congestion | Increasing traffic volumes |
| Infrastructure Gaps | Unpaved connecting roads |
| Coordination | Need for Ethiopia-Somaliland cooperation |

### Relevance to EACC Portfolio Projects

The Ethio-Berbera Corridor data provides:

| Project | Relevance |
| --- | --- |
| Priority 03: FTZ & Logistics | Economic justification; logistics cost reduction |
| Priority 02: Corridor Roads | Infrastructure gaps that the project addresses |
| All Projects | Regional significance and partnership opportunities |

## DOCUMENT 11: SUSTAINABLE DEVELOPMENT GOALS (SDGS) ALIGNMENT

| Attribute | Details |
| --- | --- |
| Framework | United Nations Sustainable Development Goals |
| Related Goals | SDG 7, SDG 8, SDG 9, SDG 11, SDG 13, SDG 17 |

### Key Findings

1. Primary Alignment

| SDG | Goal Description | Project Contribution |
| --- | --- | --- |
| SDG 11 | Sustainable Cities and Communities | Urban expansion planning, sustainable transport, affordable housing |
| SDG 13 | Climate Action | Climate-resilient infrastructure, reduced emissions, NMT |

2. Secondary Alignment

| SDG | Goal Description | Project Contribution |
| --- | --- | --- |
| SDG 7 | Affordable and Clean Energy | Renewable energy integration, energy-efficient systems |
| SDG 8 | Decent Work and Economic Growth | Job creation, economic diversification |
| SDG 9 | Industry, Innovation and Infrastructure | Transport infrastructure, smart city technologies |
| SDG 17 | Partnerships for the Goals | Public-private partnerships, stakeholder engagement |

3. SDG 11 Targets Addressed

| Target | Description | Project Contribution |
| --- | --- | --- |
| 11.1 | Adequate housing and basic services | Improved accessibility to housing and services |
| 11.2 | Sustainable transport systems | BRT and NMT infrastructure development |
| 11.3 | Participatory urban planning | Stakeholder engagement in planning process |
| 11.6 | Reduce environmental impact of cities | Reduced emissions through mode shift |
| 11.7 | Universal access to green public spaces | NMT pathways and green infrastructure |
| 11.a | Positive economic, social, environmental links | Regional connectivity and economic growth |

### Relevance to EACC Portfolio Projects

The SDG alignment provides:

| Project | Relevance |
| --- | --- |
| All Projects | International framework for project justification |
| All Projects | Attractiveness to development partners and financiers |
| All Projects | Performance indicators for project monitoring |
| All Projects | Framework for reporting and accountability |

## DOCUMENT 12: MUNICIPAL FINANCIAL DATA AND BUDGET CONTEXT

| Attribute | Details |
| --- | --- |
| Source | Tog-Wajaale City Administration |
| Data Type | Municipal Revenue and Budget Data |
| Period | FY 2018 E.C. (2025-26 G.C.) and FY 2019 E.C. (2026-27 G.C.) |

### Key Findings

1. Municipal Revenue

| Fiscal Year | Municipal Revenue (Birr) | Municipal Revenue (USD)* |
| --- | --- | --- |
| FY 2018 E.C. (2025-26 G.C.) | 144,000,000 | 899,821 |
| FY 2019 E.C. (2026-27 G.C.) | 195,000,000 | 1,218,507 |

Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

2. Revenue Composition (Estimated)

| Revenue Source | Estimated Percentage |
| --- | --- |
| Local Taxes | 40-50% |
| Government Transfers | 20-30% |
| Service Fees | 10-20% |
| Other Revenue | 5-10% |

3. Budget Context

| Element | Details |
| --- | --- |
| Total Municipal Budget | Birr 144-195 million annually |
| Capital Expenditure | Typically 20-30% of budget |
| Infrastructure Allocation | Limited capacity for large-scale projects |
| Debt Service Capacity | Limited; project requires external financing |

4. Financial Implications for Projects

| Implication | Description |
| --- | --- |
| Funding Gap | Municipal revenue insufficient for USD 380 million portfolio |
| External Financing Required | All projects require development finance and private investment |
| Municipal Contribution | Limited to coordination, land acquisition, and oversight |
| O&M Contribution | Municipal may need to support O&M subsidies |
| Revenue Sharing | Municipal will share revenue from FTZ and other projects |

### Relevance to EACC Portfolio Projects

The Municipal Financial Data provides:

| Project | Relevance |
| --- | --- |
| All Projects | Context for understanding municipal fiscal capacity |
| All Projects | Justification for external financing requirements |
| All Projects | Basis for structuring municipal contribution |
| All Projects | Context for O&M financial planning |

## DOCUMENT 13: LEGAL AND REGULATORY FRAMEWORK SUMMARY

| Attribute | Details |
| --- | --- |
| Source | Tog-Wajaale Urban Expansion Plan, Chapter Six |
| Data Type | Legal and Regulatory Framework |
| Levels | National, Regional, Local, International |

### Key Findings

1. National Legal Framework

| Law/Policy | Relevance to Projects |
| --- | --- |
| Constitution of Ethiopia | Land ownership, urbanization, right to housing and development |
| National Urban Planning Laws | Land-use zoning, urban expansion, infrastructure development |
| Environmental Protection Laws | Environmental Impact Assessment, waste management, pollution control |
| Land Use Policies | Land allocation, zoning, urban expansion guidelines |

2. Regional Legal Framework (Somali Region)

| Law/Policy | Relevance to Projects |
| --- | --- |
| Land Use and Ownership Regulations | Land tenure arrangements, land redistribution, acquisition |
| Urban Planning Policies | Zoning, development, building codes |
| Regional Development Plans | Alignment with regional growth strategies |

3. Local Legal Framework (Tog-Wajaale Municipality)

| Law/Policy | Relevance to Projects |
| --- | --- |
| Municipal Laws | Building permits, development guidelines, infrastructure projects |
| Building Codes and Safety Regulations | Construction standards, safety requirements |
| Taxation and Incentives | Tax incentives for investors, construction companies, developers |

4. International Framework

| Framework | Relevance to Projects |
| --- | --- |
| Sustainable Development Goals (SDGs) | SDG 11 (Sustainable Cities), SDG 13 (Climate Action) |
| International Investment Agreements | Foreign investment facilitation |
| Climate Agreements | Climate action and resilience commitments |

### Relevance to EACC Portfolio Projects

The Legal and Regulatory Framework provides:

| Project | Relevance |
| --- | --- |
| All Projects | Compliance requirements for project implementation |
| Priority 03: FTZ & Logistics | Land acquisition and zoning guidelines |
| Priority 04: Solid Waste | Environmental approval processes |
| All Projects | Incentive structures for private investment |
| All Projects | International alignment for financing and partnership |

## DOCUMENT 14: KEY INFRASTRUCTURE AND SERVICE GAPS

| Attribute | Details |
| --- | --- |
| Source | Tog-Wajaale Urban Expansion Plan, Chapter Four |
| Data Type | Infrastructure Assessment |
| Key Sectors | Transport, Water, Sanitation, Energy |

### Key Findings

1. Transport Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Road Network | Outdated, insufficient for population growth | Congestion, reduced mobility |
| Connecting Roads | Awbare, Hartishekh unpaved | Limited accessibility, reduced economic opportunities |
| Public Transport | No formalized system | Reliance on private vehicles, congestion, environmental impact |
| NMT Infrastructure | Insufficient pedestrian, cycling infrastructure | Safety concerns, limited mobility options |

2. Utility Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Water Supply | Insufficient for growing population | Water scarcity, health concerns |
| Sanitation | Inadequate systems | Health risks, environmental degradation |
| Electricity | Unreliable supply | Economic constraints, service limitations |

3. Social Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Healthcare | Insufficient facilities | Limited access to healthcare |
| Education | Inadequate capacity | Limited access to education |
| Housing | Affordability and availability gaps | Informal settlements, overcrowding |

### Relevance to EACC Portfolio Projects

The Infrastructure and Service Gaps provide:

| Project | Relevance |
| --- | --- |
| Priority 02: Corridor Roads | Justification for transport infrastructure investment |
| Priority 01: Urban Expansion | Context for broader infrastructure needs |
| Priority 04: Solid Waste | Framework for addressing environmental infrastructure |
| All Projects | Basis for project scope and priorities |

## DOCUMENT 15: PROJECT IMPLEMENTATION PARTNERS AND STAKEHOLDERS

| Attribute | Details |
| --- | --- |
| Source | Tog-Wajaale Urban Expansion Plan, Various Sections |
| Data Type | Stakeholder and Partner Mapping |

### Key Findings

1. Government Partners

| Partner | Role |
| --- | --- |
| Federal Ministry of Urban Development | Policy guidance, oversight |
| Somali Regional Government | Regional coordination, approval |
| Tog-Wajaale City Administration | Project ownership, implementation |
| Fafen Zone Administration | Regional coordination |

2. Development Partners

| Partner | Role |
| --- | --- |
| Swiss Agency for Development (SDC) | Technical support, potential financing |
| Cities Alliance | Programmatic support |
| African Development Bank (AfDB) | Potential financing |
| World Bank Group | Potential financing, PPP support |

3. Private Sector Partners

| Partner | Role |
| --- | --- |
| Transport Operators | BRT operation, fleet management |
| Infrastructure Developers | Construction, design |
| Financial Institutions | Financing, investment |
| Technology Providers | ITS, fare collection, systems |

4. Community Stakeholders

| Stakeholder | Role |
| --- | --- |
| Kebele Administrations | Local governance |
| Community Elders (Ugaas) | Community representation |
| Women's Groups | Gender equity advocacy |
| Youth Groups | Youth representation |

### Relevance to EACC Portfolio Projects

The Stakeholder and Partner Mapping provides:

| Project | Relevance |
| --- | --- |
| All Projects | Engagement framework for project implementation |
| Priority 03: FTZ & Logistics | Partnership opportunities for financing and delivery |
| All Projects | Community engagement structure |
| All Projects | Governance and oversight mechanism |

## DOCUMENT 16: PROJECT MONITORING AND EVALUATION FRAMEWORK

| Attribute | Details |
| --- | --- |
| Source | Tog-Wajaale Urban Expansion Plan, Chapter Eleven |
| Data Type | Monitoring and Evaluation Framework |
| Key Elements | Indicators, Targets, Reporting |

### Key Findings

1. Key Performance Indicators

| Indicator | Target | Measurement |
| --- | --- | --- |
| Population Growth | 576% increase (2024-2055) | Census data, projections |
| Urban Area Expansion | 12.6 times increase | GIS mapping |
| Density Management | 61.7 p/ha by 2055 | Population/area analysis |
| Infrastructure Completion | Phase milestones | Project reports |
| Housing Provision | Affordable housing targets | Housing data |

2. Infrastructure-Specific Indicators

| Indicator | Target | Measurement |
| --- | --- | --- |
| Road Network Expansion | % complete | Physical surveys |
| BRT Implementation | Operational status | Project reports |
| NMT Infrastructure | km completed | Physical surveys |
| Utility Coverage | % population served | Utility data |

3. Reporting Framework

| Report | Frequency | Audience |
| --- | --- | --- |
| Project Update | Weekly | Implementation Team |
| Progress Report | Monthly | Project Manager, City Manager |
| Quarterly Report | Quarterly | Mayor, City Council |
| Annual Report | Annually | All stakeholders, Development Partners |

### Relevance to EACC Portfolio Projects

The Monitoring and Evaluation Framework provides:

| Project | Relevance |
| --- | --- |
| All Projects | Performance indicators for all projects |
| All Projects | Reporting requirements for project implementation |
| All Projects | Accountability framework for financing |
| All Projects | Basis for project monitoring and evaluation |

## SUMMARY TABLE: KEY REFERENCE DOCUMENTS

| Document No. | Document Title | Key Relevance to EACC Portfolio Projects |
| --- | --- | --- |
| 1 | Tog-Wajaale Urban Expansion Plan (Full Report) | Overall strategic framework and justification |
| 2 | Existing Situation Assessment | Topographic, climate, and infrastructure context |
| 3 | Population and Density Growth Trends | Population projections and project demand justification |
| 4 | Conceptual Development and Legal Framework | Strategic goals, implementation phases, legal compliance |
| 5 | Scenario Developments and Analysis | Selected scenario justification |
| 6 | Implementation Phases | Phase 1 alignment and activities |
| 7 | Project Poster (East Africa City Corridor Dialogue) | Concise project summary and investment case |
| 8 | Ethiopian Urban Expansion Initiative Overview | Policy context and partnership framework |
| 9 | Location and Area Data | Geographic and route context |
| 10 | Ethio-Berbera Corridor Trade and Logistics Data | Economic justification and regional significance |
| 11 | Sustainable Development Goals (SDGs) Alignment | International framework and financier attractiveness |
| 12 | Municipal Financial Data and Budget Context | Municipal capacity and financing gap justification |
| 13 | Legal and Regulatory Framework Summary | Compliance requirements and risk management |
| 14 | Key Infrastructure and Service Gaps | Project need and scope justification |
| 15 | Project Implementation Partners and Stakeholders | Engagement and partnership framework |
| 16 | Project Monitoring and Evaluation Framework | Performance indicators and reporting |

End of Appendix B

# APPENDIX C: DETAILED COST ESTIMATES (UPDATED)

## TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

### Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Date: August 2026 G.C

Exchange Rate: 1 USD = 160.0319 Birr

## TABLE OF CONTENTS

- Introduction

- Total Portfolio Cost Summary

- Priority 01: Planned Urban Expansion Programme

- Priority 02: Corridor & Arterial Road Upgrade

- Priority 03: Inland Special Trade Zone & Logistics Hub

- Priority 04: Solid Waste Management System

- Priority 05: Youth Skills, Enterprise & Migration Centre

- Priority 06: Reception & Reintegration Centre

- Annual Cost Distribution

- Contingency and Price Escalation

- Operations and Maintenance Costs

- Land Acquisition Costs

- Financing Costs

- Comparative Benchmarks

- Cost Reduction and Optimization Opportunities

- Cost Estimate Refinement Plan

- Cost Summary by Category

- Sensitivity Analysis

- Recommendations for Cost Management

## 1. INTRODUCTION

### 1.1 Purpose

This appendix presents detailed cost estimates for the Tog-Wajaale EACC Priority Investment Project comprising six strategic infrastructure and development projects. These estimates are based on available data from the Tog-Wajaale Urban Expansion Plan (TWUEP), regional infrastructure benchmarks, comparable projects in East Africa, and the project posters presented at the East Africa City Corridor Dialogue.

### 1.2 Key Assumptions

| No. | Assumption | Source/Basis |
| --- | --- | --- |
| 1 | Exchange Rate: 1 USD = 160.0319 Birr | National Bank of Ethiopia, August 2026 |
| 2 | Base Year: 2026 | Current year |
| 3 | Implementation Period: 2025-2035 | Urban Expansion Plan and EACC project posters |
| 4 | Concession Period: 20-25 years | Industry standard for PPP |
| 5 | Inflation Rate: 5% annually | Historical trend in Ethiopia |
| 6 | Discount Rate: 8-12% | Industry standard for infrastructure |
| 7 | Contingency: 10-15% | Standard for preliminary estimates |
| 8 | Cost Basis: All costs are capital costs | Excludes financing costs |

### 1.3 Currency Conversion

All amounts are presented in both US Dollars (USD) and Ethiopian Birr (ETB/Birr) using the exchange rate:

1 USD = 160.0319 Birr

## 2. TOTAL PORTFOLIO COST SUMMARY

### 2.1 Summary by Priority

| Priority | Project | Cost (USD) | Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | 16.6% |
| 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | 10.5% |
| 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | 65.8% |
| 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | 2.6% |
| 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | 2.6% |
| 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | 1.9% |
| TOTAL |  | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 2.2 Summary by Classification

| Classification | Projects | Investment (USD) | Investment (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Foundation | Priority 01 | 63,000,000 | 10,082,009,700 | 16.6% |
| Connectivity | Priority 02 | 40,000,000 | 6,401,276,000 | 10.5% |
| Economic Engine | Priority 03 | 250,000,000 | 40,007,975,000 | 65.8% |
| Livability | Priority 04 | 10,000,000 | 1,600,319,000 | 2.6% |
| Human Capital | Priority 05 | 10,000,000 | 1,600,319,000 | 2.6% |
| Social Protection | Priority 06 | 7,000,000 | 1,120,223,300 | 1.9% |
| TOTAL |  | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 3. PRIORITY 01: PLANNED URBAN EXPANSION PROGRAMME

### 3.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Planned Residential & Mixed-Use Zones | New housing and mixed-use developments | 20,000,000 | 3,200,638,000 | 31.7% |
| Water Supply & Sanitation Systems | Expansion of water and sanitation | 15,000,000 | 2,400,478,500 | 23.8% |
| Public Services & Social Infrastructure | Schools, health centres, and services | 10,000,000 | 1,600,319,000 | 15.9% |
| Green Spaces & Urban Parks | Parks and recreational areas | 8,000,000 | 1,280,255,200 | 12.7% |
| Land Readjustment & City Planning | Land management and urban planning | 10,000,000 | 1,600,319,000 | 15.9% |
| TOTAL |  | 63,000,000 | 10,082,009,700 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 3.2 Component Details

1. Planned Residential & Mixed-Use Zones (USD 20,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Residential Zone Development | 12,000,000 | 1,920,382,800 | 240,000 | 38,407,656 | 50 ha |
| Mixed-Use Zone Development | 5,000,000 | 800,159,500 | 250,000 | 40,007,975 | 20 ha |
| Affordable Housing Provision | 3,000,000 | 480,095,700 | 60,000 | 9,601,914 | 50 units |
| TOTAL | 20,000,000 | 3,200,638,000 | - | - | - |

2. Water Supply & Sanitation Systems (USD 15,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Water Distribution Network | 6,000,000 | 960,191,400 | 120,000 | 19,203,828 | 50 km |
| Water Treatment | 3,000,000 | 480,095,700 | 150,000 | 24,004,785 | 20 MLD |
| Sewerage System | 4,000,000 | 640,127,600 | 80,000 | 12,802,552 | 50 km |
| Stormwater Drainage | 2,000,000 | 320,063,800 | 40,000 | 6,401,276 | 50 km |
| TOTAL | 15,000,000 | 2,400,478,500 | - | - | - |

3. Public Services & Social Infrastructure (USD 10,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Schools | 4,000,000 | 640,127,600 | 2,000,000 | 320,063,800 | 2 schools |
| Health Centres | 3,000,000 | 480,095,700 | 1,500,000 | 240,047,850 | 2 centres |
| Community Centres | 2,000,000 | 320,063,800 | 500,000 | 80,015,950 | 4 centres |
| Public Facilities | 1,000,000 | 160,031,900 | 250,000 | 40,007,975 | 4 facilities |
| TOTAL | 10,000,000 | 1,600,319,000 | - | - | - |

4. Green Spaces & Urban Parks (USD 8,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Urban Parks | 5,000,000 | 800,159,500 | 250,000 | 40,007,975 | 20 ha |
| Green Corridors | 2,000,000 | 320,063,800 | 100,000 | 16,003,190 | 20 km |
| Community Gardens | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 sites |
| TOTAL | 8,000,000 | 1,280,255,200 | - | - | - |

5. Land Readjustment & City Planning (USD 10,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Land Readjustment | 5,000,000 | 800,159,500 | Fair and transparent land management |
| City Planning | 2,000,000 | 320,063,800 | Urban planning and zoning |
| GIS and Mapping | 2,000,000 | 320,063,800 | Spatial data and mapping |
| Regulatory Framework | 1,000,000 | 160,031,900 | Urban planning regulations |
| TOTAL | 10,000,000 | 1,600,319,000 | - |

## 4. PRIORITY 02: CORRIDOR & ARTERIAL ROAD UPGRADE

### 4.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Arterial Road Development | Construction and upgrade of 20 km priority roads | 20,000,000 | 3,200,638,000 | 50.0% |
| Drainage & Stormwater Systems | Comprehensive drainage infrastructure | 6,000,000 | 960,191,400 | 15.0% |
| Sidewalks & Pedestrian Facilities | Safe pedestrian infrastructure | 5,000,000 | 800,159,500 | 12.5% |
| Street Lighting & Traffic Safety | Lighting, signage, and safety features | 5,000,000 | 800,159,500 | 12.5% |
| Landscaping & Green Buffers | Green infrastructure and environmental integration | 4,000,000 | 640,127,600 | 10.0% |
| TOTAL |  | 40,000,000 | 6,401,276,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 4.2 Component Details

1. Arterial Road Development (USD 20,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Road Construction | 12,000,000 | 1,920,382,800 | 600,000 | 96,019,140 | 20 km |
| Pavement Design | 4,000,000 | 640,127,600 | 200,000 | 32,006,380 | 20 km |
| Geometric Design | 2,000,000 | 320,063,800 | 100,000 | 16,003,190 | 20 km |
| Intersection Improvements | 2,000,000 | 320,063,800 | 500,000 | 80,015,950 | 4 intersections |
| TOTAL | 20,000,000 | 3,200,638,000 | - | - | - |

2. Drainage & Stormwater Systems (USD 6,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Stormwater Drainage | 3,500,000 | 560,111,650 | 175,000 | 28,005,583 | 20 km |
| Culverts & Crossings | 1,500,000 | 240,047,850 | 75,000 | 12,002,393 | 20 km |
| Flood Protection | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 km |
| TOTAL | 6,000,000 | 960,191,400 | - | - | - |

3. Sidewalks & Pedestrian Facilities (USD 5,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Pedestrian Walkways | 2,500,000 | 400,079,750 | 125,000 | 20,003,988 | 20 km |
| Crossings | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 locations |
| Accessibility Features | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 km |
| Shaded Walkways | 500,000 | 80,015,950 | 25,000 | 4,000,798 | 20 km |
| TOTAL | 5,000,000 | 800,159,500 | - | - | - |

4. Street Lighting & Traffic Safety (USD 5,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Street Lighting | 2,000,000 | 320,063,800 | 100,000 | 16,003,190 | 20 km |
| Traffic Signs | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 km |
| Road Markings | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 km |
| Safety Barriers | 500,000 | 80,015,950 | 25,000 | 4,000,798 | 20 km |
| Traffic Signals | 500,000 | 80,015,950 | 125,000 | 20,003,988 | 4 intersections |
| TOTAL | 5,000,000 | 800,159,500 | - | - | - |

5. Landscaping & Green Buffers (USD 4,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Unit Cost (USD) | Unit Cost (Birr) | Quantity |
| --- | --- | --- | --- | --- | --- |
| Green Buffers | 2,000,000 | 320,063,800 | 100,000 | 16,003,190 | 20 km |
| Tree Planting | 1,000,000 | 160,031,900 | 50,000 | 8,001,595 | 20 km |
| Aesthetic Improvement | 500,000 | 80,015,950 | 25,000 | 4,000,798 | 20 km |
| Environmental Integration | 500,000 | 80,015,950 | 25,000 | 4,000,798 | 20 km |
| TOTAL | 4,000,000 | 640,127,600 | - | - | - |

## 5. PRIORITY 03: INLAND SPECIAL TRADE ZONE & LOGISTICS HUB

### 5.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Dry Port & Logistics Hub | Container handling, customs clearance, logistics | 70,000,000 | 11,202,233,000 | 28.0% |
| Warehousing & Distribution Parks | Storage and distribution facilities | 50,000,000 | 8,001,595,000 | 20.0% |
| Industrial Parks & Manufacturing Zones | Production and processing facilities | 60,000,000 | 9,601,914,000 | 24.0% |
| Customs & Trade Facilitation | On-site customs clearance and trade services | 30,000,000 | 4,800,957,000 | 12.0% |
| Commercial & Business Services | Office space, retail, and support services | 20,000,000 | 3,200,638,000 | 8.0% |
| Supporting Utilities | Power, water, telecommunications | 20,000,000 | 3,200,638,000 | 8.0% |
| TOTAL |  | 250,000,000 | 40,007,975,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 5.2 Component Details

1. Dry Port & Logistics Hub (USD 70,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Container Handling | 20,000,000 | 3,200,638,000 | Container yard and handling equipment |
| Customs Clearance | 15,000,000 | 2,400,478,500 | On-site customs clearance facilities |
| Logistics Services | 15,000,000 | 2,400,478,500 | Logistics and freight forwarding services |
| Storage Facilities | 10,000,000 | 1,600,319,000 | General and specialized storage |
| Container Yard | 10,000,000 | 1,600,319,000 | Container storage and handling |
| TOTAL | 70,000,000 | 11,202,233,000 | - |

2. Warehousing & Distribution Parks (USD 50,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| General Warehousing | 25,000,000 | 4,000,797,500 | Standard warehousing facilities |
| Cold Storage | 15,000,000 | 2,400,478,500 | Temperature-controlled storage |
| Distribution Centre | 10,000,000 | 1,600,319,000 | Central distribution facilities |
| TOTAL | 50,000,000 | 8,001,595,000 | - |

3. Industrial Parks & Manufacturing Zones (USD 60,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Manufacturing Facilities | 25,000,000 | 4,000,797,500 | Production and assembly facilities |
| Agro-Processing | 15,000,000 | 2,400,478,500 | Agricultural processing facilities |
| Textile & Garment | 10,000,000 | 1,600,319,000 | Textile and garment production |
| Light Manufacturing | 10,000,000 | 1,600,319,000 | Light industrial facilities |
| TOTAL | 60,000,000 | 9,601,914,000 | - |

4. Customs & Trade Facilitation (USD 30,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Customs Facilities | 15,000,000 | 2,400,478,500 | Customs clearance offices |
| Trade Services | 8,000,000 | 1,280,255,200 | Trade facilitation services |
| Inspection Facilities | 5,000,000 | 800,159,500 | Quality control and inspection |
| Administration | 2,000,000 | 320,063,800 | FTZ management |
| TOTAL | 30,000,000 | 4,800,957,000 | - |

5. Commercial & Business Services (USD 20,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Office Buildings | 10,000,000 | 1,600,319,000 | Business and administrative offices |
| Retail Spaces | 5,000,000 | 800,159,500 | Commercial and retail areas |
| Banking Services | 3,000,000 | 480,095,700 | Financial services |
| Business Support | 2,000,000 | 320,063,800 | Business advisory and support |
| TOTAL | 20,000,000 | 3,200,638,000 | - |

6. Supporting Utilities (USD 20,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Power Supply | 8,000,000 | 1,280,255,200 | Reliable electricity supply |
| Water Supply | 5,000,000 | 800,159,500 | Clean water for industrial use |
| Telecommunications | 4,000,000 | 640,127,600 | High-speed connectivity |
| Waste Management | 3,000,000 | 480,095,700 | Industrial waste management |
| TOTAL | 20,000,000 | 3,200,638,000 | - |

## 6. PRIORITY 04: SOLID WASTE MANAGEMENT SYSTEM

### 6.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Engineered Landfill Disposal Site | Sanitary landfill with environmental controls | 3,000,000 | 480,095,700 | 30.0% |
| Transfer Stations | Network of collection points across the city | 2,000,000 | 320,063,800 | 20.0% |
| Collection Fleet & Equipment | Modern waste collection vehicles and equipment | 2,500,000 | 400,079,750 | 25.0% |
| Waste Segregation & Recycling Centre | Sorting, processing, and recycling facilities | 1,500,000 | 240,047,850 | 15.0% |
| Community Awareness & Capacity Building | Public education and training programmes | 1,000,000 | 160,031,900 | 10.0% |
| TOTAL |  | 10,000,000 | 1,600,319,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 6.2 Component Details

1. Engineered Landfill Disposal Site (USD 3,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Site Development | 800,000 | 128,025,520 | Site clearing and preparation |
| Liner System | 600,000 | 96,019,140 | HDPE liner + clay |
| Leachate Management | 500,000 | 80,015,950 | Collection and treatment |
| Gas Management | 400,000 | 64,012,760 | Methane collection and flaring |
| Cover System | 300,000 | 48,009,570 | Daily and final cover |
| Access Roads | 200,000 | 32,006,380 | All-weather access |
| Fencing | 100,000 | 16,003,190 | Security and control |
| Site Office | 100,000 | 16,003,190 | Administrative and control facilities |
| TOTAL | 3,000,000 | 480,095,700 | - |

2. Transfer Stations (USD 2,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Station Development | 1,000,000 | 160,031,900 | 3-5 stations |
| Waste Transfer Equipment | 500,000 | 80,015,950 | Compaction and transfer |
| Environmental Controls | 300,000 | 48,009,570 | Odour control |
| Access | 200,000 | 32,006,380 | All-weather access |
| TOTAL | 2,000,000 | 320,063,800 | - |

3. Collection Fleet & Equipment (USD 2,500,000)

| Sub-Component | Quantity | Unit Cost (USD) | Unit Cost (Birr)* | Total Cost (USD) | Total Cost (Birr)* |
| --- | --- | --- | --- | --- | --- |
| Compactor Trucks | 5 | 200,000 | 32,006,380 | 1,000,000 | 160,031,900 |
| Collection Vehicles | 10 | 80,000 | 12,802,552 | 800,000 | 128,025,520 |
| Sweeping Equipment | 2 | 150,000 | 24,004,785 | 300,000 | 48,009,570 |
| Containers & Bins | 200 | 2,000 | 320,064 | 400,000 | 64,012,760 |
| TOTAL | - | - | - | 2,500,000 | 400,079,750 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

4. Waste Segregation & Recycling Centre (USD 1,500,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Segregation Line | 500,000 | 80,015,950 | Manual and mechanical sorting |
| Recycling Facilities | 400,000 | 64,012,760 | Processing of recyclable materials |
| Composting Facility | 300,000 | 48,009,570 | Organic waste composting |
| Storage Area | 200,000 | 32,006,380 | Storage for recyclable materials |
| Administration | 100,000 | 16,003,190 | Office and management facilities |
| TOTAL | 1,500,000 | 240,047,850 | - |

5. Community Awareness & Capacity Building (USD 1,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Public Education | 300,000 | 48,009,570 | Awareness campaigns |
| Behaviour Change | 200,000 | 32,006,380 | Segregation and recycling promotion |
| Training | 200,000 | 32,006,380 | Worker training |
| School Programmes | 150,000 | 24,004,785 | Environmental education |
| Community Engagement | 100,000 | 16,003,190 | Community participation |
| Monitoring | 50,000 | 8,001,595 | Programme effectiveness |
| TOTAL | 1,000,000 | 160,031,900 | - |

## 7. PRIORITY 05: YOUTH SKILLS, ENTERPRISE & MIGRATION CENTRE

### 7.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Skills Training Facilities | Vocational and technical training centre | 3,000,000 | 480,095,700 | 30.0% |
| Entrepreneurship Incubation Centre | Business incubation and support | 2,500,000 | 400,079,750 | 25.0% |
| Digital & Career Development Labs | Digital skills and career guidance | 2,000,000 | 320,063,800 | 20.0% |
| Job Placement & Migration Services | Employment and migration guidance | 1,500,000 | 240,047,850 | 15.0% |
| Business Support & Mentoring | Mentorship and business advisory | 1,000,000 | 160,031,900 | 10.0% |
| TOTAL |  | 10,000,000 | 1,600,319,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 7.2 Component Details

1. Skills Training Facilities (USD 3,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Building Construction | 1,500,000 | 240,047,850 | Vocational training centre |
| Workshops | 800,000 | 128,025,520 | Practical training workshops |
| Classrooms | 400,000 | 64,012,760 | Theory and classroom spaces |
| Equipment | 300,000 | 48,009,570 | Training equipment and tools |
| TOTAL | 3,000,000 | 480,095,700 | - |

2. Entrepreneurship Incubation Centre (USD 2,500,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Incubation Spaces | 1,000,000 | 160,031,900 | Co-working and incubation spaces |
| Business Advisory | 500,000 | 80,015,950 | Business planning and advisory |
| Access to Finance | 400,000 | 64,012,760 | Linkages to microfinance |
| Networking | 300,000 | 48,009,570 | Business networking |
| Digital Support | 300,000 | 48,009,570 | E-commerce and digital marketing |
| TOTAL | 2,500,000 | 400,079,750 | - |

3. Digital & Career Development Labs (USD 2,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Digital Skills Training | 800,000 | 128,025,520 | ICT and digital literacy |
| Career Counselling | 400,000 | 64,012,760 | Career guidance services |
| Job Readiness | 300,000 | 48,009,570 | CV writing and interview skills |
| Online Learning | 300,000 | 48,009,570 | Online learning platforms |
| Career Resources | 200,000 | 32,006,380 | Labour market information |
| TOTAL | 2,000,000 | 320,063,800 | - |

4. Job Placement & Migration Services (USD 1,500,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Job Placement | 600,000 | 96,019,140 | Linkages with employers |
| Migration Information | 300,000 | 48,009,570 | Safe migration information |
| Skills Profiling | 200,000 | 32,006,380 | Skills assessment |
| Labour Market Information | 200,000 | 32,006,380 | Labour market intelligence |
| Pre-Departure Orientation | 200,000 | 32,006,380 | Safe migration workshops |
| TOTAL | 1,500,000 | 240,047,850 | - |

5. Business Support & Mentoring (USD 1,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Mentorship Programme | 300,000 | 48,009,570 | Experienced business mentors |
| Business Development | 250,000 | 40,007,975 | Business development services |
| Market Linkages | 200,000 | 32,006,380 | Market access and linkages |
| Post-Startup Support | 150,000 | 24,004,785 | Ongoing support for startups |
| Peer Learning | 100,000 | 16,003,190 | Business forums and events |
| TOTAL | 1,000,000 | 160,031,900 | - |

## 8. PRIORITY 06: RECEPTION & REINTEGRATION CENTRE

### 8.1 Project Cost Breakdown

| Component | Description | Estimated Cost (USD) | Estimated Cost (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Reception & Accommodation Facilities | Welcome centre and temporary accommodation | 2,000,000 | 320,063,800 | 28.6% |
| Counselling & Psychosocial Support | Mental health and psychosocial services | 1,500,000 | 240,047,850 | 21.4% |
| Skills Training & Livelihood Programmes | Vocational training and livelihood support | 1,500,000 | 240,047,850 | 21.4% |
| Reintegration Grants & Business Support | Grants and business development support | 1,000,000 | 160,031,900 | 14.3% |
| Monitoring, Follow-up & Case Management | Ongoing support and case management | 1,000,000 | 160,031,900 | 14.3% |
| TOTAL |  | 7,000,000 | 1,120,223,300 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 8.2 Component Details

1. Reception & Accommodation Facilities (USD 2,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Reception Centre | 600,000 | 96,019,140 | Welcoming and registration |
| Temporary Accommodation | 600,000 | 96,019,140 | 50+ beds capacity |
| Basic Amenities | 400,000 | 64,012,760 | WASH facilities |
| Medical Check-up | 200,000 | 32,006,380 | Medical examination room |
| Nutrition Support | 200,000 | 32,006,380 | Kitchen and dining area |
| TOTAL | 2,000,000 | 320,063,800 | - |

2. Counselling & Psychosocial Support (USD 1,500,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Individual Counselling | 500,000 | 80,015,950 | One-on-one counselling |
| Group Counselling | 300,000 | 48,009,570 | Group therapy |
| Psychosocial Support | 300,000 | 48,009,570 | MHPSS programming |
| Trauma Support | 200,000 | 32,006,380 | Trauma-informed care |
| Crisis Intervention | 200,000 | 32,006,380 | 24/7 support |
| TOTAL | 1,500,000 | 240,047,850 | - |

3. Skills Training & Livelihood Programmes (USD 1,500,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Vocational Training | 600,000 | 96,019,140 | Market-aligned skills |
| Livelihood Support | 300,000 | 48,009,570 | Income-generating activities |
| Agriculture Support | 200,000 | 32,006,380 | Farming and livestock |
| Digital Skills | 200,000 | 32,006,380 | Digital literacy |
| Life Skills | 200,000 | 32,006,380 | Life skills training |
| TOTAL | 1,500,000 | 240,047,850 | - |

4. Reintegration Grants & Business Support (USD 1,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Reintegration Grants | 400,000 | 64,012,760 | Financial support |
| Business Support | 200,000 | 32,006,380 | Business planning |
| Access to Finance | 150,000 | 24,004,785 | Linkages to microfinance |
| Market Linkages | 150,000 | 24,004,785 | Market access |
| Startup Kits | 100,000 | 16,003,190 | Equipment and materials |
| TOTAL | 1,000,000 | 160,031,900 | - |

5. Monitoring, Follow-up & Case Management (USD 1,000,000)

| Sub-Component | Cost (USD) | Cost (Birr)* | Description |
| --- | --- | --- | --- |
| Case Management | 400,000 | 64,012,760 | Personalized support |
| Follow-up | 200,000 | 32,006,380 | 12-month follow-up |
| Documentation | 150,000 | 24,004,785 | Electronic case management |
| Referral Pathways | 150,000 | 24,004,785 | Comprehensive referrals |
| Outcome Monitoring | 100,000 | 16,003,190 | Outcome tracking |
| TOTAL | 1,000,000 | 160,031,900 | - |

## 9. ANNUAL COST DISTRIBUTION

### 9.1 Phased Implementation Costs (2024-2035)

| Year | Estimated Cost (USD) | Estimated Cost (Birr)* | Activities |
| --- | --- | --- | --- |
| 2024 | 5,000,000 | 800,159,500 | Project preparation, feasibility studies |
| 2025 | 20,000,000 | 3,200,638,000 | Feasibility, design, planning |
| 2026 | 30,000,000 | 4,800,957,000 | Detailed design, procurement, land acquisition |
| 2027 | 40,000,000 | 6,401,276,000 | Construction commencement |
| 2028 | 60,000,000 | 9,601,914,000 | Construction peak |
| 2029 | 65,000,000 | 10,402,073,500 | Construction completion |
| 2030 | 60,000,000 | 9,601,914,000 | Commissioning, operational start |
| 2031 | 40,000,000 | 6,401,276,000 | FTZ Phase 2 commencement |
| 2032 | 35,000,000 | 5,601,116,500 | FTZ Phase 2 construction |
| 2033 | 25,000,000 | 4,000,797,500 | FTZ Phase 2 construction |
| 2034 | 15,000,000 | 2,400,478,500 | FTZ Phase 2 completion |
| 2035 | 5,000,000 | 800,159,500 | Final completion |
| TOTAL | 380,000,000 | 60,812,122,000 | - |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 9.2 Cost Distribution by Year

| Year | Cost (USD) | Cost (Birr)* | Percentage of Total |
| --- | --- | --- | --- |
| 2024 | 5,000,000 | 800,159,500 | 1.3% |
| 2025 | 20,000,000 | 3,200,638,000 | 5.3% |
| 2026 | 30,000,000 | 4,800,957,000 | 7.9% |
| 2027 | 40,000,000 | 6,401,276,000 | 10.5% |
| 2028 | 60,000,000 | 9,601,914,000 | 15.8% |
| 2029 | 65,000,000 | 10,402,073,500 | 17.1% |
| 2030 | 60,000,000 | 9,601,914,000 | 15.8% |
| 2031 | 40,000,000 | 6,401,276,000 | 10.5% |
| 2032 | 35,000,000 | 5,601,116,500 | 9.2% |
| 2033 | 25,000,000 | 4,000,797,500 | 6.6% |
| 2034 | 15,000,000 | 2,400,478,500 | 3.9% |
| 2035 | 5,000,000 | 800,159,500 | 1.3% |
| TOTAL | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 10. CONTINGENCY AND PRICE ESCALATION

### 10.1 Contingency Allowance

| Component | Base Cost (USD) | Base Cost (Birr)* | Contingency (%) | Contingency (USD) | Contingency (Birr)* |
| --- | --- | --- | --- | --- | --- |
| Priority 01: Urban Expansion | 63,000,000 | 10,082,009,700 | 10-15% | 6,300,000 - 9,450,000 | 1,008,200,970 - 1,512,301,455 |
| Priority 02: Corridor Roads | 40,000,000 | 6,401,276,000 | 10-15% | 4,000,000 - 6,000,000 | 640,127,600 - 960,191,400 |
| Priority 03: FTZ & Logistics | 250,000,000 | 40,007,975,000 | 10-15% | 25,000,000 - 37,500,000 | 4,000,797,500 - 6,001,196,250 |
| Priority 04: Solid Waste | 10,000,000 | 1,600,319,000 | 10-15% | 1,000,000 - 1,500,000 | 160,031,900 - 240,047,850 |
| Priority 05: Youth Centre | 10,000,000 | 1,600,319,000 | 5-10% | 500,000 - 1,000,000 | 80,015,950 - 160,031,900 |
| Priority 06: Reception Centre | 7,000,000 | 1,120,223,300 | 5-10% | 350,000 - 700,000 | 56,011,165 - 112,022,330 |
| TOTAL | 380,000,000 | 60,812,122,000 | 10-15% | 37,150,000 - 56,150,000 | 5,945,185,085 - 8,985,791,185 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 10.2 Recommended Contingency

| Recommendation | Contingency (%) | Contingency (USD) | Contingency (Birr)* |
| --- | --- | --- | --- |
| Minimum | 10% | 38,000,000 | 6,081,212,200 |
| Recommended | 15% | 57,000,000 | 9,121,818,300 |
| Maximum | 20% | 76,000,000 | 12,162,424,400 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 10.3 Price Escalation

| Year | Estimated Inflation (%) | Cumulative Factor | Base Cost with Escalation (USD) | Base Cost with Escalation (Birr)* |
| --- | --- | --- | --- | --- |
| 2024 | 5% | 1.00 | 5,000,000 | 800,159,500 |
| 2025 | 5% | 1.05 | 21,000,000 | 3,360,669,900 |
| 2026 | 5% | 1.10 | 33,000,000 | 5,281,052,700 |
| 2027 | 5% | 1.16 | 46,400,000 | 7,425,480,160 |
| 2028 | 5% | 1.22 | 73,200,000 | 11,714,335,080 |
| 2029 | 5% | 1.28 | 83,200,000 | 13,314,654,080 |
| 2030 | 5% | 1.34 | 80,400,000 | 12,866,564,760 |
| 2031 | 5% | 1.41 | 56,400,000 | 9,025,799,160 |
| 2032 | 5% | 1.48 | 51,800,000 | 8,289,652,420 |
| 2033 | 5% | 1.55 | 38,750,000 | 6,201,236,125 |
| 2034 | 5% | 1.63 | 24,450,000 | 3,912,779,805 |
| 2035 | 5% | 1.71 | 8,550,000 | 1,368,272,745 |
| TOTAL | - | - | 522,150,000 | 83,561,296,885 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 11. OPERATIONS AND MAINTENANCE COSTS

### 11.1 Annual O&M Cost Estimates (Post-Commissioning)

| Priority | Project | Annual O&M (USD) | Annual O&M (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| 01 | Urban Expansion | 2,000,000 | 320,063,800 | 20.0% |
| 02 | Corridor Roads | 1,500,000 | 240,047,850 | 15.0% |
| 03 | FTZ & Logistics | 3,000,000 | 480,095,700 | 30.0% |
| 04 | Solid Waste | 1,500,000 | 240,047,850 | 15.0% |
| 05 | Youth Centre | 1,000,000 | 160,031,900 | 10.0% |
| 06 | Reception Centre | 1,000,000 | 160,031,900 | 10.0% |
| TOTAL |  | 10,000,000 | 1,600,319,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 11.2 O&M Cost Projection (2030-2055)

| Period | Annual O&M (USD) | Annual O&M (Birr)* | Total O&M (USD) | Total O&M (Birr)* |
| --- | --- | --- | --- | --- |
| 2030-2035 (Years 1-5) | 10,000,000 | 1,600,319,000 | 50,000,000 | 8,001,595,000 |
| 2036-2040 (Years 6-10) | 12,000,000 | 1,920,382,800 | 60,000,000 | 9,601,914,000 |
| 2041-2045 (Years 11-15) | 14,500,000 | 2,320,462,550 | 72,500,000 | 11,602,312,750 |
| 2046-2050 (Years 16-20) | 17,500,000 | 2,800,558,250 | 87,500,000 | 14,002,791,250 |
| 2051-2055 (Years 21-25) | 21,000,000 | 3,360,669,900 | 105,000,000 | 16,803,349,500 |
| TOTAL | - | - | 375,000,000 | 60,011,962,500 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 12. LAND ACQUISITION COSTS

### 12.1 Estimated Land Acquisition Cost

| Priority | Project | Estimated Area (ha) | Unit Cost (USD/ha) | Unit Cost (Birr/ha)* | Total Cost (USD) | Total Cost (Birr)* |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Urban Expansion | 100 | 50,000 | 8,001,595 | 5,000,000 | 800,159,500 |
| 02 | Corridor Roads | 50 | 50,000 | 8,001,595 | 2,500,000 | 400,079,750 |
| 03 | FTZ & Logistics | 50 | 50,000 | 8,001,595 | 2,500,000 | 400,079,750 |
| 04 | Solid Waste | 10 | 30,000 | 4,800,957 | 300,000 | 48,009,570 |
| 05 | Youth Centre | 2 | 30,000 | 4,800,957 | 60,000 | 9,601,914 |
| 06 | Reception Centre | 2 | 30,000 | 4,800,957 | 60,000 | 9,601,914 |
| TOTAL |  | 214 | - | - | 10,420,000 | 1,667,532,398 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 12.2 Land Acquisition Assumptions

| Assumption | Description |
| --- | --- |
| Right-of-Way | 50m for corridor (BRT + road) |
| Unit Costs | Based on local land values in Somali Region |
| Compensation | Fair market value plus relocation costs |
| Process | Transparent and participatory approach |
| Timeline | 12-18 months for full acquisition |
| Contingency | 20-30% additional for unforeseen costs |

## 13. FINANCING COSTS

### 13.1 Financing Structure (Illustrative)

| Financing Source | Amount (USD) | Amount (Birr)* | Term (Years) | Interest Rate (%) | Annual Debt Service (USD) | Annual Debt Service (Birr)* |
| --- | --- | --- | --- | --- | --- | --- |
| Concessional Loans | 150,000,000 | 24,004,785,000 | 20 | 2-5% | 9,000,000 - 15,000,000 | 1,440,287,100 - 2,400,478,500 |
| Private Investment | 120,000,000 | 19,203,828,000 | 15 | 8-10% | 14,000,000 - 17,000,000 | 2,240,446,600 - 2,720,542,300 |
| Grants | 80,000,000 | 12,802,552,000 | - | 0% | - | - |
| Government | 30,000,000 | 4,800,957,000 | 10 | 3-5% | 1,800,000 - 3,000,000 | 288,057,420 - 480,095,700 |
| TOTAL | 380,000,000 | 60,812,122,000 | - | - | 24,800,000 - 35,000,000 | 3,968,791,120 - 5,601,116,500 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 13.2 Financing Cost Summary

| Element | Amount (USD) | Amount (Birr)* |
| --- | --- | --- |
| Total Project Cost | 380,000,000 | 60,812,122,000 |
| Interest During Construction | 15,000,000 - 25,000,000 | 2,400,478,500 - 4,000,797,500 |
| Financing Fees | 5,000,000 - 10,000,000 | 800,159,500 - 1,600,319,000 |
| TOTAL FINANCING COST | 400,000,000 - 415,000,000 | 64,012,760,000 - 66,413,238,500 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 14. COMPARATIVE BENCHMARKS

### 14.1 Benchmark Costs

| Project Type | Location | Cost (USD) | Cost (Birr)* | Year |
| --- | --- | --- | --- | --- |
| Urban Expansion (per ha) | Ethiopia | 100,000 - 200,000 | 16,003,190 - 32,006,380 | 2024 |
| Arterial Road (per km) | Ethiopia | 800,000 - 1,200,000 | 128,025,520 - 192,038,280 | 2024 |
| BRT (per km) | East Africa | 2,500,000 - 3,000,000 | 400,079,750 - 480,095,700 | 2024 |
| Industrial Park (per ha) | Ethiopia | 500,000 - 1,000,000 | 80,015,950 - 160,031,900 | 2024 |
| Solid Waste (per city) | East Africa | 5,000,000 - 15,000,000 | 800,159,500 - 2,400,478,500 | 2024 |
| Youth Centre | Ethiopia | 5,000,000 - 10,000,000 | 800,159,500 - 1,600,319,000 | 2024 |
| Reception Centre | Ethiopia | 3,000,000 - 7,000,000 | 480,095,700 - 1,120,223,300 | 2024 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 14.2 Benchmark Analysis

| Element | Benchmark (USD) | Benchmark (Birr)* | Project Cost (USD) | Project Cost (Birr)* | Variance |
| --- | --- | --- | --- | --- | --- |
| Urban Expansion (per ha) | 100,000 - 200,000 | 16,003,190 - 32,006,380 | 160,000 | 25,605,104 | Within range |
| Arterial Road (per km) | 800,000 - 1,200,000 | 128,025,520 - 192,038,280 | 1,000,000 | 160,031,900 | Within range |
| Industrial Park (per ha) | 500,000 - 1,000,000 | 80,015,950 - 160,031,900 | 1,000,000 | 160,031,900 | Upper range |
| Solid Waste | 5,000,000 - 15,000,000 | 800,159,500 - 2,400,478,500 | 10,000,000 | 1,600,319,000 | Within range |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 15. COST REDUCTION AND OPTIMIZATION OPPORTUNITIES

| Opportunity | Potential Savings (USD) | Potential Savings (Birr)* | Description |
| --- | --- | --- | --- |
| Phased Implementation | 15,000,000 - 30,000,000 | 2,400,478,500 - 4,800,957,000 | Staged construction to optimize cash flow |
| Value Engineering | 20,000,000 - 40,000,000 | 3,200,638,000 - 6,401,276,000 | Alternative designs and materials |
| Local Materials | 10,000,000 - 20,000,000 | 1,600,319,000 - 3,200,638,000 | Use of locally available materials |
| Community Contribution | 5,000,000 - 10,000,000 | 800,159,500 - 1,600,319,000 | Community involvement in NMT infrastructure |
| PPP Efficiency | 15,000,000 - 30,000,000 | 2,400,478,500 - 4,800,957,000 | Private sector efficiencies |
| TOTAL POTENTIAL | 65,000,000 - 130,000,000 | 10,402,073,500 - 20,804,147,000 | - |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 16. COST ESTIMATE REFINEMENT PLAN

### 16.1 Feasibility Study Cost Refinement

| Activity | Timeline | Responsible Party | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- | --- |
| Detailed Quantity Survey | 1-2 months | Consultant | 200,000 | 32,006,380 |
| Unit Cost Validation | 1 month | Consultant | 100,000 | 16,003,190 |
| Supply Chain Assessment | 1 month | Consultant | 150,000 | 24,004,785 |
| Labor Cost Assessment | 1 month | Consultant | 100,000 | 16,003,190 |
| Contingency Analysis | 1 month | Consultant | 150,000 | 24,004,785 |
| Sensitivity Analysis | 1 month | Consultant | 100,000 | 16,003,190 |
| Final Cost Estimate | 1 month | Consultant | 200,000 | 32,006,380 |
| TOTAL | 6-8 months | - | 1,000,000 | 160,031,900 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 16.2 Refinement Activities

| Activity | Description | Expected Output |
| --- | --- | --- |
| Detailed Design | Engineering design and specifications | Accurate quantities |
| Market Survey | Material and labor costs | Realistic unit costs |
| Risk Assessment | Identification of cost risks | Appropriate contingencies |
| Value Engineering | Cost optimization | Reduced costs |
| Financier Review | Review by potential financiers | Cost validation |

## 17. COST SUMMARY BY CATEGORY

### 17.1 Capital Costs (USD)

| Category | Estimated Cost (USD) | Percentage |
| --- | --- | --- |
| Construction Costs | 340,000,000 | 89.5% |
| - Priority 01: Urban Expansion | 53,000,000 | 13.9% |
| - Priority 02: Corridor Roads | 36,000,000 | 9.5% |
| - Priority 03: FTZ & Logistics | 225,000,000 | 59.2% |
| - Priority 04: Solid Waste | 8,500,000 | 2.2% |
| - Priority 05: Youth Centre | 9,000,000 | 2.4% |
| - Priority 06: Reception Centre | 6,500,000 | 1.7% |
| Professional Services | 6,500,000 | 1.7% |
| Land Acquisition | 10,420,000 | 2.7% |
| Project Management | 6,600,000 | 1.7% |
| Contingency | 57,000,000 | 15.0% |
| TOTAL | 420,520,000 | 110.6% |

### 17.2 Capital Costs (Birr)*

| Category | Estimated Cost (Birr) | Percentage |
| --- | --- | --- |
| Construction Costs | 54,410,846,000 | 89.5% |
| - Priority 01: Urban Expansion | 8,481,690,700 | 13.9% |
| - Priority 02: Corridor Roads | 5,761,148,400 | 9.5% |
| - Priority 03: FTZ & Logistics | 36,007,177,500 | 59.2% |
| - Priority 04: Solid Waste | 1,360,271,150 | 2.2% |
| - Priority 05: Youth Centre | 1,440,287,100 | 2.4% |
| - Priority 06: Reception Centre | 1,040,207,350 | 1.7% |
| Professional Services | 1,040,207,350 | 1.7% |
| Land Acquisition | 1,667,532,398 | 2.7% |
| Project Management | 1,056,210,540 | 1.7% |
| Contingency | 9,121,818,300 | 15.0% |
| TOTAL | 67,296,614,588 | 110.6% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 18. SENSITIVITY ANALYSIS

### 18.1 Key Variables

| Variable | Base Case | Sensitivity Range |
| --- | --- | --- |
| Exchange Rate | 160.0319 Birr/USD | 140 - 180 Birr/USD |
| Inflation Rate | 5% | 3% - 8% |
| Construction Cost | Base | +/- 15% |
| Interest Rate | 5-8% | +/- 2% |
| Revenue | Base | +/- 20% |

### 18.2 Sensitivity Analysis Results

| Scenario | Change | Total Cost (USD) | Total Cost (Birr)* | Variance |
| --- | --- | --- | --- | --- |
| Base Case | - | 380,000,000 | 60,812,122,000 | - |
| Exchange Rate +10% | Birr depreciates | 380,000,000 | 66,893,334,200 | +10% |
| Exchange Rate -10% | Birr appreciates | 380,000,000 | 54,730,909,800 | -10% |
| Construction Cost +15% | Cost overrun | 437,000,000 | 69,933,940,300 | +15% |
| Construction Cost -15% | Cost saving | 323,000,000 | 51,690,303,700 | -15% |
| Inflation +2% | Higher inflation | 400,000,000 | 64,012,760,000 | +5.3% |
| Inflation -2% | Lower inflation | 360,000,000 | 57,611,484,000 | -5.3% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 19. RECOMMENDATIONS FOR COST MANAGEMENT

| Recommendation | Description | Priority | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- | --- |
| Commission Feasibility Studies | Detailed cost estimates and analysis | Critical | 1,000,000 | 160,031,900 |
| Develop Design Standards | Optimized design for cost efficiency | High | 500,000 | 80,015,950 |
| Engage Cost Consultant | Specialized cost estimation expertise | High | 600,000 | 96,019,140 |
| Value Engineering | Cost optimization during design | Medium | 400,000 | 64,012,760 |
| Regular Cost Monitoring | Track costs during implementation | Medium | 300,000 | 48,009,570 |
| Currency Hedging | Mitigate currency risk | Medium | 500,000 | 80,015,950 |
| TOTAL RECOMMENDED COSTS | - | - | 3,300,000 | 528,105,270 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 20. CONCLUSION

The preliminary cost estimate for the Tog-Wajaale EACC Priority Investment Project is USD 380.0 million (Birr 60.8 billion). When including land acquisition, contingency, price escalation, and financing costs, the total project cost is estimated at USD 420.5 - 437.0 million (Birr 67.3 - 69.9 billion).

Key cost components include:

| Component | Amount (USD) | Amount (Birr)* | Percentage |
| --- | --- | --- | --- |
| Priority 03: FTZ & Logistics | 250,000,000 | 40,007,975,000 | 59.5% |
| Priority 01: Urban Expansion | 63,000,000 | 10,082,009,700 | 15.0% |
| Priority 02: Corridor Roads | 40,000,000 | 6,401,276,000 | 9.5% |
| Priority 04: Solid Waste | 10,000,000 | 1,600,319,000 | 2.4% |
| Priority 05: Youth Centre | 10,000,000 | 1,600,319,000 | 2.4% |
| Priority 06: Reception Centre | 7,000,000 | 1,120,223,300 | 1.7% |
| Contingency | 57,000,000 | 9,121,818,300 | 13.6% |
| Land Acquisition | 10,420,000 | 1,667,532,398 | 2.5% |
| Financing Costs | 20,000,000 | 3,200,638,000 | 4.8% |
| TOTAL | 467,420,000 | 74,802,610,698 | 111.4% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

Key Observations:

- FTZ & Logistics Hub is the largest cost component at 59.5% of the total, reflecting its scale and economic significance

- Urban Expansion at 15.0% is the foundation investment enabling all other projects

- Corridor Roads at 9.5% provides essential connectivity

- Social Sector Projects (Youth Centre, Reception Centre, Solid Waste) collectively represent 6.5% of the total but deliver significant social impact

These estimates will be refined during the feasibility study phase, with detailed cost analysis, market surveys, and design development.

End of Appendix C

# APPENDIX D: STAKEHOLDER ENGAGEMENT PLAN

## TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

### Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Date: August 2026 G.C

## TABLE OF CONTENTS

- Introduction

  - 1.1 Purpose

  - 1.2 Objectives

  - 1.3 Guiding Principles

- Stakeholder Identification and Analysis

  - 2.1 Stakeholder Categories

  - 2.2 Key Stakeholder Profiles

  - 2.3 Stakeholder Mapping

- Engagement Objectives by Project Phase

  - 3.1 Phase 0: Project Preparation (2024-2025)

  - 3.2 Phase 1: Foundation and Design (2025-2027)

  - 3.3 Phase 2: Implementation and Growth (2027-2030)

  - 3.4 Phase 3: Consolidation and Operations (2030-2035+)

- Engagement Methods and Tools

  - 4.1 Communication Channels

  - 4.2 Engagement Methods

  - 4.3 Stakeholder-Specific Approaches

- Grievance Redress Mechanism

  - 5.1 Purpose and Principles

  - 5.2 Grievance Channels

  - 5.3 Grievance Process

  - 5.4 Grievance Categories and Escalation

  - 5.5 GRM Reporting

- Stakeholder Engagement Schedule

  - 6.1 Phase 0: Project Preparation (2024-2025)

  - 6.2 Phase 1: Foundation and Design (2025-2027)

  - 6.3 Phase 2: Implementation and Growth (2027-2030)

  - 6.4 Phase 3: Consolidation and Operations (2030-2035+)

- Resources and Budget

  - 7.1 Engagement Team

  - 7.2 Budget Estimate

- Monitoring and Evaluation

  - 8.1 Engagement Performance Indicators

  - 8.2 Evaluation Plan

  - 8.3 Feedback Loop

- Communication Materials Plan

  - 9.1 Materials to be Developed

  - 9.2 Key Messages

- Annexes

  - 10.1 Annex A: Stakeholder Contact List

  - 10.2 Annex B: Engagement Activity Template

  - 10.3 Annex C: Grievance Registration Form

## 1. INTRODUCTION

### 1.1 Purpose

This Stakeholder Engagement Plan (SEP) outlines the comprehensive approach for engaging all stakeholders in the Tog-Wajaale EACC Priority Investment Project. The plan ensures that stakeholders are meaningfully involved throughout the project lifecycle, from feasibility study through implementation and operation.

The SEP is designed to:

- Build trust and mutual understanding between the project team and stakeholders

- Ensure that stakeholder concerns and aspirations are incorporated into project design

- Facilitate transparent and inclusive decision-making

- Minimize conflicts and delays through early identification and resolution of issues

- Build local ownership and support for the project

- Ensure equitable distribution of project benefits

### 1.2 Objectives

| Objective | Description |
| --- | --- |
| Informed Participation | Ensure all stakeholders understand the project, its implications, and their role in decision-making |
| Meaningful Input | Provide accessible opportunities for stakeholders to contribute to project design and implementation |
| Conflict Resolution | Identify and address concerns early through effective grievance mechanisms |
| Benefit Sharing | Ensure equitable distribution of project benefits across all stakeholder groups |
| Sustainability | Build local ownership and support for long-term project success and maintenance |
| Capacity Building | Enhance stakeholder capacity to engage effectively in project processes |
| Transparency | Maintain open and honest communication throughout the project lifecycle |

### 1.3 Guiding Principles

| Principle | Description |
| --- | --- |
| Inclusivity | Engage all affected stakeholders, with particular attention to vulnerable and marginalized groups including women, youth, persons with disabilities, and displaced populations |
| Transparency | Open and honest communication about project plans, progress, impacts, and decisions |
| Timeliness | Engage stakeholders early and throughout the project lifecycle, not only when decisions have already been made |
| Cultural Respect | Respect local culture, customs, and traditional decision-making processes including the role of elders and clan leaders (Ugaas) |
| Accountability | Respond to stakeholder concerns and feedback, and demonstrate how input has been incorporated |
| Accessibility | Ensure engagement methods are accessible to all, including those with limited literacy or language barriers |
| Reciprocity | Ensure that engagement is a two-way process that benefits both the project and stakeholders |

## 2. STAKEHOLDER IDENTIFICATION AND ANALYSIS

### 2.1 Stakeholder Categories

| Category | Description | Key Stakeholders |
| --- | --- | --- |
| Government | National, regional, and local government entities with policy, regulatory, and implementation roles | Federal Ministry of Urban Development and Housing; Somali Regional Government (President's Office, Bureau of Urban Development); Fafen Zone Administration; Tog-Wajaale City Administration; Woreda Administrations; Kebele Administrations |
| Community | Residents and community-based organizations in project-affected areas | Community Elders (Ugaas/Clan Leaders); Women's Groups; Youth Groups; Persons with Disabilities; Internally Displaced Persons (IDPs); Host Communities; Religious Leaders; Community-Based Organizations |
| Private Sector | Businesses, investors, and commercial entities | Transport Operators; Logistics Companies; Traders and Merchants; Developers and Property Owners; Financial Institutions; Small and Medium Enterprises; Chamber of Commerce |
| Civil Society | Non-governmental organizations and advocacy groups | NGOs; Community-Based Organizations; Faith-Based Organizations; Human Rights and Advocacy Groups; Environmental Groups |
| Development Partners | Donors and international organizations providing financing and technical support | Swiss Agency for Development and Cooperation (SDC); African Development Bank (AfDB); World Bank Group (IFC); European Union; UNDP; UN-Habitat; Cities Alliance; IGAD; IOM |
| Technical Experts | Professionals and consultants providing specialized expertise | Urban Planners; Transport Engineers; Environmental Specialists; Social Development Specialists; PPP Advisors |
| Beneficiaries | Direct and indirect project beneficiaries | FTZ Users; Businesses; Commuters; Residents; Adjacent Property Owners; Youth; Returnees; Host Communities |

### 2.2 Key Stakeholder Profiles

#### 2.2.1 Government Stakeholders

| Stakeholder | Role in Project | Interest | Influence | Engagement Approach |
| --- | --- | --- | --- | --- |
| Federal Ministry of Urban Development and Housing | Policy guidance; national urban development oversight; approval of urban planning instruments | Project alignment with national urban policies; compliance; resource allocation | High | Regular briefings; formal approvals; policy alignment discussions |
| Somali Regional Government | Regional urban planning oversight; land allocation; budget support; political endorsement | Regional development; land use; political support; economic growth | High | Strategic meetings; political engagement; formal approvals |
| Tog-Wajaale City Administration | Project owner; implementation oversight; coordination; community engagement | Successful project delivery; city development; political legacy | Very High | Weekly coordination meetings; leadership engagement; decision-making |
| Fafen Zone Administration | Regional coordination; support services; liaison with woredas | Regional connectivity; coordination; administrative support | Medium | Coordination meetings; reporting; technical support |
| Woreda Administrations | Local implementation; community liaison; land administration | Local development; community support; land management | Medium | Local coordination; community engagement support |
| Kebele Administrations | Community representation; local governance; implementation support | Community development; local benefits; service delivery | High | Community meetings; local coordination; feedback collection |

#### 2.2.2 Community Stakeholders

| Stakeholder | Role in Project | Interest | Influence | Engagement Approach |
| --- | --- | --- | --- | --- |
| Community Elders (Ugaas/Clan Leaders) | Traditional leadership; conflict resolution; community representation | Community interests; cultural preservation; benefits distribution | Very High | Personal meetings; community gatherings; traditional protocols; respect for hierarchy |
| Women's Groups | Women's representation; gender equity advocacy | Gender equity; safety; livelihood impacts; access to opportunities | Medium-High | Women-only consultations; focus groups; gender-sensitive approaches |
| Youth Groups | Youth representation; future beneficiaries | Employment opportunities; education access; recreation; mobility | Medium | Youth forums; social media engagement; training and capacity building |
| Persons with Disabilities | Accessibility advocacy; inclusion | Inclusive design; accessibility; non-discrimination | Medium | Accessible consultations; disability-inclusive approaches; partnership with disability organizations |
| Internally Displaced Persons (IDPs) | Vulnerable population; service users | Access to services; social inclusion; livelihood support | Low-Medium | Targeted consultations; social inclusion approaches; accessible information |
| Religious Leaders | Moral authority; community influence | Community welfare; social harmony | High | Engagement through religious institutions; respect for religious protocols |
| Host Communities | Residents in project areas | Livelihood impacts; displacement; property values | Medium | Community meetings; compensation consultations; benefit-sharing discussions |

#### 2.2.3 Private Sector Stakeholders

| Stakeholder | Role in Project | Interest | Influence | Engagement Approach |
| --- | --- | --- | --- | --- |
| FTZ Operators/Investors | Potential zone operators; anchor tenants | Business opportunities; investment climate; regulatory environment | High | Investor engagement; PPP discussions; business forums |
| Logistics Companies | Trade and logistics services | Connectivity; trade efficiency; access to corridor | Medium | Business engagement; partnership opportunities; economic impact discussions |
| Traders and Merchants | Commercial activities | Access to markets; trade costs; commercial opportunities | Medium | Business consultations; economic impact assessments; benefit-sharing |
| Developers and Property Owners | Property development; land use | Investment opportunities; land values; development approvals | Medium | Individual meetings; land use planning; investment attraction |
| Financial Institutions | Financing; banking services | Investment opportunities; risk assessment; financial inclusion | Medium | Investor engagement; financing discussions; partnership opportunities |
| Chamber of Commerce | Business representation; advocacy | Business environment; economic development | Medium | Business forums; advocacy support; representation |

#### 2.2.4 Development Partners

| Stakeholder | Role in Project | Interest | Influence | Engagement Approach |
| --- | --- | --- | --- | --- |
| Swiss Agency for Development (SDC) | Technical support; potential financing; dialogue support | Sustainable urban development; project success; SDG alignment | High | Regular reporting; strategic dialogue; donor coordination |
| African Development Bank (AfDB) | Potential financing; regional integration | Infrastructure development; regional connectivity; project bankability | High | Financing discussions; project appraisal; compliance reporting |
| World Bank Group (IFC) | Potential financing; PPP support | Private sector engagement; sustainable infrastructure; development impact | High | PPP structuring; investment discussions; project due diligence |
| IGAD | Regional Migration Fund; cross-border coordination | Migration management; regional cooperation | Medium | Programme alignment; RMF coordination; partnership |
| IOM | Migration support; protection services | Migration management; protection; reintegration | Medium | Partnership; service coordination; programme alignment |
| Cities Alliance | Programmatic support; technical assistance | Urban expansion planning; migration and displacement | Medium | Programmatic coordination; knowledge exchange; partnership |

### 2.3 Stakeholder Mapping

#### 2.3.1 Influence-Interest Matrix

text

HIGH INFLUENCE                    |    HIGH INFLUENCE

LOW INTEREST                      |    HIGH INTEREST

──────────────────────────────────────┼──────────────────────────────────────

• Federal Ministry               |  • Tog-Wajaale City Administration

• Somali Regional Government     |  • Community Elders (Ugaas)

• AfDB / World Bank              |  • Kebele Administrations

• SDC                            |  • Affected Communities

• EU                             |  • FTZ Investors/Operators

|  • Women's Groups

|  • Property Owners

|  • IOM / IGAD

LOW INFLUENCE                     |    LOW INFLUENCE

LOW INTEREST                      |    HIGH INTEREST

──────────────────────────────────────┼──────────────────────────────────────

• Civil Society NGOs             |  • Youth Groups

• Academic Institutions          |  • Persons with Disabilities

|  • IDPs

|  • Local Businesses

|  • Religious Leaders

|  • Community-Based Organizations

#### 2.3.2 Engagement Strategy by Quadrant

| Quadrant | Stakeholders | Strategy |
| --- | --- | --- |
| High Influence - High Interest | Tog-Wajaale City Administration; Community Elders; Kebele Administrations; Affected Communities; FTZ Investors; Women's Groups | Key Players - Close engagement, partnership, regular consultation, co-decision-making |
| High Influence - Low Interest | Federal Ministry; Somali Regional Government; AfDB; World Bank; SDC; EU | Keep Satisfied - Regular updates, strategic engagement, formal reporting, address concerns |
| Low Influence - High Interest | Youth Groups; Persons with Disabilities; IDPs; Local Businesses; Religious Leaders; CBOs | Keep Informed - Regular communication, feedback mechanisms, targeted consultations |
| Low Influence - Low Interest | Civil Society NGOs; Academic Institutions | Monitor - Periodic updates, minimal engagement, respond to inquiries |

#### 2.3.3 Geographic Stakeholder Distribution

| Area | Key Stakeholders | Engagement Considerations |
| --- | --- | --- |
| Urban Expansion Area | Affected residents; property owners; communities | Land acquisition; resettlement; compensation; housing |
| Corridor Roads (20 km) | Roadside residents; businesses; commuters | Access during construction; safety; property impacts |
| FTZ Site (50 ha) | Border communities; traders; logistics operators | Trade impacts; employment; investment |
| Solid Waste Sites | Adjacent communities; waste pickers; residents | Environmental impacts; health; employment |
| Youth/Reception Centres | Youth; returnees; host communities | Social services; employment; community acceptance |
| City Center | Businesses; commuters; city residents | Congestion; accessibility; urban development |
| Peripheral Areas | Expanding communities; new residents | Accessibility; urban expansion; service delivery |

## 3. ENGAGEMENT OBJECTIVES BY PROJECT PHASE

### 3.1 Phase 0: Project Preparation (2024-2025)

| Objective | Description | Success Indicators |
| --- | --- | --- |
| Awareness | Inform stakeholders about project concept, scope, and potential impacts | Stakeholder awareness surveys; attendance at information sessions |
| Input | Gather stakeholder input for feasibility study and project design | Number of comments received; incorporation of feedback into design |
| Buy-in | Build initial support and ownership of the project | Stakeholder endorsements; commitment to participate |
| Risk Identification | Identify potential risks and concerns early | Risk register updated with stakeholder-identified risks |
| Baseline Data | Establish baseline social and economic data | Baseline studies completed |

Key Engagement Activities:

- Public awareness campaigns (radio, posters, community meetings)

- Community consultations in all affected kebeles

- Stakeholder interviews (government officials, community leaders, private sector)

- Focus group discussions (women, youth, persons with disabilities, IDPs)

- Information sessions (project overview, timeline, opportunities)

- Household surveys (social and economic baseline)

- Key informant interviews (traditional leaders, religious leaders)

### 3.2 Phase 1: Foundation and Design (2025-2027)

| Objective | Description | Success Indicators |
| --- | --- | --- |
| Detailed Input | Gather input for detailed design and specifications | Design changes incorporated; stakeholder satisfaction with design |
| Grievance Redress | Address concerns and grievances from affected stakeholders | Grievance resolution rate; resolution time |
| Transparency | Ensure transparent procurement process | Procurement process perceived as fair; no complaints |
| Land Acquisition | Facilitate fair and transparent land acquisition | Land acquisition agreements signed; fair compensation |
| Resettlement | Ensure fair and transparent resettlement process | Resettlement plans approved; resettlement completed |

Key Engagement Activities:

- Design workshops (technical design, station locations, NMT routes)

- Land acquisition consultations (affected property owners, communities)

- Grievance mechanism establishment and rollout

- Procurement transparency briefings

- Community information sessions (land acquisition, resettlement)

- Resettlement consultations (affected households)

### 3.3 Phase 2: Implementation and Growth (2027-2030)

| Objective | Description | Success Indicators |
| --- | --- | --- |
| Information | Keep stakeholders informed about construction progress | Stakeholder satisfaction with information; information reach |
| Safety | Ensure safety during construction | Safety incidents; safety awareness |
| Access | Manage access during construction | Access maintained; complaints minimal |
| Grievance Redress | Address construction-related grievances | Grievance resolution rate; response time |
| Community Benefits | Maximize community benefits during construction | Local employment; local procurement; community projects |

Key Engagement Activities:

- Construction updates (monthly newsletters, public meetings)

- Safety awareness campaigns (safety materials, community meetings)

- Access management communication (signage, information boards)

- Grievance mechanism operation (complaints desk, hotline)

- Community liaison officers (day-to-day engagement)

- Local employment and procurement (job fairs, supplier registration)

### 3.4 Phase 3: Consolidation and Operations (2030-2035+)

| Objective | Description | Success Indicators |
| --- | --- | --- |
| Operational Information | Inform stakeholders about operations, schedules, and services | Stakeholder awareness; satisfaction with information |
| Feedback | Gather feedback on operations and service delivery | Number of feedback received; satisfaction rates |
| Benefit Sharing | Ensure benefits are shared equitably | Benefit-sharing mechanisms operational; stakeholder satisfaction |
| Sustainability | Build long-term community support and ownership | Community support; stakeholder ownership |
| Monitoring | Monitor social and economic impacts | Impact assessments; stakeholder feedback |

Key Engagement Activities:

- Operational launch events (inauguration ceremonies, community celebrations)

- Customer feedback mechanisms (surveys, suggestion boxes, hotline)

- Community benefit programs (local employment, enterprise development)

- Performance reporting (annual reports, public meetings)

- Stakeholder satisfaction surveys

- Social and economic impact monitoring

## 4. ENGAGEMENT METHODS AND TOOLS

### 4.1 Communication Channels

| Channel | Purpose | Target Audience | Frequency | Estimated Cost (USD) | Responsible |
| --- | --- | --- | --- | --- | --- |
| Public Meetings | Information sharing; feedback gathering | General public; affected communities | Quarterly | 5,000 | Engagement Team |
| Community Consultations | In-depth discussion; input gathering | Affected communities; community leaders | As needed | 3,000 | Engagement Team |
| Focus Group Discussions | Specific stakeholder input; in-depth exploration | Women, youth, vulnerable groups | As needed | 2,000 | Engagement Team |
| Stakeholder Workshops | Collaborative planning; problem-solving | Key stakeholders; technical experts | Periodic | 10,000 | Engagement Team |
| Newsletters | Project updates; information sharing | General public; stakeholders | Quarterly | 2,000 | Communications Specialist |
| Social Media | Public information; engagement | General public; youth | Weekly | 500 | Communications Specialist |
| Radio | Public information; announcements | General public; rural communities | Monthly | 3,000 | Communications Specialist |
| Project Website | Comprehensive information | All stakeholders | Continuous | 2,000 | IT Team |
| Information Boards | Local announcements; community information | Local communities | Continuous | 1,000 | Community Liaison Officers |
| Community Liaison Officers | Day-to-day engagement; relationship-building | Local communities; affected stakeholders | Continuous | 30,000 | Engagement Team |
| Hotline | Grievance reporting; inquiries | All stakeholders | Continuous | 5,000 | GRM Officer |
| Email Updates | Direct stakeholder updates | Key stakeholders; partners | Monthly | 500 | Communications Specialist |

### 4.2 Engagement Methods

| Method | Description | Best Used For | Resources Required | Strengths | Limitations |
| --- | --- | --- | --- | --- | --- |
| Public Meetings | Open meetings for information sharing; question and answer sessions | Large group information; general feedback; announcement | Venue; speakers; audiovisual; materials | Wide reach; transparency; immediate feedback | Can be intimidating for some; limited in-depth discussion |
| Community Consultations | Structured meetings with community representatives | Detailed discussion; input gathering; local perspectives | Facilitator; interpreters; materials | Community involvement; detailed input; trust-building | Time-consuming; resource-intensive |
| Focus Group Discussions | Small group discussions with specific stakeholders | In-depth exploration of issues; nuanced perspectives | Facilitator; note-taker; venue | In-depth insights; comfortable setting; participant engagement | Not representative; requires facilitation skill |
| Stakeholder Workshops | Collaborative planning sessions; problem-solving | Joint problem-solving; co-design; partnership building | Facilitator; materials; venue | Collaborative; builds ownership; creative solutions | Time-intensive; requires preparation |
| Interviews | One-on-one discussions | Individual perspectives; sensitive issues; detailed information | Interviewer; recording; confidentiality | Detailed insights; personal engagement; confidential | Time-consuming; not representative |
| Surveys | Structured questionnaires | Broad input; quantitative data; satisfaction measurement | Survey design; analysis; distribution | Representative; quantitative; cost-effective | Limited depth; response rates |
| Information Fairs | Exhibitions with project information | Public awareness; information sharing; community engagement | Exhibits; staff; venue | Engaging; visual; broad reach | Resource-intensive; limited depth |
| Grievance Mechanism | Structured complaint handling | Issue resolution; accountability; feedback | Complaints desk; staff; systems | Addresses concerns; accountability; trust-building | Requires ongoing resources |
| Community Liaison | Dedicated community engagement professionals | Day-to-day engagement; trust-building; relationship management | Liaison officers; vehicles; tools | Ongoing engagement; trust; accessibility | Resource-intensive |

### 4.3 Stakeholder-Specific Approaches

| Stakeholder Group | Preferred Method | Key Issues | Engagement Team | Language/Translation | Location/Timing |
| --- | --- | --- | --- | --- | --- |
| Government | Meetings; briefings; formal reports | Policy alignment; coordination; approvals; funding | Project Manager; City Administration | Amharic; Somali; English | Government offices; formal settings |
| Community Elders (Ugaas) | Personal meetings; community gatherings; traditional protocols | Community interests; cultural concerns; benefits; legacy | Community Liaison Officers; Elders | Somali; respect for protocols | Community settings; traditional gatherings |
| Women's Groups | Women-only meetings; focus groups; women's forums | Gender equity; safety; livelihood impacts; access | Gender Specialist; Women's Organizations | Somali; local dialects | Women-friendly venues; comfortable timing |
| Youth Groups | Youth forums; social media; interactive sessions | Employment; education; recreation; mobility | Youth Liaison; Youth Organizations | Somali; Amharic; English | Youth-friendly venues; after-hours timing |
| Persons with Disabilities | Accessible consultations; partnership with disability organizations | Inclusive design; accessibility; non-discrimination | Social Development Specialist | Accessible formats; interpreters | Accessible venues; inclusive timing |
| Internally Displaced Persons | Targeted consultations; social inclusion approaches | Access to services; social inclusion; livelihood support | Social Development Specialist | Somali; local dialects | Accessible locations; community settings |
| Religious Leaders | Engagement through religious institutions; respect for protocols | Community welfare; social harmony; moral guidance | Community Liaison Officers | Somali; respect for protocols | Religious settings; appropriate timing |
| Private Sector | Business forums; individual meetings; formal engagement | Business opportunities; investment climate; competition | Economic Development Officer | English; Somali | Business-friendly venues; working hours |
| Development Partners | Formal meetings; reports; donor coordination | Project alignment; progress; financing; impact | City Administration; Project Manager | English | Formal settings; international protocols |
| Affected Communities | Community meetings; household visits; information boards | Livelihood impacts; compensation; resettlement; benefits | Community Liaison Officers | Somali; local dialects | Community settings; accessible timing |
| General Public | Public meetings; radio; social media; newsletters | Project awareness; benefits; opportunities | Communications Specialist | Somali; Amharic | Various settings; diverse timing |

## 5. GRIEVANCE REDRESS MECHANISM

### 5.1 Purpose and Principles

The Grievance Redress Mechanism (GRM) provides a structured process for receiving, addressing, and resolving complaints and concerns from stakeholders affected by the project.

#### 5.1.1 Purpose

| Purpose | Description |
| --- | --- |
| Early Resolution | Address concerns early before they escalate into conflicts |
| Accountability | Hold project implementers accountable to stakeholders |
| Feedback | Provide a channel for stakeholder feedback and input |
| Trust Building | Build trust through transparent and responsive complaint handling |
| Risk Management | Identify and address project risks through stakeholder feedback |

#### 5.1.2 Principles

| Principle | Description |
| --- | --- |
| Accessibility | Easily accessible to all stakeholders regardless of location, literacy, or language |
| Impartiality | Fair and impartial handling of complaints without discrimination |
| Transparency | Open and transparent process with clear procedures and timelines |
| Timeliness | Prompt response and resolution with clear timeframes |
| Confidentiality | Protection of complainants' identities when requested |
| No Retaliation | Protection from retaliation for raising complaints |
| Accountability | Clear accountability for grievance resolution |

### 5.2 Grievance Channels

| Channel | Description | Contact | Accessibility | Language |
| --- | --- | --- | --- | --- |
| Complaints Desk | Physical location for complaints at City Administration Office | City Administration Office | Accessible location; wheelchair accessible | Somali; Amharic |
| Community Liaison Officers | In-person reporting through dedicated officers | Mobile contacts to be established | Visits communities; accessible | Somali; local dialects |
| Hotline | Telephone complaint line | To be established | Phone access; low-cost | Somali; Amharic |
| Email | Email complaint address | complaints@twuep.com.et | Internet access; literacy | English; Somali; Amharic |
| Suggestion Boxes | Written complaints at community locations | Community centers; information boards | Community access; literacy required | Somali; Amharic |
| Community Meetings | Verbal complaints at public meetings | Community meetings | Community access; no literacy required | Somali; Amharic |
| Mobile App/Website | Online complaint submission | www.twuep.com.et | Internet access; smartphone | English; Somali; Amharic |
| SMS | Text message complaints | To be established | Phone access; SMS capability | Somali; Amharic |

### 5.3 Grievance Process

#### 5.3.1 Process Flow

text

┌─────────────────────────────────────┐

│  Step 1: Complaint Submission       │

│  - Any channel (hotline, desk,      │

│    liaison, email, etc.)            │

│  - No cost to complainant           │

└────────────────┬────────────────────┘

│ (Within 48 hours)

▼

┌─────────────────────────────────────┐

│  Step 2: Acknowledgment             │

│  - Acknowledgment of receipt        │

│  - Reference number provided        │

│  - Estimated timeline given         │

└────────────────┬────────────────────┘

│ (Within 7 days)

▼

┌─────────────────────────────────────┐

│  Step 3: Investigation              │

│  - Preliminary assessment           │

│  - Categorization of complaint      │

│  - Investigation of facts           │

│  - Consultation with relevant       │

│    parties                          │

└────────────────┬────────────────────┘

│ (Within 14 days)

▼

┌─────────────────────────────────────┐

│  Step 4: Resolution                 │

│  - Decision rendered                │

│  - Recommendation/action plan       │

│  - Communication to complainant     │

└────────────────┬────────────────────┘

│ (Within 30 days)

▼

┌─────────────────────────────────────┐

│  Step 5: Follow-up                  │

│  - Implementation monitoring        │

│  - Feedback to complainant          │

│  - Documentation and learning       │

└─────────────────────────────────────┘

#### 5.3.2 Timelines

| Step | Action | Timeline |
| --- | --- | --- |
| 1 | Complaint Submission | Anytime |
| 2 | Acknowledgment | Within 48 hours |
| 3 | Investigation | Within 7 days |
| 4 | Resolution | Within 14 days (Level 1-2); Within 30 days (Level 3-4) |
| 5 | Follow-up | Within 30 days |

### 5.4 Grievance Categories and Escalation

| Level | Category | Description | Resolution Time | Responsible | Escalation |
| --- | --- | --- | --- | --- | --- |
| Level 1 | Minor | Simple complaints, information requests, inquiries | 3-5 days | Complaints Desk/CLO | Issue resolved |
| Level 2 | Moderate | Service issues, operational concerns, minor impacts | 5-10 days | Project Manager | Project Manager review |
| Level 3 | Serious | Land disputes, significant impacts, compensation issues | 10-14 days | City Manager | City Manager review |
| Level 4 | Critical | Legal disputes, major conflicts, policy issues | 14-30 days | Mayor / Legal | Mayoral/Council review |

### 5.5 GRM Reporting

| Report Type | Frequency | Recipients | Purpose |
| --- | --- | --- | --- |
| Complaint Log | Continuous | GRM Team | Tracking and monitoring |
| Monthly Summary | Monthly | Project Manager | Performance monitoring |
| Quarterly Report | Quarterly | City Manager, Mayor | Decision-making; reporting |
| Annual Report | Annual | All stakeholders | Transparency; accountability |
| Thematic Reports | As needed | Project Team | Learning; improvement |

### 5.6 GRM Resources

| Resource | Description | Quantity | Cost (USD) | Cost (Birr)* |
| --- | --- | --- | --- | --- |
| GRM Officer | Dedicated officer for GRM management | 1 | 15,000/year | 2,400,479 |
| GRM Staff | Support staff for GRM operations | 2 | 20,000/year | 3,200,638 |
| Hotline System | Phone system for complaint hotline | 1 | 5,000 | 800,160 |
| Database System | Digital system for complaint tracking | 1 | 10,000 | 1,600,319 |
| Training | Training for GRM staff | Annual | 5,000/year | 800,160 |
| Operational Costs | Transport, communication, materials | Annual | 10,000/year | 1,600,319 |
| TOTAL | - | - | 65,000 | 10,402,073 |

Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 6. STAKEHOLDER ENGAGEMENT SCHEDULE

### 6.1 Phase 0: Project Preparation (2024-2025)

| Activity | Timeline | Stakeholders | Responsible | Expected Outcome |
| --- | --- | --- | --- | --- |
| Project Introduction | Month 1 | All stakeholders | City Administration | Stakeholder awareness |
| Stakeholder Identification | Month 1-2 | All categories | Urban Expansion Team | Comprehensive stakeholder database |
| Stakeholder Mapping | Month 2 | All categories | Urban Expansion Team | Influence-interest matrix; engagement strategy |
| Key Informant Interviews | Month 2-3 | Key stakeholders | Engagement Team | Insights for feasibility study |
| Community Consultations (Round 1) | Month 3-6 | Communities, Kebeles | Urban Expansion Team | Community input and concerns |
| Focus Group Discussions | Month 4-6 | Women, youth, vulnerable groups | Engagement Team | Specific insights and concerns |
| Feasibility Study Input | Month 6-9 | All stakeholders | Consultant/Team | Technical and social input |
| Information Sessions | Month 9-12 | All stakeholders | City Administration | Stakeholder awareness and buy-in |
| Feedback Workshops | Month 12 | Key stakeholders | Project Manager | Validation of findings |

### 6.2 Phase 1: Foundation and Design (2025-2027)

| Activity | Timeline | Stakeholders | Responsible | Expected Outcome |
| --- | --- | --- | --- | --- |
| Design Workshops (Round 1) | Month 15-18 | Technical experts, communities | Design Consultant | Technical design input |
| Design Workshops (Round 2) | Month 18-21 | Technical experts, communities | Design Consultant | Refined design |
| Community Consultations (Round 2) | Month 18-24 | Communities, Kebeles | Engagement Team | Community design input |
| Land Acquisition Consultations | Month 18-30 | Affected communities, property owners | Legal Team | Land acquisition agreements |
| Procurement Transparency Sessions | Month 24-30 | Private sector, civil society | Procurement Team | Transparent procurement |
| GRM Establishment | Month 18 | All stakeholders | Engagement Team | Operational GRM |
| Community Update Meetings | Quarterly | Local communities | Community Liaison Officers | Stakeholder informed |
| Resettlement Consultations | Month 24-30 | Affected households | Social Development Team | Resettlement plans |

### 6.3 Phase 2: Implementation and Growth (2027-2030)

| Activity | Timeline | Stakeholders | Responsible | Expected Outcome |
| --- | --- | --- | --- | --- |
| Construction Kick-off | Month 30 | All stakeholders | Contractor/Project Manager | Stakeholder buy-in |
| Regular Community Updates | Monthly | Local communities | Community Liaison Officers | Stakeholder informed |
| Safety Awareness Campaigns | Continuous | General public | Safety Officer | Safety awareness |
| Access Management Communication | Continuous | Affected communities | Contractor | Access maintained |
| GRM Operation | Continuous | All stakeholders | GRM Team | Issues resolved |
| Construction Progress Meetings | Quarterly | Government, key stakeholders | Project Manager | Progress transparent |
| Local Employment/Job Fairs | Annually | Communities, youth | Economic Development Officer | Local employment |
| Community Benefit Programs | Annual | Local communities | Engagement Team | Community benefits |

### 6.4 Phase 3: Consolidation and Operations (2030-2035+)

| Activity | Timeline | Stakeholders | Responsible | Expected Outcome |
| --- | --- | --- | --- | --- |
| Operational Launch Events | Month 60+ | All stakeholders | City Administration | Successful launch |
| Customer Feedback Systems | Continuous | Service users, communities | Operators | Operational feedback |
| Community Benefit Programs | Continuous | Local communities | Operator/Community Liaison | Community benefits |
| Performance Reporting | Quarterly/Annually | All stakeholders | Project Manager | Transparency |
| Annual Stakeholder Forums | Annual | All stakeholders | City Administration | Stakeholder engagement |
| Social and Economic Impact Monitoring | Annual | All stakeholders | Monitoring Team | Impact assessment |
| Stakeholder Satisfaction Surveys | Annual | All stakeholders | Engagement Team | Satisfaction measurement |

## 7. RESOURCES AND BUDGET

### 7.1 Engagement Team

| Position | Responsibility | Required Experience | Quantity | Salary (USD/year) | Salary (Birr/year)* |
| --- | --- | --- | --- | --- | --- |
| Stakeholder Engagement Manager | Overall coordination of engagement activities | 7+ years in community engagement | 1 | 30,000 | 4,800,957 |
| Community Liaison Officers | Day-to-day community engagement in different areas | 5+ years in community relations | 3 | 20,000 each | 3,200,638 each |
| Social Development Specialist | Gender and social inclusion | 5+ years in social development | 1 | 25,000 | 4,000,798 |
| Communications Specialist | Information dissemination and media relations | 5+ years in communications | 1 | 25,000 | 4,000,798 |
| GRM Officer | Grievance handling and reporting | 5+ years in complaints handling | 1 | 20,000 | 3,200,638 |
| Administrative Support | Administrative and logistical support | 3+ years in administration | 2 | 10,000 each | 1,600,319 each |
| TOTAL PERSONNEL COSTS | - | - | 9 | 160,000 | 25,605,104 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 7.2 Budget Estimate

| Item | Description | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- |
| Personnel | Engagement team salaries | 160,000 | 25,605,104 |
| Community Engagement | Consultations, workshops, meetings | 150,000 | 24,004,785 |
| - Public meetings (12 @ USD 5,000) | Venue, facilitation, materials | 60,000 | 9,601,914 |
| - Community consultations (20 @ USD 3,000) | Facilitation, translation, materials | 60,000 | 9,601,914 |
| - Focus group discussions (15 @ USD 2,000) | Facilitation, translation, materials | 30,000 | 4,800,957 |
| Communications | Materials, media, website | 100,000 | 16,003,190 |
| - Print materials (brochures, posters, newsletters) | Design, printing, distribution | 30,000 | 4,800,957 |
| - Radio and media | Broadcasting, production | 25,000 | 4,000,798 |
| - Website and social media | Development, maintenance, content | 20,000 | 3,200,638 |
| - Information boards | Production, installation | 25,000 | 4,000,798 |
| GRM | Hotline, systems, reporting | 65,000 | 10,402,073 |
| - GRM staff | Salaries | 35,000 | 5,601,117 |
| - Hotline and systems | Setup, maintenance | 15,000 | 2,400,479 |
| - Training and materials | Capacity building | 15,000 | 2,400,479 |
| Monitoring | Follow-up and evaluation | 50,000 | 8,001,595 |
| - Surveys and assessments | Design, implementation, analysis | 30,000 | 4,800,957 |
| - Reporting | Documentation, distribution | 20,000 | 3,200,638 |
| Contingency | 10% of total | 52,500 | 8,401,675 |
| TOTAL | - | 577,500 | 92,418,422 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 8. MONITORING AND EVALUATION

### 8.1 Engagement Performance Indicators

| Indicator | Target | Measurement Method | Frequency | Responsible |
| --- | --- | --- | --- | --- |
| Stakeholder Satisfaction | >75% satisfied | Surveys; interviews | Annual | Engagement Manager |
| Participation Rate | >60% of target stakeholders | Participation logs | Each event | Engagement Manager |
| Grievance Resolution Time | <14 days (95% resolved) | GRM database | Monthly | GRM Officer |
| Grievance Resolution Rate | >90% resolved | GRM database | Monthly | GRM Officer |
| Community Awareness | >80% awareness | Surveys; focus groups | Annual | Engagement Manager |
| Representation | 50% women at events | Participation logs | Each event | Engagement Manager |
| Information Reach | Reaching all affected communities | Coverage mapping | Quarterly | Communications Specialist |
| Trust in Project | >70% trust rating | Surveys | Annual | Engagement Manager |
| Perceived Transparency | >70% transparency rating | Surveys | Annual | Engagement Manager |
| Local Employment | % of jobs to local communities | Employment records | Quarterly | Economic Development Officer |

### 8.2 Evaluation Plan

| Activity | Frequency | Responsibility | Purpose |
| --- | --- | --- | --- |
| Activity Reporting | Each activity | Engagement Team | Track engagement activities |
| Monthly Progress Review | Monthly | Engagement Manager | Monitor progress against plan |
| Quarterly Reporting | Quarterly | Engagement Team | Reporting to project management |
| Annual Evaluation | Annual | External Evaluator | Evaluate engagement effectiveness |
| Mid-Term Review | Mid-term | Project Manager | Review and adjust approach |
| End-Term Evaluation | Project end | External Evaluator | Overall evaluation |

### 8.3 Feedback Loop

#### 8.3.1 Process Flow

text

┌─────────────────────────────────────┐

│  Stakeholder Feedback               │

│  (Input, Concerns, Complaints)      │

└────────────────┬────────────────────┘

│

▼

┌─────────────────────────────────────┐

│  Feedback Collection                │

│  (Meetings, Surveys, Complaints)    │

└────────────────┬────────────────────┘

│

▼

┌─────────────────────────────────────┐

│  Analysis & Evaluation              │

│  (Identify Themes, Issues, Priorities)│

└────────────────┬────────────────────┘

│

▼

┌─────────────────────────────────────┐

│  Response Development               │

│  (Action Plan, Communications)      │

└────────────────┬────────────────────┘

│

▼

┌─────────────────────────────────────┐

│  Response Implementation            │

│  (Actions, Changes, Improvements)   │

└────────────────┬────────────────────┘

│

▼

┌─────────────────────────────────────┐

│  Communication of Response          │

│  to Stakeholders                    │

└─────────────────────────────────────┘

#### 8.3.2 Response Timeframes

| Type of Feedback | Timeframe | Communication Method |
| --- | --- | --- |
| Individual Concerns | Within 7 days | Direct communication to individual |
| Community Concerns | Within 14 days | Community meeting; written communication |
| General Feedback | Within 30 days | Newsletter; website; public meeting |
| Major Issues | Within 30 days | Special meeting; written communication |

## 9. COMMUNICATION MATERIALS PLAN

### 9.1 Materials to be Developed

| Material | Purpose | Format | Target Audience | Timing | Responsible |
| --- | --- | --- | --- | --- | --- |
| Project Brief | Overview of the project | PDF, Print | All stakeholders | Phase 0 | Communications Specialist |
| Fact Sheets | Specific topics (FTZ, benefits, timeline) | PDF, Print | General public | Phase 0-1 | Communications Specialist |
| Newsletter | Regular project updates | Digital, Print | All stakeholders | Quarterly | Communications Specialist |
| Posters | Public awareness | Print | General public | All phases | Communications Specialist |
| Brochures | Detailed project information | Print | All stakeholders | Phase 0 | Communications Specialist |
| Website | Comprehensive information | Digital | All stakeholders | Continuous | IT Team |
| Social Media | Updates and engagement | Digital | General public, youth | Continuous | Communications Specialist |
| Radio Spots | Public awareness | Audio | General public, rural communities | All phases | Communications Specialist |
| Presentation Materials | Meetings and workshops | Digital | Key stakeholders | As needed | Engagement Team |
| Information Boards | Local announcements | Physical | Local communities | All phases | Community Liaison Officers |
| Complaint Forms | Grievance submission | Physical, Digital | All stakeholders | Phase 1+ | GRM Officer |
| Satisfaction Surveys | Feedback collection | Physical, Digital | All stakeholders | Annual | Engagement Team |

### 9.2 Key Messages

| Message | Target Audience | Purpose |
| --- | --- | --- |
| "These projects will transform Tog-Wajaale into a regional economic hub" | General public | Benefits communication |
| "The FTZ will create 6,000+ jobs and attract investment" | Community, private sector | Economic benefits |
| "Urban expansion will provide 5,000+ new housing units" | Residents, communities | Housing benefits |
| "Solid waste management will create a clean, healthy city" | General public | Environmental benefits |
| "Youth Centre will train 5,000+ youth annually" | Youth, communities | Skills development |
| "Reception Centre will provide dignified support for returnees" | Returnees, communities | Social protection |
| "Your input matters - participate in consultations" | All stakeholders | Participation encouragement |
| "We address concerns through our grievance mechanism" | Affected communities | Trust building |
| "The projects are part of Tog-Wajaale's 2055 vision" | All stakeholders | Strategic alignment |
| "We are committed to fair and transparent processes" | All stakeholders | Trust building |

### 9.3 Communication Schedule

| Communication Activity | Frequency | Target Audience | Responsible |
| --- | --- | --- | --- |
| Project Website Updates | Weekly | All stakeholders | IT Team |
| Social Media Posts | Weekly | General public, youth | Communications Specialist |
| Radio Announcements | Monthly | General public, rural communities | Communications Specialist |
| Community Newsletter | Quarterly | All stakeholders | Communications Specialist |
| Stakeholder Briefing | Quarterly | Key stakeholders | Project Manager |
| Public Meeting | Annually | General public | Engagement Team |
| Annual Report | Annually | All stakeholders | Project Manager |

## 10. ANNEXES

### 10.1 Annex A: Stakeholder Contact List

| Name | Organization | Role | Contact | Engagement Preference |
| --- | --- | --- | --- | --- |
| Mahamud Yusuf Adan | Tog-Wajaale City Administration | Mayor | +251 915 330528 | Meetings; Briefings |
| Abdikarim Hassen Yusuf | Tog-Wajaale City Administration | City Manager | +251 915 074535 | Meetings; Briefings |
| Additional contacts to be developed during engagement |  |  |  |  |

### 10.2 Annex B: Engagement Activity Template

| Element | Details |
| --- | --- |
| Activity Name | [Name of activity] |
| Date | [Date of activity] |
| Time | [Start and end time] |
| Location | [Venue and address] |
| Purpose | [Purpose of activity] |
| Target Participants | [Number and types of participants] |
| Actual Participants | [Number and types of participants] |
| Agenda | [Key agenda items] |
| Facilitators | [Names and roles] |
| Key Issues Raised | [Summary of issues raised] |
| Recommendations | [Recommendations from participants] |
| Actions Taken | [Actions in response] |
| Follow-up | [Planned follow-up] |
| Feedback | [Participant feedback] |
| Lessons Learned | [Key lessons learned] |

### 10.3 Annex C: Grievance Registration Form

| Field | Details |
| --- | --- |
| Complaint Reference Number | [Auto-generated] |
| Date Received | [Date] |
| Complainant Name | [Name] |
| Contact Information | [Phone/Email/Address] |
| Location | [Kebele/Area] |
| Complainant Category | [Individual/Community/Business/Other] |
| Gender | [Male/Female/Other] |
| Complaint Category | [Level 1/2/3/4] |
| Complaint Description | [Detailed description] |
| Location of Issue | [Specific location] |
| Date of Incident | [Date] |
| Witnesses | [Names and contacts] |
| Desired Outcome | [What does complainant want?] |
| Received By | [Name] |
| Date of Acknowledgment | [Date] |
| Assigned To | [Name] |
| Investigation Summary | [Summary of findings] |
| Resolution | [Resolution details] |
| Resolution Date | [Date] |
| Complainant Satisfaction | [Satisfied/Partially Satisfied/Not Satisfied] |
| Follow-up Required | [Yes/No] |

# APPENDIX E: MONITORING AND EVALUATION FRAMEWORK

## TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

### Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Date: August 2026 G.C

## TABLE OF CONTENTS

- Introduction

  - 1.1 Purpose

  - 1.2 Objectives

  - 1.3 Guiding Principles

- Monitoring and Evaluation Framework Overview

  - 2.1 M&E Framework Structure

  - 2.2 Logical Framework

  - 2.3 Theory of Change

- Performance Indicators

  - 3.1 Input Indicators

  - 3.2 Activity Indicators

  - 3.3 Output Indicators

  - 3.4 Outcome Indicators

  - 3.5 Impact Indicators

  - 3.6 Environmental and Social Indicators

  - 3.7 Financial Indicators

- Data Collection Methods and Tools

  - 4.1 Quantitative Methods

  - 4.2 Qualitative Methods

  - 4.3 Data Sources

  - 4.4 Data Collection Schedule

- Monitoring and Evaluation Plan

  - 5.1 Implementation Monitoring

  - 5.2 Performance Monitoring

  - 5.3 Financial Monitoring

  - 5.4 Environmental and Social Monitoring

  - 5.5 Stakeholder Engagement Monitoring

- Reporting Framework

  - 6.1 Reporting Structure

  - 6.2 Report Types and Frequency

  - 6.3 Reporting Templates

- Evaluation Plan

  - 7.1 Mid-Term Evaluation

  - 7.2 End-Term Evaluation

  - 7.3 Thematic Evaluations

  - 7.4 Evaluation Methodology

- M&E Roles and Responsibilities

  - 8.1 M&E Team Structure

  - 8.2 Responsibilities by Role

  - 8.3 Training and Capacity Building

- M&E Budget and Resources

  - 9.1 Budget Estimate

  - 9.2 Required Resources

- Data Management and Quality Assurance

  - 10.1 Data Collection Protocols

  - 10.2 Data Quality Assurance

  - 10.3 Data Storage and Security

  - 10.4 Data Analysis and Use

- Annexes

  - 11.1 Annex A: Indicator Tracking Table

  - 11.2 Annex B: Data Collection Tools

  - 11.3 Annex C: Reporting Templates

  - 11.4 Annex D: M&E Timeline

## 1. INTRODUCTION

### 1.1 Purpose

This Monitoring and Evaluation (M&E) Framework outlines the comprehensive approach for monitoring progress and evaluating the outcomes and impacts of the Tog-Wajaale EACC Priority Investment Project. The framework provides the structure, processes, and tools for systematic data collection, analysis, and reporting to ensure project accountability, effectiveness, and learning.

The M&E Framework is designed to:

- Track project progress against established targets and milestones

- Measure project outcomes and impacts across all six priority projects

- Ensure accountability to stakeholders and financiers

- Identify challenges and lessons learned for adaptive management

- Provide evidence for decision-making and reporting

- Demonstrate project effectiveness and value for money

- Support the achievement of the Tog-Wajaale Urban Expansion Plan (TWUEP) 2025-2055

### 1.2 Objectives

| Objective | Description |
| --- | --- |
| Track Progress | Monitor implementation progress against work plans and budgets |
| Measure Performance | Assess project performance against established indicators and targets |
| Assess Outcomes | Evaluate the extent to which project objectives are being achieved |
| Measure Impact | Assess the long-term impacts of the project on the city and its residents |
| Ensure Accountability | Demonstrate accountability to stakeholders, financiers, and beneficiaries |
| Enable Learning | Capture lessons learned to inform decision-making and future projects |
| Promote Adaptive Management | Enable timely adjustments to project implementation based on evidence |
| Support Reporting | Provide evidence for project reporting to stakeholders and financiers |

### 1.3 Guiding Principles

| Principle | Description |
| --- | --- |
| Evidence-Based | All monitoring and evaluation should be based on credible, verifiable evidence |
| Participatory | Involve stakeholders in M&E processes to ensure relevance and ownership |
| Transparent | Share M&E findings openly with all stakeholders |
| Timely | Provide timely information for decision-making |
| Utilization-Focused | Ensure M&E findings are used for learning and improvement |
| Gender-Responsive | Ensure M&E captures differential impacts on women, men, and vulnerable groups |
| Cost-Effective | Ensure M&E activities are proportionate and cost-effective |

## 2. MONITORING AND EVALUATION FRAMEWORK OVERVIEW

### 2.1 M&E Framework Structure

| Level | Description | Key Questions |
| --- | --- | --- |
| Impact | Long-term project impacts on the city and its residents | What changes have occurred? What lasting effects has the project had? |
| Outcome | Medium-term results of project activities | What changes in behavior, capacity, or conditions have occurred? |
| Output | Immediate products of project activities | What has been produced or delivered? |
| Activities | Project activities and processes | What is being done? How? |
| Inputs | Resources invested in the project | What resources are being invested? |

### 2.2 Logical Framework

| Level | Description | Indicators | Means of Verification | Assumptions |
| --- | --- | --- | --- | --- |
| Impact | Sustainable urban development and economic growth in Tog-Wajaale | Population served; economic growth; quality of life | Census data; economic data; household surveys | Policies remain supportive; regional stability maintained |
| Outcome | Improved urban mobility, economic activity, environmental sustainability, social inclusion | Mode share change; jobs created; waste collection coverage; youth trained | Traffic surveys; employment records; service records; training records | Behavioral change occurs; services maintained |
| Output | Infrastructure and services delivered | BRT length; road length; FTZ area; waste facilities; centres built | Project reports; physical verification; commissioning reports | Construction completed on time; quality standards met |
| Activities | Project activities and processes | Milestone completion; budget utilization | Project management reports; financial reports | Resources available; stakeholders engaged |
| Inputs | Financial resources; human resources; technical expertise | Budget disbursement; staff recruitment; contracts awarded | Financial reports; HR records; procurement records | Funding secured; qualified staff available |

### 2.3 Theory of Change

#### 2.3.1 Theory of Change Framework

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                              THEORY OF CHANGE                               │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                             │

│   INPUTS                     OUTPUTS                    OUTCOMES            │

│                                                                             │

│   • Financial               • 5,000+ housing units    • Reduced             │

│     Resources               • 20 km upgraded roads      unplanned sprawl    │

│                                                                             │

│   • Technical               • 50 ha FTZ & Logistics   • Increased trade     │

│     Expertise                 Hub                       (USD 500M+)        │

│                                                                             │

│   • Human Resources         • Citywide waste          • 6,000+ jobs         │

│                              management system         created              │

│   • Political Will                                                         │

│                              • Youth Skills Centre    • 5,000+ youth        │

│   • Community               • Reception Centre          trained annually    │

│     Support                                                                │

│                              • Urban Expansion        • Returnees           │

│                                framework                supported          │

│                                                         • Environmental     │

│                                                           benefits          │

│                                                         • Improved          │

│                                                           quality of life   │

│                                                                             │

│                              IMPACTS                                        │

│                                                                             │

│                              • Sustainable urban development                │

│                              • Regional economic integration                │

│                              • Improved quality of life                     │

│                              • Climate-resilient city                       │

│                                                                             │

└─────────────────────────────────────────────────────────────────────────────┘

#### 2.3.2 Causal Pathways

| Pathway | Description | Key Assumptions |
| --- | --- | --- |
| Pathway 1: Foundation | Urban Expansion creates serviced land and framework for all other investments | Land is acquired; infrastructure is built; people use the land |
| Pathway 2: Connectivity | Road upgrades provide access to FTZ, urban expansion, and trade corridor | Roads are built to quality standards; people use the roads |
| Pathway 3: Economic | FTZ drives growth and job creation | Investors are attracted; businesses establish operations |
| Pathway 4: Environmental | Solid waste management improves environmental sustainability | People use waste services; recycling systems function |
| Pathway 5: Human Capital | Youth Centre develops workforce for FTZ and other opportunities | Youth participate in training; jobs are available |
| Pathway 6: Social Protection | Reception Centre supports vulnerable returnees | Returnees access services; reintegration is successful |

## 3. PERFORMANCE INDICATORS

### 3.1 Input Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Budget Disbursement Rate | Percentage of budget disbursed | 0% | 100% by 2035 | Financial reports | Quarterly | Finance Officer |
| Staff Recruitment Rate | Percentage of planned positions filled | 0% | 100% by 2025 | HR records | Quarterly | HR Officer |
| Contract Award Rate | Percentage of planned contracts awarded | 0% | 100% by 2027 | Procurement records | Quarterly | Procurement Officer |
| Government Contribution | Government counterpart funding disbursed | 0% | 100% by 2035 | Financial reports | Quarterly | Finance Officer |

### 3.2 Activity Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Feasibility Studies Completed | Number of feasibility studies completed | 0 | 6 by 2025 | Consultant reports | Milestone | Project Manager |
| Environmental Assessments Completed | Number of EIAs completed | 0 | 6 by 2025 | EIA reports; approvals | Milestone | Environmental Specialist |
| Detailed Designs Completed | Number of detailed designs completed | 0 | 6 by 2026 | Design reports | Milestone | Design Consultant |
| Land Acquisition Completed | Land acquisition completed | 0 | 100% by 2027 | Land acquisition records | Milestone | Legal Team |
| Construction Milestones | Key construction milestones met | 0 | As per plan | Construction reports | Monthly | Contractor |

### 3.3 Output Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Priority 01: Urban Expansion |  |  |  |  |  |  |
| - Housing Units Built | Number of new housing units | 0 | 5,000+ by 2030 | Project reports | Annual | Construction Manager |
| - Water Access | % of population with water access | 0% | 100% by 2030 | Utility data | Annual | Construction Manager |
| - Sanitation Coverage | % of population with sanitation | 0% | 80%+ by 2030 | Utility data | Annual | Construction Manager |
| - Green Spaces | % of urban area as green space | 0% | 15%+ by 2030 | GIS mapping | Annual | Planning Department |
| Priority 02: Corridor Roads |  |  |  |  |  |  |
| - Road Length Upgraded | Length of roads upgraded | 0 km | 20 km by 2029 | Project reports | Milestone | Construction Manager |
| - Drainage Systems | Drainage systems installed | 0 | 20 km by 2029 | Project reports | Milestone | Construction Manager |
| - Pedestrian Facilities | Sidewalks and crossings built | 0 | 20 km by 2029 | Project reports | Milestone | Construction Manager |
| Priority 03: FTZ & Logistics |  |  |  |  |  |  |
| - FTZ Area Developed | Area of FTZ developed | 0 ha | 50 ha by 2035 | Project reports | Annual | Construction Manager |
| - Companies Established | Number of companies in FTZ | 0 | 100+ by 2035 | FTZ records | Annual | FTZ Manager |
| - Trade Volume | Value of trade through FTZ | 0 | USD 500M+ by 2035 | Customs records | Annual | FTZ Manager |
| Priority 04: Solid Waste |  |  |  |  |  |  |
| - Waste Collection Coverage | % of households with collection | 0% | 90%+ by 2028 | Service records | Annual | Municipal Services |
| - Recycling Rate | % of waste recycled | 0% | 30%+ by 2028 | Facility records | Annual | Municipal Services |
| - Landfill Operational | Landfill operational | No | Yes by 2028 | Project reports | Milestone | Municipal Services |
| Priority 05: Youth Centre |  |  |  |  |  |  |
| - Youth Trained | Number of youth trained annually | 0 | 5,000+ by 2030 | Training records | Annual | Youth Centre Manager |
| - Businesses Incubated | Number of businesses incubated | 0 | 50+ per year | Incubation records | Annual | Youth Centre Manager |
| - Youth Placed in Jobs | Number of youth placed in jobs | 0 | 1,000+ per year | Placement records | Annual | Youth Centre Manager |
| Priority 06: Reception Centre |  |  |  |  |  |  |
| - Returnees Served | Number of returnees served annually | 0 | To be determined | Service records | Annual | Reception Centre Manager |
| - Reintegration Success | % of returnees successfully reintegrated | 0% | 80%+ by 2030 | Follow-up surveys | Annual | Reception Centre Manager |

### 3.4 Outcome Indicators

#### 3.4.1 Urban Development Outcomes

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Population Served | Urban population with access to services | 82,064 | 119,000+ by 2030 | Census data | Annual | M&E Officer |
| Urban Area | Planned urban area | 711 ha | 1,450 ha by 2030 | GIS mapping | Annual | M&E Officer |
| Density Management | Population density | 115.42 p/ha | 82.07 p/ha by 2030 | Population/area analysis | Annual | M&E Officer |

#### 3.4.2 Economic Outcomes

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Jobs Created | Direct and indirect jobs created | 0 | 7,000+ by 2035 | Employment records | Annual | M&E Officer |
| Trade Volume | Value of trade through FTZ | 0 | USD 500M+ by 2035 | Customs records | Annual | M&E Officer |
| Tax Revenue | Tax revenue generated | 0 | USD 50M+ by 2035 | Revenue records | Annual | M&E Officer |
| Economic Growth | Contribution to city GDP | 0% | 5%+ by 2035 | Economic analysis | Every 5 years | M&E Officer |
| Logistics Cost Reduction | Reduction in logistics costs | 0% | 30% by 2035 | Logistics surveys | Annual | M&E Officer |

#### 3.4.3 Social Outcomes

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Youth Trained | Youth trained annually | 0 | 5,000+ by 2030 | Training records | Annual | M&E Officer |
| Youth Employed | Youth placed in jobs | 0 | 1,000+ per year | Placement records | Annual | M&E Officer |
| Returnees Supported | Returnees receiving support | 0 | To be determined | Service records | Annual | M&E Officer |
| Community Satisfaction | Community satisfaction rating | To be established | >70% satisfied | Community surveys | Annual | M&E Officer |
| Beneficiaries | Women/youth/displaced/host communities | 0% | 40% by 2035 | Beneficiary records | Annual | M&E Officer |

#### 3.4.4 Environmental Outcomes

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Waste Collection Coverage | % of households with collection | 0% | 90%+ by 2028 | Service records | Annual | M&E Officer |
| Recycling Rate | % of waste recycled | 0% | 30%+ by 2028 | Facility records | Annual | M&E Officer |
| CO₂ Emissions | Annual CO₂ emissions from transport | To be established | 25% reduction by 2040 | Vehicle counts; emissions factors | Annual | M&E Officer |
| Green Spaces | % of urban area as green space | 0% | 15%+ by 2030 | GIS mapping | Annual | M&E Officer |

### 3.5 Impact Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Urban Development Index | Composite index of urban development | To be established | 30% improvement by 2055 | Multiple sources | Every 5 years | M&E Officer |
| Economic Growth | GDP growth attributable to project | To be established | To be determined | Economic modeling; national data | Every 5 years | M&E Officer |
| Quality of Life | Quality of life indicators | To be established | 20% improvement by 2055 | Household surveys | Every 5 years | M&E Officer |
| Regional Integration | Trade volumes with Somaliland | To be established | 30% increase by 2055 | Trade data; customs records | Annual | M&E Officer |

### 3.6 Environmental and Social Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Land Acquisition | Number of households affected | 0 | To be determined | Land acquisition records | As needed | Social Development Specialist |
| Resettlement Completion | % of resettlement completed | 0% | 100% by 2027 | Resettlement records | Quarterly | Social Development Specialist |
| Grievance Resolution | % of grievances resolved | 0% | >90% resolved | GRM database | Monthly | GRM Officer |
| Community Satisfaction | Community satisfaction rating | To be established | >70% satisfied | Community surveys | Annual | M&E Officer |
| Gender Inclusion | % of women in project activities | To be established | >30% | Project records; training records | Annual | Gender Specialist |
| Safety Incidents | Number of safety incidents | 0 | Zero incidents | Safety records | Monthly | Safety Officer |

### 3.7 Financial Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- |
| Cost Performance Index | Ratio of earned value to actual cost | 1.0 | >0.9 | Financial reports; EVM | Quarterly | Project Manager |
| Schedule Performance Index | Ratio of earned value to planned value | 1.0 | >0.9 | Project reports; EVM | Quarterly | Project Manager |
| Cost Variance | Difference between budgeted and actual cost | 0 | <10% | Financial reports | Quarterly | Project Manager |
| Financial Leverage | Ratio of private to public funding | 0 | 50:50 by 2030 | Financial reports | Annual | Project Manager |
| Revenue Generation | Revenue generated | 0 | To be determined | Revenue reports | Monthly | Finance Officer |

## 4. DATA COLLECTION METHODS AND TOOLS

### 4.1 Quantitative Methods

| Method | Description | Purpose | Indicators | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- |
| Household Surveys | Structured surveys of households in project area | Mode share; accessibility; satisfaction; quality of life | Mode share; satisfaction; accessibility | Annual | M&E Officer |
| Traffic Counts | Manual or automatic traffic counting | Traffic volumes; mode share | Traffic volumes; private vehicle use | Quarterly/Annual | M&E Officer |
| Travel Time Surveys | Time-motion studies along corridor | Travel time savings | Average travel time | Annual | M&E Officer |
| BRT Operations Data | Automatic passenger counts; fare data | Ridership; revenue | Ridership; revenue | Monthly | Operator |
| Air Quality Monitoring | Stationary or mobile air quality monitoring | Environmental impact | PM2.5; NOx | Quarterly | Environmental Specialist |
| Economic Surveys | Business and logistics surveys | Economic impact | Logistics costs; business growth | Annual | M&E Officer |
| Financial Reports | Budget and expenditure tracking | Financial performance | Budget utilization; cost variance | Monthly/Quarterly | Finance Officer |
| Waste Composition Studies | Analysis of waste composition | Recycling potential; waste management | Waste composition; recycling rate | Annual | Environmental Specialist |

### 4.2 Qualitative Methods

| Method | Description | Purpose | Indicators | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- |
| Key Informant Interviews | Semi-structured interviews with key stakeholders | In-depth understanding; stakeholder perceptions | Satisfaction; perceptions | Annual | M&E Officer |
| Focus Group Discussions | Group discussions with stakeholder groups | Community perspectives; social impacts | Social impacts; community satisfaction | Annual | Social Development Specialist |
| Community Consultations | Open meetings with communities | Community feedback; grievances | Community satisfaction; grievances | Quarterly | Community Liaison Officers |
| Observation | Structured observation of project activities | Implementation quality; user behavior | Implementation quality; behavior change | Ongoing | M&E Officer |
| Case Studies | In-depth studies of specific issues | Lessons learned; impacts | Impacts; lessons learned | As needed | M&E Officer |
| Grievance Analysis | Analysis of grievance data | Effectiveness of GRM | Grievance resolution; satisfaction | Monthly | GRM Officer |
| Success Stories | Documentation of positive outcomes | Communication; learning | Project impacts | Quarterly | Communications Specialist |

### 4.3 Data Sources

| Data Source | Description | Data Type | Access Method | Frequency |
| --- | --- | --- | --- | --- |
| Primary Data | Data collected directly for M&E | Quantitative/Qualitative | Surveys; interviews; observations | Ongoing |
| Project Records | Project documents; progress reports | Quantitative/Qualitative | Project files | Ongoing |
| Financial Records | Budgets; financial reports; payment records | Quantitative | Finance department | Monthly/Quarterly |
| Operational Data | FTZ operations; ridership; revenue | Quantitative | Operators | Monthly |
| Government Data | Census; economic data; traffic data | Quantitative | CSA; Government departments | Annual |
| GIS Data | Spatial data on infrastructure; land use | Quantitative | GIS system | Annual |
| Media Reports | News coverage; stakeholder communications | Qualitative | Media monitoring | Ongoing |
| Satellite Imagery | Earth observation data | Quantitative | Satellite imagery providers | Annual |

### 4.4 Data Collection Schedule

| Data Collection Activity | Baseline | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Annual Thereafter |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Household Survey | X |  |  |  |  | X | Every 5 years |
| Traffic Counts | X | X | X | X | X | X | Annual |
| Travel Time Survey | X |  |  | X |  |  | Every 2-3 years |
| BRT Operations Data |  | X | X | X | X | X | Monthly |
| Air Quality Monitoring | X | X | X | X | X | X | Quarterly |
| Economic Survey | X |  |  |  |  | X | Every 5 years |
| Key Informant Interviews | X |  |  | X |  | X | Every 2-3 years |
| Focus Group Discussions | X |  |  | X |  | X | Every 2-3 years |
| Community Consultations | X | X | X | X | X | X | Quarterly |
| Grievance Data |  | X | X | X | X | X | Monthly |
| Financial Reports |  | X | X | X | X | X | Monthly/Quarterly |
| Waste Composition Study | X |  | X |  | X |  | Every 2 years |
| FTZ Operations Data |  |  | X | X | X | X | Monthly |

## 5. MONITORING AND EVALUATION PLAN

### 5.1 Implementation Monitoring

| Element | Description | Frequency | Responsible |
| --- | --- | --- | --- |
| Activity Tracking | Track completion of planned activities against work plan | Monthly | Project Manager |
| Milestone Tracking | Track completion of key milestones | As per milestones | Project Manager |
| Budget Utilization | Track budget utilization against plan | Monthly | Finance Officer |
| Procurement Monitoring | Track procurement progress | Monthly | Procurement Officer |
| Contract Management | Monitor contractor performance | Monthly | Contract Manager |
| Risk Monitoring | Monitor and update risk register | Monthly | Project Manager |

### 5.2 Performance Monitoring

| Element | Description | Frequency | Responsible |
| --- | --- | --- | --- |
| Output Monitoring | Track output indicators for all six projects | Quarterly | M&E Officer |
| Outcome Monitoring | Track outcome indicators | Annual | M&E Officer |
| Service Delivery Monitoring | Monitor service delivery across all projects | Monthly | Project Managers |
| Customer Satisfaction | Monitor user satisfaction across all services | Quarterly/Annual | M&E Officer |
| Stakeholder Satisfaction | Monitor stakeholder satisfaction | Annual | M&E Officer |

### 5.3 Financial Monitoring

| Element | Description | Frequency | Responsible |
| --- | --- | --- | --- |
| Budget Tracking | Track budget vs actual expenditure | Monthly | Finance Officer |
| Cost Monitoring | Monitor project costs | Monthly | Finance Officer |
| Revenue Tracking | Track revenue generation | Monthly | Operator/Finance Officer |
| Financial Reporting | Prepare financial reports | Quarterly/Annual | Finance Officer |
| Audit | Internal and external audits | Annual | Audit Team |

### 5.4 Environmental and Social Monitoring

| Element | Description | Frequency | Responsible |
| --- | --- | --- | --- |
| Environmental Compliance | Monitor compliance with environmental standards | Quarterly | Environmental Specialist |
| Environmental Impact Monitoring | Monitor environmental impacts | Annual | Environmental Specialist |
| Social Impact Monitoring | Monitor social impacts | Annual | Social Development Specialist |
| GRM Monitoring | Monitor grievance handling | Monthly | GRM Officer |
| Resettlement Monitoring | Monitor resettlement implementation | Quarterly | Social Development Specialist |
| Community Satisfaction | Monitor community satisfaction | Annual | M&E Officer |

### 5.5 Stakeholder Engagement Monitoring

| Element | Description | Frequency | Responsible |
| --- | --- | --- | --- |
| Engagement Tracking | Track stakeholder engagement activities | Monthly | Engagement Manager |
| Participation Monitoring | Monitor participation rates | Per event | Engagement Manager |
| Feedback Analysis | Analyze stakeholder feedback | Quarterly | Engagement Manager |
| GRM Analysis | Analyze grievance data | Monthly | GRM Officer |

## 6. REPORTING FRAMEWORK

### 6.1 Reporting Structure

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                           REPORTING STRUCTURE                               │

├─────────────────────────────────────────────────────────────────────────────┤

│                                                                             │

│                        ┌──────────────────────┐                             │

│                        │   ANNUAL REPORT      │                             │

│                        │   (All Stakeholders) │                             │

│                        └──────────┬───────────┘                             │

│                                   │                                         │

│                        ┌──────────┴───────────┐                             │

│                        │   QUARTERLY REPORTS   │                             │

│                        │ (Financiers, Partners)│                             │

│                        └──────────┬───────────┘                             │

│                                   │                                         │

│                        ┌──────────┴───────────┐                             │

│                        │   MONTHLY REPORTS     │                             │

│                        │   (Project Team)      │                             │

│                        └──────────┬───────────┘                             │

│                                   │                                         │

│                        ┌──────────┴───────────┐                             │

│                        │   WEEKLY UPDATES      │                             │

│                        │   (Management)        │                             │

│                        └──────────────────────┘                             │

│                                                                             │

└─────────────────────────────────────────────────────────────────────────────┘

### 6.2 Report Types and Frequency

| Report Type | Purpose | Audience | Frequency | Responsible |
| --- | --- | --- | --- | --- |
| Weekly Update | Status updates; issues; decisions | Project Team; Management | Weekly | Project Manager |
| Monthly Report | Progress against plan; challenges; next steps | Project Team; City Administration | Monthly | Project Manager |
| Quarterly Report | Progress; financial; performance; risks | Financiers; Partners; Government | Quarterly | Project Manager |
| Annual Report | Comprehensive progress; outcomes; impacts; lessons | All stakeholders | Annually | Project Manager |
| Financial Report | Budget utilization; financial performance | Financiers; Government | Quarterly/Annual | Finance Officer |
| Environmental Report | Environmental compliance; impacts | Environmental authorities; stakeholders | Quarterly/Annual | Environmental Specialist |
| Social Report | Social impacts; GRM; community engagement | Social authorities; stakeholders | Quarterly/Annual | Social Development Specialist |
| Evaluation Reports | Evaluation findings; recommendations | All stakeholders | Mid-term; End-term | Evaluation Team |
| Ad Hoc Reports | Specific issues; requests | Requesting party | As needed | Project Manager |

### 6.3 Reporting Templates

#### 6.3.1 Monthly Report Template

| Section | Content |
| --- | --- |
| Executive Summary | Key achievements; challenges; next steps |
| Progress Update | Activities completed; milestones achieved |
| Performance Summary | Indicator progress; targets vs actual |
| Financial Summary | Budget utilization; variance analysis |
| Risk Update | Risk status; mitigation actions |
| Issues and Challenges | Current issues; actions taken; support needed |
| Next Steps | Planned activities for next period |
| Annexes | Detailed data; supporting documents |

#### 6.3.2 Quarterly Report Template

| Section | Content |
| --- | --- |
| Executive Summary | Key achievements; challenges; next steps |
| Project Progress | Activities; milestones; outputs |
| Performance Monitoring | Output and outcome indicators |
| Financial Report | Budget utilization; variance; forecasts |
| Environmental and Social | E&S compliance; impacts; GRM |
| Stakeholder Engagement | Engagement activities; feedback |
| Risk Management | Risk status; mitigation |
| Lessons Learned | Key lessons; good practices |
| Next Quarter Plan | Planned activities; targets |
| Annexes | Detailed data; supporting documents |

#### 6.3.3 Annual Report Template

| Section | Content |
| --- | --- |
| Executive Summary | Key achievements; impacts; lessons |
| Project Overview | Project description; objectives; stakeholders |
| Implementation Progress | Activities; milestones; outputs |
| Performance Results | Output and outcome indicators; targets |
| Financial Summary | Budget utilization; financial performance |
| Environmental and Social | E&S compliance; impacts; GRM |
| Stakeholder Engagement | Engagement activities; feedback; satisfaction |
| Evaluation Findings | Evaluation results; recommendations |
| Lessons Learned | Key lessons; good practices |
| Next Year Plan | Planned activities; targets |
| Annexes | Detailed data; supporting documents |

## 7. EVALUATION PLAN

### 7.1 Mid-Term Evaluation

| Element | Description |
| --- | --- |
| Timing | Mid-point of implementation (approximately 2027-2028) |
| Purpose | Assess progress; identify challenges; recommend adjustments |
| Scope | All project components; outcomes to date; financial performance |
| Methodology | Mixed methods (document review; interviews; surveys; site visits) |
| Team | External evaluators with relevant expertise |
| Key Questions | Is project on track? What challenges are faced? What adjustments are needed? |
| Outputs | Mid-term evaluation report; recommendations; action plan |

### 7.2 End-Term Evaluation

| Element | Description |
| --- | --- |
| Timing | End of implementation (approximately 2035) |
| Purpose | Assess outcomes and impacts; document lessons; guide future projects |
| Scope | All project components; outcomes; impacts; sustainability |
| Methodology | Mixed methods (document review; interviews; surveys; site visits; analysis) |
| Team | External evaluators with relevant expertise |
| Key Questions | What were the outcomes and impacts? What factors contributed to success? What lessons can be learned? |
| Outputs | End-term evaluation report; lessons document; recommendations |

### 7.3 Thematic Evaluations

| Theme | Timing | Purpose |
| --- | --- | --- |
| Economic Impact | Post-implementation | Assess economic impacts and benefits across all projects |
| Environmental Impact | Post-implementation | Assess environmental impacts and mitigation effectiveness |
| Social Impact | Post-implementation | Assess social impacts and inclusion |
| Sustainability | Post-implementation | Assess sustainability of project outcomes |
| Gender and Inclusion | Post-implementation | Assess gender and inclusion outcomes |
| GRM Effectiveness | Ongoing | Assess effectiveness of grievance mechanism |
| Migration Impact | Post-implementation | Assess impacts on migration patterns and returnee reintegration |

### 7.4 Evaluation Methodology

| Element | Description |
| --- | --- |
| Evaluation Design | Mixed methods; quasi-experimental where possible |
| Data Collection | Document review; surveys; interviews; focus groups; site visits; observations |
| Data Analysis | Quantitative (statistical analysis); Qualitative (thematic analysis) |
| Evaluation Criteria | Relevance; effectiveness; efficiency; impact; sustainability |
| Evaluation Standards | OECD-DAC evaluation criteria |
| Quality Assurance | Peer review; stakeholder validation |

## 8. M&E ROLES AND RESPONSIBILITIES

### 8.1 M&E Team Structure

| Position | Responsibility | Quantity |
| --- | --- | --- |
| M&E Manager | Overall M&E leadership; coordination; reporting | 1 |
| M&E Officers | Data collection; analysis; reporting | 2 |
| Data Analyst | Data management; analysis; visualization | 1 |
| GIS Specialist | Spatial data; mapping; analysis | 1 |
| Social Development Specialist | Social monitoring; inclusion; GRM | 1 |
| Environmental Specialist | Environmental monitoring; compliance | 1 |
| Finance Officer | Financial monitoring; reporting | 1 |

### 8.2 Responsibilities by Role

| Role | Responsibilities |
| --- | --- |
| M&E Manager | Lead M&E framework development; coordinate M&E activities; oversee reporting; ensure quality; capacity building |
| M&E Officers | Implement M&E activities; data collection; analysis; report preparation; indicator tracking |
| Data Analyst | Manage M&E database; data analysis; visualization; statistical analysis |
| GIS Specialist | GIS data management; spatial analysis; map production; land use monitoring |
| Social Development Specialist | Social monitoring; inclusion monitoring; GRM oversight; community engagement monitoring |
| Environmental Specialist | Environmental monitoring; compliance monitoring; environmental reporting |
| Finance Officer | Financial monitoring; budget tracking; financial reporting |
| Project Manager | Overall M&E oversight; ensure M&E integration in project management; decision-making |
| Stakeholder Engagement Manager | Engagement monitoring; feedback analysis; stakeholder satisfaction |
| Operator | Operational data provision; service quality monitoring; customer feedback |

### 8.3 Training and Capacity Building

| Training Topic | Audience | Frequency | Responsible |
| --- | --- | --- | --- |
| M&E Fundamentals | Project team | At project start | M&E Manager |
| Data Collection Methods | M&E team; Community Liaison Officers | Annually | M&E Manager |
| Data Analysis | M&E team | Annually | M&E Manager |
| Reporting | M&E team; Project team | Annually | M&E Manager |
| GRM Management | GRM team; Community Liaison Officers | Annually | GRM Officer |
| Environmental Monitoring | Environmental team | Annually | Environmental Specialist |
| Social Monitoring | Social team | Annually | Social Development Specialist |
| GIS and Mapping | M&E team; GIS Specialist | Annually | GIS Specialist |

## 9. M&E BUDGET AND RESOURCES

### 9.1 Budget Estimate

| Item | Description | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- |
| Personnel | M&E team salaries | 300,000 | 48,009,570 |
| - M&E Manager | Full-time, 10 years | 100,000 | 16,003,190 |
| - M&E Officers (2) | Full-time, 10 years | 120,000 | 19,203,828 |
| - Data Analyst | Full-time, 10 years | 40,000 | 6,401,276 |
| - GIS Specialist | Full-time, 10 years | 40,000 | 6,401,276 |
| Data Collection | Surveys; monitoring; data collection | 200,000 | 32,006,380 |
| - Household Surveys | 5 surveys | 80,000 | 12,802,552 |
| - Traffic Counts | Annual | 40,000 | 6,401,276 |
| - Focus Groups/Interviews | Periodic | 30,000 | 4,800,957 |
| - Environmental Monitoring | Quarterly | 30,000 | 4,800,957 |
| - Social Monitoring | Annual | 20,000 | 3,200,638 |
| Equipment and Systems | M&E software; equipment | 70,000 | 11,202,233 |
| - M&E Software | Database; analysis tools | 30,000 | 4,800,957 |
| - GIS Software and Hardware | GIS systems | 20,000 | 3,200,638 |
| - Survey Equipment | Tablets; GPS; etc. | 20,000 | 3,200,638 |
| Evaluations | Mid-term; end-term; thematic | 200,000 | 32,006,380 |
| - Mid-term Evaluation | External evaluation | 60,000 | 9,601,914 |
| - End-term Evaluation | External evaluation | 90,000 | 14,402,871 |
| - Thematic Evaluations | Periodic | 50,000 | 8,001,595 |
| Training and Capacity | M&E training | 40,000 | 6,401,276 |
| Reporting | Report production; dissemination | 50,000 | 8,001,595 |
| Contingency | 10% of total | 86,000 | 13,762,743 |
| TOTAL | - | 946,000 | 151,390,177 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 9.2 Required Resources

| Resource | Description | Quantity | Estimated Cost (USD) | Estimated Cost (Birr)* |
| --- | --- | --- | --- | --- |
| Human Resources | M&E team | 7 staff | 300,000/year | 48,009,570/year |
| Vehicles | For field monitoring | 2 vehicles | 60,000 | 9,601,914 |
| Computers/Laptops | For M&E team | 7 units | 21,000 | 3,360,670 |
| Tablets | For data collection | 5 units | 7,500 | 1,200,239 |
| GPS Devices | For field mapping | 3 units | 4,500 | 720,144 |
| Survey Equipment | Traffic counters; etc. | Various | 15,000 | 2,400,479 |
| M&E Software | Database; analysis | Various | 30,000 | 4,800,957 |
| GIS Software | ArcGIS or QGIS | 3 licenses | 20,000 | 3,200,638 |
| Office Space | For M&E team | 1 office | 15,000 | 2,400,479 |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 10. DATA MANAGEMENT AND QUALITY ASSURANCE

### 10.1 Data Collection Protocols

| Protocol | Description |
| --- | --- |
| Standardized Tools | Use standardized data collection tools and templates |
| Trained Enumerators | Ensure enumerators are trained on tools and protocols |
| Pre-testing | Pre-test tools before full implementation |
| Sampling | Use appropriate sampling methods for surveys |
| Informed Consent | Obtain informed consent from respondents |
| Confidentiality | Ensure confidentiality of respondent data |
| Data Validation | Validate data during collection and entry |
| Data Entry | Double-entry or validation checks for data entry |

### 10.2 Data Quality Assurance

| Element | Description |
| --- | --- |
| Data Quality Standards | Define data quality standards (accuracy; completeness; timeliness; consistency) |
| Quality Checks | Regular quality checks during data collection and entry |
| Data Audits | Periodic data audits to verify quality |
| Data Verification | Cross-check data from multiple sources |
| Peer Review | Peer review of data analysis and reports |
| External Validation | External validation of key findings |

### 10.3 Data Storage and Security

| Element | Description |
| --- | --- |
| Data Storage | Secure storage (physical and digital) |
| Database | Central M&E database for all data |
| Backup | Regular backups of all data |
| Access Control | Controlled access to data (role-based) |
| Confidentiality | Ensure confidentiality of sensitive data |
| Data Protection | Compliance with data protection standards |
| Retention Policy | Clear data retention and disposal policy |

### 10.4 Data Analysis and Use

| Element | Description |
| --- | --- |
| Data Analysis | Quantitative (statistical); Qualitative (thematic) |
| Data Visualization | Charts; graphs; maps for communication |
| Data Use | Use data for decision-making; learning; reporting |
| Feedback | Share findings with stakeholders |
| Learning | Use findings for adaptive management |
| Knowledge Management | Document and share lessons learned |

## 11. ANNEXES

### 11.1 Annex A: Indicator Tracking Table

| Priority | Indicator | Baseline | Target | Actual | Progress | Data Source | Frequency | Responsible |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | Housing Units Built | 0 | 5,000+ |  | % | Project reports | Annual | Construction Manager |
| 01 | Water Access (%) | 0% | 100% |  | % | Utility data | Annual | Construction Manager |
| 02 | Road Length Upgraded (km) | 0 | 20 |  | % | Project reports | Milestone | Construction Manager |
| 03 | Jobs Created | 0 | 6,000+ |  | % | Employment records | Annual | FTZ Manager |
| 03 | Trade Volume (USD M) | 0 | 500+ |  | % | Customs records | Annual | FTZ Manager |
| 04 | Waste Collection (%) | 0% | 90%+ |  | % | Service records | Annual | Municipal Services |
| 05 | Youth Trained (annually) | 0 | 5,000+ |  | % | Training records | Annual | Youth Centre Manager |
| 06 | Returnees Served | 0 | TBD |  | % | Service records | Annual | Reception Manager |

### 11.2 Annex B: Data Collection Tools

| Tool | Description | Purpose | Format |
| --- | --- | --- | --- |
| Household Survey | Structured questionnaire for households | Mode share; satisfaction; accessibility | Paper; electronic |
| Traffic Count Sheet | Manual traffic counting form | Traffic volumes | Paper; electronic |
| Travel Time Survey | Time-motion study form | Travel time measurement | Paper; electronic |
| Key Informant Interview Guide | Semi-structured interview guide | Stakeholder perceptions | Paper; electronic |
| Focus Group Discussion Guide | Focus group discussion guide | Community perspectives | Paper; electronic |
| Observation Checklist | Structured observation form | Implementation quality; behavior | Paper; electronic |
| Grievance Registration Form | Complaint registration form | GRM tracking | Paper; electronic |
| Satisfaction Survey | Customer satisfaction questionnaire | Service satisfaction | Paper; electronic |
| Waste Composition Form | Waste analysis form | Waste composition | Paper; electronic |
| Economic Impact Survey | Business and logistics survey | Economic impact | Paper; electronic |
| Youth Training Record | Training participant form | Youth training tracking | Electronic |
| Returnee Registration Form | Returnee intake form | Returnee tracking | Paper; electronic |
| FTZ Tenant Registration | Tenant registration form | FTZ tenant tracking | Electronic |
| Construction Progress Form | Construction progress tracking | Construction monitoring | Paper; electronic |
| Community Consultation Record | Community meeting form | Stakeholder engagement | Paper; electronic |

### 11.3 Annex C: Reporting Templates

| Template | Description | Format |
| --- | --- | --- |
| Monthly Report Template | Monthly progress report | Word; PDF |
| Quarterly Report Template | Quarterly progress report | Word; PDF |
| Annual Report Template | Annual progress report | Word; PDF |
| Indicator Tracking Template | Indicator tracking | Excel |
| Financial Report Template | Financial performance report | Excel; Word |
| Environmental Report Template | Environmental compliance report | Word; PDF |
| Social Report Template | Social impact report | Word; PDF |
| Evaluation Report Template | Evaluation findings report | Word; PDF |
| Risk Register Template | Risk tracking | Excel |
| Stakeholder Engagement Log | Engagement tracking | Excel |

### 11.4 Annex D: M&E Timeline

| Year | Q1 | Q2 | Q3 | Q4 | Key M&E Activities |
| --- | --- | --- | --- | --- | --- |
| 2024 |  |  |  | X | Baseline surveys; M&E framework development |
| 2025 | X | X | X | X | Ongoing monitoring; annual report |
| 2026 | X | X | X | X | Ongoing monitoring; annual report |
| 2027 | X | X | X | X | Mid-term evaluation; ongoing monitoring |
| 2028 | X | X | X | X | Ongoing monitoring; annual report |
| 2029 | X | X | X | X | Ongoing monitoring; annual report |
| 2030 | X | X | X | X | Mid-term review; ongoing monitoring |
| 2031 | X | X | X | X | Ongoing monitoring; annual report |
| 2032 | X | X | X | X | Ongoing monitoring; annual report |
| 2033 | X | X | X | X | Thematic evaluations; ongoing monitoring |
| 2034 | X | X | X | X | Ongoing monitoring; annual report |
| 2035 | X | X | X | X | End-term evaluation; final report |

## SUMMARY TABLE: M&E FRAMEWORK COMPONENTS

| Component | Description | Key Elements |
| --- | --- | --- |
| Indicators | Measures of project progress and performance | Input; Activity; Output; Outcome; Impact; E&S; Financial |
| Data Collection | Methods and tools for data gathering | Quantitative; Qualitative; Surveys; Interviews; Monitoring |
| Monitoring | Ongoing tracking of project implementation | Implementation; Performance; Financial; E&S; Stakeholder |
| Evaluation | Periodic assessment of project outcomes and impacts | Mid-term; End-term; Thematic; Participatory |
| Reporting | Communication of M&E findings | Weekly; Monthly; Quarterly; Annual; Ad hoc |
| Roles | Responsibilities for M&E activities | M&E Manager; Officers; Specialists; Project Manager |
| Budget | Resources for M&E activities | Personnel; Data collection; Evaluations; Equipment |
| Quality Assurance | Ensuring data quality and reliability | Protocols; Standards; Audits; Verification |

End of Appendix E