# TOG-WAJAALE EACC PRIORITY INVESTMENT PORTFOLIO

## Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Submitted By:
Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

# TABLE OF CONTENTS

## PRELIMINARY PAGES

- Executive Summary

- Introduction and Background

- Strategic Context

## PRIORITIZATION AND PROJECT DOCUMENTATION

- Prioritization Methodology and Ranking

- Priority 01: Planned Urban Expansion Programme

- Priority 02: Corridor & Arterial Road Upgrade

- Priority 03: Inland Special Trade Zone & Logistics Hub

- Priority 04: Solid Waste Management System

- Priority 05: Youth Skills, Enterprise & Migration Centre

- Priority 06: Reception & Reintegration Centre

## IMPLEMENTATION AND FINANCING

- Consolidated Investment Summary

- Implementation Roadmap by Priority

- Financing and Partnership Strategy

- Risk Management Framework

- Monitoring and Evaluation Framework

## CONCLUSION AND REFERENCES

- Conclusion and Recommendations

- References

- Appendices

# LIST OF ACRONYMS AND ABBREVIATIONS

| Acronym | Full Form |
| --- | --- |
| AfDB | African Development Bank |
| BOQ | Bill of Quantities |
| CBO | Community-Based Organization |
| DFI | Development Finance Institution |
| EACC | East Africa City Corridor |
| EIA | Environmental Impact Assessment |
| ESIA | Environmental and Social Impact Assessment |
| ETB | Ethiopian Birr |
| EU | European Union |
| FTZ | Free Trade Zone |
| GDP | Gross Domestic Product |
| GIS | Geographic Information Systems |
| ha | Hectare |
| IDP | Internally Displaced Person |
| IFC | International Finance Corporation |
| IGAD | Intergovernmental Authority on Development |
| IOM | International Organization for Migration |
| km | Kilometer |
| M&E | Monitoring and Evaluation |
| MOU | Memorandum of Understanding |
| MRC | Migration Response Centre |
| NGO | Non-Governmental Organization |
| NMT | Non-Motorized Transport |
| O&M | Operations and Maintenance |
| OSBP | One-Stop Border Post |
| OWDA | Organization for Welfare and Development in Action |
| p/ha | People per Hectare |
| PPP | Public-Private Partnership |
| RAP | Resettlement Action Plan |
| RMF | Regional Migration Fund |
| ROW | Right-of-Way |
| SCI | Save the Children International |
| SDC | Swiss Agency for Development and Cooperation |
| SEZ | Special Economic Zone |
| SPV | Special Purpose Vehicle |
| TWCA | Tog-Wajaale City Administration |
| TWUEP | Tog-Wajaale Urban Expansion Plan |
| UAE | United Arab Emirates |
| UNDP | United Nations Development Programme |
| UNHCR | United Nations High Commissioner for Refugees |
| USD | United States Dollar |

## 1. EXECUTIVE SUMMARY

### 1.1 Portfolio Overview

The Tog-Wajaale EACC Priority Investment Portfolio comprises six strategic infrastructure and development projects identified through the East Africa City Corridor (EACC) Dialogue. These investments are designed to transform Tog-Wajaale into a regional economic hub, enhance urban livability, create employment opportunities, and support sustainable urban development.

All projects are aligned with the Tog-Wajaale Urban Expansion Plan (TWUEP) 2025-2055, a 30-year urban framework endorsed by the Tog-Wajaale City Administration, Somali Regional State, Cities Alliance, and UNDP. The plan guides three decades of infrastructure, housing, and economic growth for this critical trade gateway in the Somali Regional State of Ethiopia.

### 1.2 Portfolio Summary

| Priority | Project | Investment (USD) | Investment (Birr)* | Classification |
| --- | --- | --- | --- | --- |
| 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | Foundation |
| 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | Connectivity |
| 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | Economic Engine |
| 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | Livability |
| 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | Human Capital |
| 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | Social Protection |
| TOTAL |  | 380,000,000 | 60,812,122,000 |  |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 1.3 Key Findings

| Finding | Description |
| --- | --- |
| Foundation First | Urban Expansion (Priority 01) must precede other investments to create serviced land and framework |
| Connectivity Second | Road upgrades (Priority 02) are essential for access to all other investments |
| Economic Engine Third | FTZ (Priority 03) delivers largest economic impact but requires foundation and connectivity |
| Livability Fourth | Solid waste (Priority 04) addresses immediate public health and environmental needs |
| Human Capital Fifth | Youth Centre (Priority 05) develops workforce for FTZ and other opportunities |
| Social Protection Sixth | Reception Centre (Priority 06) supports vulnerable returnees |

### 1.4 Strategic Importance

Tog-Wajaale serves as the primary border crossing for goods moving between Ethiopia and Somaliland along the Berbera Corridor. The corridor links the Port of Berbera to eastern Ethiopia via Hargeisa and Tog-Wajaale, providing landlocked Ethiopia with a critical trade route alternative to Djibouti.

Recent Major Infrastructure Developments:

| Infrastructure Project | Details |
| --- | --- |
| Berbera-Tog-Wajaale Railway | UAE confirmed plans to finance a 250 km railway linking Tog-Wajaale to Berbera, project valued at USD 3 billion |
| Togwajaale Border Bridge Reconstruction | TradeMark Africa launched reconstruction in May 2026 with Sweden funding through SWIFT Programme |
| One-Stop Border Post (OSBP) | Feasibility study recommends a juxtaposed model for Tog-Wajaale OSBP; ongoing upgrades |
| Berbera Corridor Road Upgrades | UAE pledged additional USD 100 million to upgrade the 250 km road connecting Berbera to Tog-Wajaale |
| Jigjiga-Tog Wajaale Power Transmission Line | 73.1 km 400kV double circuit transmission line proposed |

## 2. INTRODUCTION AND BACKGROUND

### 2.1 Project Background

Tog-Wajaale City, located in the Somali Regional State of Ethiopia, has experienced remarkable transformation over the past three decades. Evolving from a small trading Kebele into a dynamic urban administrative center, the city now serves as a critical node on the Ethio-Berbera trade corridor.

Population Growth Trends (1994-2055):

| Year | Population | Built-up Area (ha) | Density (p/ha) |
| --- | --- | --- | --- |
| 1994 | 8,000 | 80 | 100.00 |
| 2007 | 14,800 | 138 | 107.25 |
| 2015 | 46,454 | 469 | 99.04 |
| 2024 | 82,064 | 711 | 115.42 |
| 2030 (Projected) | 119,000 | 1,450 | 82.07 |
| 2055 (Projected) | 554,700 | 8,990 | 61.70 |

Source: Tog-Wajaale Urban Expansion Plan (2025-2055)

### 2.2 Geographic Significance

| Element | Value |
| --- | --- |
| Distance from Hargeisa | ~90 km |
| Distance from Port of Berbera | ~249 km |
| Distance from Jigjiga | ~70 km |
| Distance from Harar | ~175 km |
| Elevation | 1,510 to 1,615 meters |
| Coordinates | 38P 1061474.60m N, 316716.77m E |

### 2.3 Economic Significance

| Element | Description |
| --- | --- |
| Border Crossing | Primary border crossing for goods between Ethiopia and Somaliland |
| Trade Volume | Handles approximately 95% of eastern Ethiopia's imports and exports |
| Market Operations | 24 hours a day, 7 days a week |
| Trade Types | Formal and informal trade |
| Corridor Role | Key node on the Berbera-to-Ethiopia economic corridor |

### 2.4 Policy and Institutional Framework

| Level | Framework Component |
| --- | --- |
| National | Constitution of Ethiopia; National Urban Planning Laws; Environmental Protection Laws; National Migration Policy |
| Regional | Somali Regional State Urban Planning Policies; Land Use and Ownership Regulations |
| Local | Tog-Wajaale Municipality Building Codes; Taxation and Incentive Policies |
| International | Sustainable Development Goals (SDGs); IGAD Regional Migration Fund; Cities Alliance Programme |

### 2.5 Urban Expansion Planning Context

Ethiopia is now among the most rapidly urbanizing countries in the world. The Ethiopia Urban Expansion Initiative has trained 18 cities in the urban expansion planning process and delivered a strong return on investment. Tog-Wajaale is part of this initiative.

Key Principles of Urban Expansion Planning:

| Principle | Description |
| --- | --- |
| Anticipatory Planning | Planning for future growth rather than reacting to it |
| Road Network First | Establishing a grid of arterial roads before development |
| Public Land Reservations | Reserving land for public facilities and green spaces |
| Incremental Development | Phased development matching city capacity |
| Participatory Approach | Involving stakeholders in the planning process |

## 3. STRATEGIC CONTEXT

### 3.1 Regional Infrastructure Developments

| Initiative | Details |
| --- | --- |
| Berbera-Tog-Wajaale Railway | UAE confirmed plans to finance a 250 km railway linking Tog-Wajaale to Berbera, project valued at USD 3 billion |
| Togwajaale Border Bridge Reconstruction | TradeMark Africa launched reconstruction in May 2026; funded by Sweden through SWIFT Programme; includes structural reinforcement, riverbed drainage, and flood protection walls |
| One-Stop Border Post (OSBP) | Feasibility study recommends a juxtaposed model for Tog-Wajaale OSBP; ongoing upgrades to streamline customs procedures |
| Berbera Corridor Road Upgrades | UAE pledged additional USD 100 million to upgrade the 250 km road connecting Berbera to Tog-Wajaale |
| Jigjiga-Tog Wajaale Power Transmission Line | 73.1 km 400kV double circuit transmission line proposed |
| Togwajaale Weighbridge Project | Underway to facilitate transit and transport between Ethiopia and Somaliland |

### 3.2 Migration and Social Context

Tog-Wajaale is a critical transit location for migrants from various parts of Ethiopia travelling to Middle East countries. It serves as a key node along the Eastern Migration Route, one of the busiest migration pathways in the region.

Key Migration Programmes:

| Programme | Details |
| --- | --- |
| IGAD Regional Migration Fund (RMF) | Officially launched project activities in Tog-Wajaale in May 2026; approved projects include upgrading the livestock market center, construction of two Community Development Centers, and a new vegetable market |
| Germany Grant | Signed an €8 million grant agreement with IGAD to scale up the RMF, focusing on key corridors including Togwajale |
| IOM Migration Response Centre (MRC) | Operates in Tog-Wajaale, providing protection and assistance to vulnerable migrants |
| Save the Children International (SCI) & OWDA | Implement protection-related activities including child protection, legal assistance, psychosocial support, and family tracing |

### 3.3 Climate and Environmental Context

| Element | Description |
| --- | --- |
| Climate Type | Hot semi-arid |
| Temperature | 28°C to 35°C (daytime) |
| Rainfall | 300-500 mm annually |
| Rainy Seasons | Gu (April-June), Deyr (October-November) |
| Key Risks | Droughts, flash floods, desertification, dust storms |
| Environmental Hazards | Risk of desertification; flood-prone areas near riverbeds |

## 4. PRIORITIZATION METHODOLOGY AND RANKING

### 4.1 Prioritization Framework

Projects have been ranked based on six criteria with weighted scores:

| Criterion | Weight | Description |
| --- | --- | --- |
| Strategic Foundation | 25% | Projects that create the enabling conditions for other investments |
| Economic Impact | 20% | Job creation, investment attraction, and economic growth potential |
| Social Impact | 20% | Benefits to vulnerable populations, quality of life improvements |
| Feasibility & Readiness | 15% | Current stage, evidence available, implementation complexity |
| Catalytic Effect | 10% | Ability to unlock other investments and generate synergies |
| Environmental Sustainability | 10% | Environmental benefits and climate resilience |

### 4.2 Project Scoring Matrix

| Criterion | Weight | Priority 01: Urban Expansion | Priority 02: Corridor Roads | Priority 03: FTZ & Logistics | Priority 04: Solid Waste | Priority 05: Youth Centre | Priority 06: Reception Centre |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strategic Foundation | 25% | 9.5 | 9.0 | 8.0 | 7.5 | 6.5 | 6.0 |
| Economic Impact | 20% | 8.0 | 7.5 | 9.5 | 6.5 | 7.0 | 5.5 |
| Social Impact | 20% | 8.0 | 7.0 | 7.5 | 8.5 | 9.0 | 9.0 |
| Feasibility & Readiness | 15% | 8.0 | 8.0 | 7.0 | 7.5 | 7.5 | 7.0 |
| Catalytic Effect | 10% | 9.0 | 8.5 | 9.5 | 7.0 | 7.5 | 6.5 |
| Environmental Sustainability | 10% | 8.5 | 8.0 | 7.0 | 9.0 | 6.0 | 5.5 |
| Weighted Score | 100% | 8.50 | 8.18 | 8.15 | 7.55 | 7.20 | 6.63 |
| Rank |  | 1 | 2 | 3 | 4 | 5 | 6 |

### 4.3 Ranking Summary

| Rank | Priority | Project | Investment (USD) | Weighted Score | Classification |
| --- | --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | 63,000,000 | 8.50 | Foundation |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 8.18 | Connectivity |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 8.15 | Economic Engine |
| 4 | Priority 04 | Solid Waste Management System | 10,000,000 | 7.55 | Livability |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 7.20 | Human Capital |
| 6 | Priority 06 | Reception & Reintegration Centre | 7,000,000 | 6.63 | Social Protection |

## 5. PRIORITY 01: PLANNED URBAN EXPANSION PROGRAMME

### 5.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Planned Urban Expansion Programme |
| Description | Phase 1 delivery of the TWUEP's planned urban expansion - serviced residential and mixed-use land, water, sanitation and green space |
| Indicative Investment | USD 63,000,000 (Birr 10,082,009,700) |
| Sector | Urban Development & Planning |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Blended: grant + concessional loan + PPP |
| Ranking Rationale | Foundation - Creates the spatial framework and serviced land for all other investments; manages 12.6-fold population growth |

### 5.2 Strategic Rationale

Tog-Wajaale's built-up area is projected to grow 12.6-fold by 2055, with population rising from 82,064 to 554,700. Without planned expansion, this growth risks repeating the overcrowded informal settlement pattern seen in the city's past growth.

#### 5.2.1 Why This is Priority #1

| Reason | Description |
| --- | --- |
| Enabling Infrastructure | Provides the land and services framework for all other investments |
| Population Growth Management | Manages 576% population increase |
| Catalytic Effect | Unlocks potential for FTZ, housing, and commercial development |
| Long-term Impact | Creates foundation for 30-year urban development |
| Risk Mitigation | Prevents informal settlement and unplanned sprawl |

### 5.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Planned Residential & Mixed-Use Zones | New housing and mixed-use developments | 20,000,000 |
| Water Supply & Sanitation Systems | Expansion of water and sanitation | 15,000,000 |
| Public Services & Social Infrastructure | Schools, health centres, and services | 10,000,000 |
| Green Spaces & Urban Parks | Parks and recreational areas | 8,000,000 |
| Land Readjustment & City Planning | Land management and urban planning | 10,000,000 |
| TOTAL |  | 63,000,000 |

### 5.4 Value Creation

| Outcome | Target |
| --- | --- |
| Projected City Population Served (2030) | 119,000 |
| New Housing Units | 5,000+ |
| Water Access | 100% access to clean water |
| Sanitation Coverage | 80%+ sanitation coverage |
| Green Spaces | 15%+ of urban area as green space |

### 5.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP Ch.5 population & land projections | Detailed Phase 1 land-use plan |
| Site / Land & Approvals | In progress | Expansion boundary mapped (TWUEP Figs.1-3) | Land survey, titling and readjustment plan |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & master plan |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 63M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | Slope & hazard mapping (TWUEP Ch.4) | ESIA and resettlement action plan |
| Revenue, O&M & Delivery Model | Gap | — | Land value capture and O&M financing model |
| Procurement / Transaction Plan | Gap | — | Transaction strategy & investor sounding |

### 5.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 02 (Corridor Upgrade) | Road network supports planned expansion areas |
| With Priority 03 (FTZ) | New housing and services for FTZ workers |
| With Priority 04 (Solid Waste) | Waste services for new expansion areas |
| With Priority 05 (Youth Centre) | Youth housing and services in expansion areas |
| With Priority 06 (Reception Centre) | Housing for returnees |

### 5.7 Next Steps

Priority Action: Develop a Detailed Phase 1 Land-Use Plan

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / GIS & Surveying Department |
| Estimated Cost | USD 200,000 - 300,000 |
| Expected Outcome | Detailed land-use plan ready for financing and implementation |

## 6. PRIORITY 02: CORRIDOR & ARTERIAL ROAD UPGRADE

### 6.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Corridor & Arterial Road Upgrade |
| Description | A 20 km programme of arterial and corridor road upgrades across Tog-Wajaale |
| Indicative Investment | USD 40,000,000 (Birr 6,401,276,000) |
| Sector | Transport Infrastructure |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Concessional loan / grant |
| Ranking Rationale | Connectivity - Essential for access to FTZ, urban expansion areas, and trade corridor; addresses immediate infrastructure deficit |

### 6.2 Strategic Rationale

Much of Tog-Wajaale's road network is unpaved, undrained or unfit, and cannot support the city's rapid growth or its role as a trade corridor. Poor drainage causes flooding on several routes, constraining safe movement for residents and traders.

#### 6.2.1 Why This is Priority #2

| Reason | Description |
| --- | --- |
| Connectivity | Provides access to FTZ, urban expansion areas, and trade corridor |
| Trade Facilitation | Reduces transport costs and transit times |
| Safety | Improves road safety through proper infrastructure |
| Flood Management | Addresses critical drainage and flooding issues |
| Enabling Investment | Creates conditions for economic development |

### 6.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Arterial Road Development | Construction and upgrade of 20 km priority roads | 20,000,000 |
| Drainage & Stormwater Systems | Comprehensive drainage infrastructure | 6,000,000 |
| Sidewalks & Pedestrian Facilities | Safe pedestrian infrastructure | 5,000,000 |
| Street Lighting & Traffic Safety | Lighting, signage, and safety features | 5,000,000 |
| Landscaping & Green Buffers | Green infrastructure and environmental integration | 4,000,000 |
| TOTAL |  | 40,000,000 |

### 6.4 Value Creation

| Outcome | Target |
| --- | --- |
| People/Businesses Served | 82,064+ (growing to 554,700 by 2055) |
| Jobs Created | ~900 construction jobs |
| Travel Time | 30% reduction in travel time |
| Safety | 50% reduction in road accidents |
| Flood Risk | Reduced flooding on priority routes |

### 6.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP road network maps identify priority corridors | Formal prioritisation & traffic study |
| Site / Land & Approvals | In progress | Existing & expansion road network mapped citywide | ROW survey and titling per route |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & design |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 40M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | Flood-risk zones mapped (TWUEP Ch.4) | ESIA and resettlement action plan |
| Revenue, O&M & Delivery Model | Gap | — | O&M budget and maintenance plan |
| Procurement / Transaction Plan | Gap | — | Transaction strategy & contractor sourcing |

### 6.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | Road network supports planned expansion areas |
| With Priority 03 (FTZ) | Access roads connect FTZ to the Berbera corridor and city centre |
| With Border Bridge | Complementary infrastructure for cross-border connectivity |

### 6.7 Next Steps

Priority Action: Commission a Road Prioritisation & Feasibility Study

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Urban Expansion Team |
| Estimated Cost | USD 300,000 - 500,000 |
| Expected Outcome | Prioritised road upgrade plan with detailed feasibility and cost estimates |

## 7. PRIORITY 03: INLAND SPECIAL TRADE ZONE & LOGISTICS HUB

### 7.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Inland Special Trade Zone & Logistics Hub |
| Description | A 50-hectare special trade zone and dry port adjacent to the border crossing |
| Indicative Investment | USD 250,000,000 (Birr 40,007,975,000) |
| Sector | Trade & Industrial Infrastructure |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | PPP / Concession |
| Ranking Rationale | Economic Engine - Largest economic impact; leverages strategic location; creates 6,000+ jobs; catalytic for private investment |

### 7.2 Strategic Rationale

Cross-border traders and manufacturers at Tog-Wajaale lack a dedicated dry port, warehousing and customs-facilitation infrastructure. An informal FTZ has traded livestock, textiles and electronics since 2015, but rising bilateral trade with Somaliland has outpaced its unserviced footprint.

#### 7.2.1 Why This is Priority #3

| Reason | Description |
| --- | --- |
| Economic Impact | Largest investment and job creation potential (~6,000 jobs) |
| Strategic Location | Leverages Tog-Wajaale's position on the Berbera corridor |
| Catalytic Effect | Attracts private investment and anchor tenants |
| Trade Facilitation | Enhances cross-border trade and regional integration |
| Revenue Generation | Significant revenue through land lease, service charges, and customs |

### 7.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Dry Port & Logistics Hub | Container handling, customs clearance, logistics | 70,000,000 |
| Warehousing & Distribution Parks | Storage and distribution facilities | 50,000,000 |
| Industrial Parks & Manufacturing Zones | Production and processing facilities | 60,000,000 |
| Customs & Trade Facilitation | On-site customs clearance and trade services | 30,000,000 |
| Commercial & Business Services | Office space, retail, and support services | 20,000,000 |
| Supporting Utilities | Power, water, telecommunications | 20,000,000 |
| TOTAL |  | 250,000,000 |

### 7.4 Value Creation

| Outcome | Target |
| --- | --- |
| Jobs Created | ~6,000 direct and indirect jobs |
| Companies Established | 100+ companies |
| Trade Volume | USD 500 million+ annually |
| Tax Revenue | USD 50 million+ annually |
| Economic Growth | 5%+ contribution to city GDP |

### 7.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | Informal FTZ trading since 2015; TWUEP names cross-border SEZs a priority | Formal market / tenant demand study |
| Site / Land & Approvals | In progress | Indicative 50 ha site identified adjacent to border crossing | Land survey, titling and zoning approval |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & master plan |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 250M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | — | ESIA and safeguard instruments |
| Revenue, O&M & Delivery Model | Gap | — | Financial model, lease/tariff structure |
| Procurement / Transaction Plan | Gap | — | Transaction strategy & investor/operator sounding |

### 7.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | New housing and services for FTZ workers |
| With Priority 02 (Corridor Upgrade) | Access roads connect FTZ to the Berbera corridor |
| With Priority 05 (Youth Centre) | Skilled workforce for FTZ industries |
| With Border Bridge | Enhanced connectivity and trade facilitation |

### 7.7 Next Steps

Priority Action: Launch a Formal Market & Tenant Demand Study

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Urban Expansion Team |
| Estimated Cost | USD 150,000 - 250,000 |
| Expected Outcome | Evidence base for investor engagement and PPP structuring |

## 8. PRIORITY 04: SOLID WASTE MANAGEMENT SYSTEM

### 8.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Solid Waste Management System |
| Description | A citywide solid waste management system delivering a clean, healthy city |
| Indicative Investment | USD 10,000,000 (Birr 1,600,319,000) |
| Sector | Municipal Services & Environment |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant / concessional loan |
| Ranking Rationale | Livability - Environmental and public health imperative; essential for livable city; relatively low-cost, high-impact |

### 8.2 Strategic Rationale

Tog-Wajaale has no engineered landfill, formal collection fleet or recycling capacity. Uncollected waste accumulates in open sites and waterways, posing health and environmental risks that will intensify as population grows toward 554,700 by 2055.

#### 8.2.1 Why This is Priority #4

| Reason | Description |
| --- | --- |
| Public Health | Addresses immediate health and environmental risks |
| Environmental Protection | Prevents water contamination and pollution |
| Low Cost, High Impact | USD 10 million investment with significant benefits |
| Population Growth | Essential as city grows toward 554,700 residents |
| Climate Action | Reduces methane emissions from open waste |

### 8.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Engineered Landfill Disposal Site | Sanitary landfill with environmental controls | 3,000,000 |
| Transfer Stations | Network of collection points across the city | 2,000,000 |
| Collection Fleet & Equipment | Modern waste collection vehicles and equipment | 2,500,000 |
| Waste Segregation & Recycling Centre | Sorting, processing, and recycling facilities | 1,500,000 |
| Community Awareness & Capacity Building | Public education and training programmes | 1,000,000 |
| TOTAL |  | 10,000,000 |

### 8.4 Value Creation

| Outcome | Target |
| --- | --- |
| People Served | 82,064+ (growing to 554,700 by 2055) |
| Waste Collection Coverage | 90%+ of households |
| Recycling Rate | 30%+ of waste recycled |
| Environmental Benefit | Reduced open dumping & waterway pollution |

### 8.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP names waste management a public service priority | Formal waste generation & composition study |
| Site / Land & Approvals | Gap | — | Landfill site identification and titling |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & design |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 10M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | — | ESIA and landfill siting safeguards |
| Revenue, O&M & Delivery Model | Gap | — | Waste levy structure and O&M plan |
| Procurement / Transaction Plan | Gap | — | Fleet & equipment procurement plan |

### 8.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | Waste services planned for new expansion areas |
| With Priority 02 (Corridor Upgrade) | Road access enables waste collection in expanded areas |
| With Priority 03 (FTZ) | Waste services for FTZ and industrial facilities |

### 8.7 Next Steps

Priority Action: Commission a Waste Generation & Composition Study

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Environmental Compliance Officer |
| Estimated Cost | USD 100,000 - 200,000 |
| Expected Outcome | Evidence base for technical design and financing |

## 9. PRIORITY 05: YOUTH SKILLS, ENTERPRISE & MIGRATION CENTRE

### 9.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Youth Skills, Enterprise & Migration Centre |
| Description | A dedicated centre delivering skills training, enterprise incubation and safe-migration services |
| Indicative Investment | USD 10,000,000 (Birr 1,600,319,000) |
| Sector | Skills, Enterprise & Migration Services |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant |
| Ranking Rationale | Human Capital - Addresses youth unemployment and irregular migration; builds workforce for FTZ; leverages existing programmes |

### 9.2 Strategic Rationale

With a young and fast-growing population and Tog-Wajaale a key migration corridor, young people lack access to formal skills training, enterprise support and safe migration information - pushing many toward irregular, high-risk migration routes.

#### 9.2.1 Why This is Priority #5

| Reason | Description |
| --- | --- |
| Youth Unemployment | Addresses critical youth employment challenge |
| Migration Management | Provides safe migration information and alternatives |
| Workforce Development | Builds workforce for FTZ and other economic opportunities |
| Existing Programmes | Leverages IGAD RMF and Cities Alliance programmes |
| Social Stability | Reduces desperation and social tensions |

### 9.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Skills Training Facilities | Vocational and technical training centre | 3,000,000 |
| Entrepreneurship Incubation Centre | Business incubation and support | 2,500,000 |
| Digital & Career Development Labs | Digital skills and career guidance | 2,000,000 |
| Job Placement & Migration Services | Employment and migration guidance | 1,500,000 |
| Business Support & Mentoring | Mentorship and business advisory | 1,000,000 |
| TOTAL |  | 10,000,000 |

### 9.4 Value Creation

| Outcome | Target |
| --- | --- |
| Trained by 2030 | 5,000+/year (TWUEP target) |
| Jobs Created | ~200 construction jobs + placements |
| Beneficiaries | 60% youth under 25; women/youth/displaced & host communities |

### 9.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | TWUEP names Vocational Training Centre a priority (5,000/yr by 2030) | Formal skills-gap & migration needs assessment |
| Site / Land & Approvals | Gap | — | Site identification and titling |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & design |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 10M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | — | Social safeguard screening |
| Revenue, O&M & Delivery Model | Gap | — | O&M and programme financing plan |
| Procurement / Transaction Plan | Gap | — | Training provider & partner sounding |

### 9.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 03 (FTZ) | Skilled workforce for FTZ industries |
| With Priority 06 (Reception Centre) | Skills training for returnees |
| With IGAD RMF | Alignment with IGAD Regional Migration Fund programmes |

### 9.7 Next Steps

Priority Action: Conduct a Youth Skills & Migration Needs Assessment

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Urban Expansion Team |
| Estimated Cost | USD 100,000 - 150,000 |
| Expected Outcome | Evidence base for programme design and partner engagement |

## 10. PRIORITY 06: RECEPTION & REINTEGRATION CENTRE

### 10.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Reception & Reintegration Centre |
| Description | A dedicated reception and reintegration centre providing dignified support, counselling and livelihood opportunities |
| Indicative Investment | USD 7,000,000 (Birr 1,120,223,300) |
| Sector | Migration & Social Services |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant |
| Ranking Rationale | Social Protection - Addresses returnee needs; supports vulnerable population; complements other investments |

### 10.2 Strategic Rationale

As Ethiopia's busiest land crossing to Somaliland, Tog-Wajaale receives significant numbers of returning migrants with no dedicated reception facility. Returnees currently lack accommodation, psychosocial support or a structured pathway to reintegration.

#### 10.2.1 Why This is Priority #6

| Reason | Description |
| --- | --- |
| Humanitarian Need | Addresses immediate needs of vulnerable returnees |
| Social Protection | Provides essential services to vulnerable population |
| Complementary | Complements Youth Centre and other investments |
| Existing Programmes | Leverages IOM MRC, IGAD RMF, and Cities Alliance |
| Reasonable Cost | USD 7 million investment with significant social impact |

### 10.3 Project Scope

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Reception & Accommodation Facilities | Welcome centre and temporary accommodation | 2,000,000 |
| Counselling & Psychosocial Support | Mental health and psychosocial services | 1,500,000 |
| Skills Training & Livelihood Programmes | Vocational training and livelihood support | 1,500,000 |
| Reintegration Grants & Business Support | Grants and business development support | 1,000,000 |
| Monitoring, Follow-up & Case Management | Ongoing support and case management | 1,000,000 |
| TOTAL |  | 7,000,000 |

### 10.4 Value Creation

| Outcome | Target |
| --- | --- |
| Returnees Served / Year | Pending assessment |
| Jobs Created | ~100 construction + case management |
| Beneficiaries | Returnees, women & youth |

### 10.5 Readiness & Bankability

| Requirement | Status | Evidence Available | Remaining Gap / Next Step |
| --- | --- | --- | --- |
| Demand & Strategic Fit | In progress | Cities Alliance Cities & Migration Programme active in Tog-Wajaale | Formal returnee flow and needs assessment |
| Site / Land & Approvals | Gap | — | Site identification and titling |
| Feasibility & Technical Design | Gap | — | Full engineering feasibility & design |
| Cost Estimate / BOQ | In progress | Indicative capital cost (USD 7M) | Detailed BOQ from design consultant |
| Environmental, Social & Climate Screening | Gap | — | Social safeguard screening |
| Revenue, O&M & Delivery Model | Gap | — | O&M and case-management financing plan |
| Procurement / Transaction Plan | Gap | — | Implementing partner sounding |

### 10.6 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 05 (Youth Centre) | Skills training for returnees |
| With Priority 01 (Urban Expansion) | Housing and services for returnees |
| With Priority 03 (FTZ) | Employment opportunities for returnees |

### 10.7 Next Steps

Priority Action: Conduct a Returnee Flow & Needs Assessment

| Element | Details |
| --- | --- |
| Timeline | 0-6 months |
| Responsible | Project Director / Urban Expansion Team |
| Estimated Cost | USD 80,000 - 120,000 |
| Expected Outcome | Evidence base for programme design and partner engagement |

## 11. CONSOLIDATED INVESTMENT SUMMARY

### 11.1 Portfolio Investment by Priority Rank

| Rank | Priority | Project | Investment (USD) | Investment (Birr)* | Classification |
| --- | --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | Foundation |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | Connectivity |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | Economic Engine |
| 4 | Priority 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | Livability |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | Human Capital |
| 6 | Priority 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | Social Protection |
| TOTAL |  |  | 380,000,000 | 60,812,122,000 |  |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 11.2 Investment by Classification

| Classification | Projects | Investment (USD) | Investment (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Foundation | Priority 01 | 63,000,000 | 10,082,009,700 | 16.6% |
| Connectivity | Priority 02 | 40,000,000 | 6,401,276,000 | 10.5% |
| Economic Engine | Priority 03 | 250,000,000 | 40,007,975,000 | 65.8% |
| Livability | Priority 04 | 10,000,000 | 1,600,319,000 | 2.6% |
| Human Capital | Priority 05 | 10,000,000 | 1,600,319,000 | 2.6% |
| Social Protection | Priority 06 | 7,000,000 | 1,120,223,300 | 1.9% |
| TOTAL |  | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 11.3 Investment by Sector

| Sector | Investment (USD) | Investment (Birr)* | Percentage |
| --- | --- | --- | --- |
| Trade & Industry | 250,000,000 | 40,007,975,000 | 65.8% |
| Transport Infrastructure | 40,000,000 | 6,401,276,000 | 10.5% |
| Urban Development | 63,000,000 | 10,082,009,700 | 16.6% |
| Municipal Services & Environment | 10,000,000 | 1,600,319,000 | 2.6% |
| Skills & Social Services | 17,000,000 | 2,720,542,300 | 4.5% |
| TOTAL | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 12. IMPLEMENTATION ROADMAP BY PRIORITY

### 12.1 Phase 1: Foundation (2025-2026)

| Project | Activities | Timeline | Investment (USD) | Classification |
| --- | --- | --- | --- | --- |
| Priority 01: Urban Expansion | Feasibility, land-use plan, land readjustment planning | 2025-2026 | 10,000,000 | Foundation |
| Priority 02: Corridor Upgrade | Road prioritisation study, feasibility, design | 2025-2026 | 5,000,000 | Connectivity |
| Priority 03: FTZ & Logistics | Market study, feasibility, PPP structuring | 2025-2026 | 5,000,000 | Economic Engine |
| Priority 04: Solid Waste | Waste study, site identification, feasibility | 2025-2026 | 2,000,000 | Livability |
| Priority 05: Youth Centre | Needs assessment, feasibility, partner engagement | 2025-2026 | 2,000,000 | Human Capital |
| Priority 06: Reception Centre | Returnee study, feasibility, partner engagement | 2025-2026 | 1,000,000 | Social Protection |
| TOTAL |  | 2025-2026 | 25,000,000 |  |

### 12.2 Phase 2: Implementation (2027-2030)

| Project | Activities | Timeline | Investment (USD) | Classification |
| --- | --- | --- | --- | --- |
| Priority 01: Urban Expansion | Phase 1 construction (residential, water, sanitation, green spaces) | 2027-2030 | 53,000,000 | Foundation |
| Priority 02: Corridor Upgrade | Road construction, drainage, lighting, landscaping | 2027-2029 | 35,000,000 | Connectivity |
| Priority 03: FTZ & Logistics | Phase 1 development (site prep, infrastructure, first facilities) | 2028-2030 | 80,000,000 | Economic Engine |
| Priority 04: Solid Waste | Landfill, collection fleet, recycling centre | 2027-2028 | 8,000,000 | Livability |
| Priority 05: Youth Centre | Facility construction, equipment, operational start | 2027-2028 | 8,000,000 | Human Capital |
| Priority 06: Reception Centre | Facility construction, operational start | 2028-2029 | 6,000,000 | Social Protection |
| TOTAL |  | 2027-2030 | 190,000,000 |  |

### 12.3 Phase 3: Consolidation & Expansion (2031-2035)

| Project | Activities | Timeline | Investment (USD) | Classification |
| --- | --- | --- | --- | --- |
| Priority 03: FTZ & Logistics | Phase 2 development (industrial, commercial facilities) | 2031-2035 | 165,000,000 | Economic Engine |
| Priority 01: Urban Expansion | Phase 2 development, densification | 2031-2034 | — | Foundation |
| TOTAL |  | 2031-2035 | 165,000,000 |  |

### 12.4 Critical Milestones

| Milestone | Target Date | Investment (USD) |
| --- | --- | --- |
| Feasibility Studies Completed | 2025 | 5,000,000 |
| Financing Commitments Secured | 2026 | - |
| Land Acquisition Completed | 2026 | 15,000,000 |
| Infrastructure Construction Start | 2027 | - |
| Youth Skills Centre Operational | 2028 | 10,000,000 |
| Solid Waste Management Operational | 2028 | 10,000,000 |
| Dryport Phase 1 Operational | 2030 | 80,000,000 |
| Reception Centre Operational | 2031 | 7,000,000 |
| Urban Expansion Complete | 2034 | 63,000,000 |
| Dryport Fully Operational | 2035 | 250,000,000 |

## 13. FINANCING AND PARTNERSHIP STRATEGY

### 13.1 Recommended Financing Structure

| Financing Source | Amount (USD) | Amount (Birr)* | Percentage |
| --- | --- | --- | --- |
| Development Finance Institutions | 150,000,000 | 24,004,785,000 | 39.5% |
| Private Sector Investment | 120,000,000 | 19,203,828,000 | 31.6% |
| Government (National/Regional) | 80,000,000 | 12,802,552,000 | 21.0% |
| Municipal Government | 30,000,000 | 4,800,957,000 | 7.9% |
| TOTAL | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 13.2 Financing Instruments by Project

| Project | Recommended Instruments |
| --- | --- |
| Priority 01: Urban Expansion | Blended: grant + concessional loan + PPP |
| Priority 02: Corridor Upgrade | Concessional loan / grant; Public capital budget |
| Priority 03: FTZ & Logistics | PPP / Concession; Private equity/debt |
| Priority 04: Solid Waste | Grant / concessional loan; Municipal budget |
| Priority 05: Youth Centre | Grant; Programme co-financing |
| Priority 06: Reception Centre | Grant; Programme co-financing |

### 13.3 Potential Partners

| Partner Type | Potential Partners | Relevant Projects |
| --- | --- | --- |
| Financiers | AfDB; World Bank/IFC; European DFIs; Private Banks | All projects |
| Developers | Industrial park developers; Infrastructure firms | FTZ; Urban Expansion; Corridor Upgrade |
| Operators | FTZ management firms; Logistics companies | FTZ; Solid Waste |
| Social Partners | IOM; UNHCR; NGOs; CSOs | Youth Centre; Reception Centre |
| Government | National; Regional; Municipal | All projects |
| Technical Partners | Consultants; Industry experts | All projects |

### 13.4 Existing Partnerships to Leverage

| Partner | Initiative | Relevance |
| --- | --- | --- |
| TradeMark Africa | Togwajaale Border Bridge Reconstruction | Border infrastructure; trade facilitation |
| Sweden (SWIFT Programme) | Border bridge funding | Trade facilitation; infrastructure |
| UAE | Berbera railway project | Regional connectivity; trade corridor |
| Cities Alliance | Urban expansion planning | Urban development; migration |
| IGAD | Regional Migration Fund | Migration management; cross-border development |
| IOM | Migration Response Centre | Migration support; protection |

## 14. RISK MANAGEMENT FRAMEWORK

### 14.1 Comprehensive Risk Matrix

| Risk Category | Specific Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| Political/Regulatory | Political instability in border region | Medium | High | Strong bilateral framework; diplomatic engagement |
| Political/Regulatory | Regulatory changes affecting FTZ | Medium | High | Secure long-term regulatory guarantees |
| Financial | Cost overruns | Medium | High | Detailed cost estimates; contingency provisions |
| Financial | Revenue shortfall | Medium | High | Diversified revenue streams; anchor tenants |
| Financial | Currency fluctuation | High | Medium | Currency hedging; indexation mechanisms |
| Market | Low investor demand | Medium | High | Targeted marketing; investment incentives |
| Market | Competition from other FTZs | Medium | Medium | Unique value proposition; competitive incentives |
| Technical | Construction delays | Medium | Medium | Experienced contractors; phased implementation |
| Environmental | Environmental impacts | Medium | Medium | Comprehensive EIA; environmental management plan |
| Social | Land acquisition disputes | High | High | Transparent compensation; community engagement |
| Social | Community opposition | Medium | Medium | Benefit-sharing; participatory planning |
| Operational | Management capacity | Medium | High | Professional management; training; experienced partners |

### 14.2 Risk Allocation in PPP Structure

| Risk Category | Public Sector | Private Sector | Shared |
| --- | --- | --- | --- |
| Political/Regulatory | ✓ |  |  |
| Land Acquisition | ✓ |  |  |
| Environmental Approvals | ✓ |  |  |
| Construction Risk |  | ✓ |  |
| Design Risk |  | ✓ |  |
| Financing Risk |  | ✓ |  |
| Market/Demand Risk |  | ✓ |  |
| Currency Risk |  |  | ✓ |
| Inflation Risk |  |  | ✓ |
| Operational Risk |  | ✓ |  |
| Force Majeure |  |  | ✓ |

## 15. MONITORING AND EVALUATION FRAMEWORK

### 15.1 Key Performance Indicators

| Indicator | Description | Baseline | Target | Data Source | Frequency |
| --- | --- | --- | --- | --- | --- |
| Investment | Total investment attracted | 0 | USD 380 million | Financial records | Annual |
| Jobs Created | Direct and indirect jobs | 0 | 7,000+ | Employment records | Annual |
| Population Served | Urban population served | 82,064 | 119,000+ by 2030 | Census data | Annual |
| Trade Volume | Value of trade through FTZ | 0 | USD 500 million+ | Customs records | Annual |
| Tax Revenue | Tax revenue generated | 0 | USD 50 million+ | Revenue records | Annual |
| Waste Collection | Households served by waste collection | 0% | 90%+ | Service records | Annual |
| Youth Trained | Youth trained annually | 0 | 5,000+ | Training records | Annual |
| Housing Units | New housing units delivered | 0 | 5,000+ | Housing records | Annual |
| Green Space | Urban area as green space | 0% | 15%+ | GIS mapping | Annual |

### 15.2 Reporting Framework

| Report Type | Purpose | Audience | Frequency | Responsible |
| --- | --- | --- | --- | --- |
| Weekly Update | Status updates; issues; decisions | Project Team; Management | Weekly | Project Manager |
| Monthly Report | Progress against plan; challenges; next steps | Project Team; City Administration | Monthly | Project Manager |
| Quarterly Report | Progress; financial; performance; risks | Financiers; Partners; Government | Quarterly | Project Manager |
| Annual Report | Comprehensive progress; outcomes; impacts; lessons | All stakeholders | Annually | Project Manager |
| Financial Report | Budget utilization; financial performance | Financiers; Government | Quarterly/Annual | Finance Officer |
| Environmental Report | Environmental compliance; impacts | Environmental authorities | Quarterly/Annual | Environmental Specialist |
| Social Report | Social impacts; GRM; community engagement | Social authorities | Quarterly/Annual | Social Development Specialist |

## 16. CONCLUSION AND RECOMMENDATIONS

### 16.1 Summary of Prioritization

| Rank | Priority | Project | Classification | Investment (USD) |
| --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | Foundation | 63,000,000 |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | Connectivity | 40,000,000 |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | Economic Engine | 250,000,000 |
| 4 | Priority 04 | Solid Waste Management System | Livability | 10,000,000 |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | Human Capital | 10,000,000 |
| 6 | Priority 06 | Reception & Reintegration Centre | Social Protection | 7,000,000 |

### 16.2 Key Recommendations

| Recommendation | Priority | Timeline |
| --- | --- | --- |
| Commission feasibility studies for all projects | Critical | 0-6 months |
| Prioritize Urban Expansion (Priority 01) as Phase 1 foundation | High | Immediate |
| Pursue road upgrade (Priority 02) as Phase 1 connectivity | High | Immediate |
| Develop PPP framework for FTZ (Priority 03) | High | 0-12 months |
| Engage development partners for solid waste (Priority 04) | Medium | 0-12 months |
| Leverage IGAD RMF and Cities Alliance for social projects (Priority 05, 06) | Medium | 0-12 months |
| Establish Project Implementation Unit | Critical | Immediate |

### 16.3 Implementation Principles

| Principle | Description |
| --- | --- |
| Sequencing | Implement foundation and connectivity projects before economic engines |
| Phasing | Phase implementation to match financing availability |
| Private Sector Engagement | Use PPP for revenue-generating projects (FTZ) |
| Donor Coordination | Leverage existing programmes (IGAD RMF, Cities Alliance, IOM) |
| Community Engagement | Involve communities in all projects |

### 16.4 Final Conclusion

The Tog-Wajaale EACC Priority Investment Portfolio provides a comprehensive framework for transforming the city into a thriving, resilient, and inclusive urban center. The prioritization presented in this report ensures that:

| Element | Description |
| --- | --- |
| 1. Foundation projects | Urban Expansion creates the enabling conditions for all other investments |
| 2. Connectivity projects | Road Upgrade provides access and mobility |
| 3. Economic engine projects | FTZ drives growth and job creation |
| 4. Livability projects | Solid Waste ensures environmental sustainability |
| 5. Human capital projects | Youth Centre develops the workforce |
| 6. Social protection projects | Reception Centre supports vulnerable populations |

This sequenced approach ensures that investments build on each other, maximizing impact and ensuring sustainable urban development. The successful implementation of this portfolio will position Tog-Wajaale as a model for sustainable urban development in the Horn of Africa.

## 17. REFERENCES

### 17.1 Primary Sources

- Tog-Wajaale Urban Expansion Plan (2025-2055). Tog-Wajaale City Administration Municipality Office. February 2025. Available at: www.twuep.com.et

- EACC Investment Posters (All 6 Projects). Tog-Wajaale City Administration. August 2026.

- Tog-Wajaale City Administration Municipal Revenue Data. FY 2018 E.C. (2025-26 G.C.) and FY 2019 E.C. (2026-27 G.C.)

### 17.2 External References

- Cities Alliance. (2023). "Ethiopia: Urban Expansion Exposure Visit to Mekelle." Available at: https://www.citiesalliance.org

- Cities Alliance. (2024). "Making Room for Urban Growth – Urban Expansion Planning in Ethiopia, Uganda and Somalia." Available at: https://www.citiesalliance.org

- Marron Institute. (2022). "Ethiopia Urban Expansion Initiative." New York University. Available at: https://marroninstitute.nyu.edu

- IGAD. (2026). "IGAD Launches the Tog-Wajale Cross-Border Regional Migration Fund Initiatives." Available at: https://igad.int

- IGAD. (2022). "IGAD Workshop on Somalia-Ethiopia Cross-border Area Development." Available at: https://igad.int

- TradeMark Africa. (2026). "Togwajaale Border Bridge Reconstruction." Available at: https://trademarkafrica.com

- Ethiopian Business Review. (2026). "New Hopes, Challenges for Cross-Border Trade." Available at: https://ethiopianbusinessreview.net

- AllAfrica. (2025). "The UAE Positions Itself On Africa's Railway Map." Available at: https://allafrica.com

- Trade Catalyst Africa. (2023). "Tog Wajaale Border Infrastructure Upgrade Catalyst for Berbera-Addis Transit Corridor Trade." Available at: https://tradecatalystafrica.com

- IOM. (2023). "IOM Upscales its Migration Response Centre in Tog-Wajaale." Available at: https://www.iom.int

- Ethiopia Today. (2025). "Germany Grants IGAD €8M to Boost Migration Corridor Infrastructure." Available at: https://ethiopiatoday.com

- Ministry of Urban Development and Housing (MoUDH). (2016). Urban development in Ethiopia: Trends and challenges. Addis Ababa, Ethiopia.

- World Bank. (2021). Urban development in Ethiopia: Trends and challenges. World Bank Group.

- Federal Environmental Protection Authority of Ethiopia. (2015). National Solid Waste Management Strategy.

- Government of Ethiopia. (2020). National Migration Policy.

- National Bank of Ethiopia. (2026). Daily Foreign Exchange Rates. August 2026.

## 18. APPENDICES

### Appendix A: Project Contact Information

| Name | Title | Contact |
| --- | --- | --- |
| Mahamud Yusuf Adan | Mayor, Tog-Wajaale City Administration | +251 915 330528 |
| Abdikarim Hassen Yusuf | City Manager, Tog-Wajaale City Administration | +251 915 074535 |
| Shemshedin Hassen Yusuf | Project Director / Manager | +251 911 542418 |

Project Website: www.twuep.com.et

### Appendix B: Key Definitions

| Term | Definition |
| --- | --- |
| BRT | Bus Rapid Transit - a high-quality bus-based transit system |
| EACC | East Africa City Corridor - a regional dialogue platform |
| FTZ | Free Trade Zone - a designated area with special economic regulations |
| NMT | Non-Motorized Transport - pedestrian and cycling infrastructure |
| PPP | Public-Private Partnership - a collaborative arrangement between public and private sectors |
| ROW | Right-of-Way - the legal right to pass through property owned by another |
| SEZ | Special Economic Zone - a geographic area with economic regulations different from the rest of the country |
| SPV | Special Purpose Vehicle - a legal entity created for a specific project |
| TWCA | Tog-Wajaale City Administration |
| TWUEP | Tog-Wajaale Urban Expansion Plan |

### Appendix C: Exchange Rate Note

All Birr equivalents in this document are calculated using the exchange rate of:

1 USD = 160.0319 Birr

as of August 2026. This rate may fluctuate and should be verified for future financial planning. All investment figures should be validated with current exchange rates at the time of financial commitment.

Prepared By:

Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

This document has been prepared for the purpose of presenting the prioritised Tog-Wajaale EACC Priority Investment Portfolio to potential financiers, partners, and stakeholders. The information contained herein is based on the Tog-Wajaale Urban Expansion Plan (2025-2055) and the project posters presented at the East Africa City Corridor Dialogue.