# TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

## Final Comprehensive Project Report

Prepared For:
Mahamud Yusuf Adan
Mayor, Tog-Wajaale City Administration
+251 915 330528

Abdikarim Hassen Yusuf
City Manager, Tog-Wajaale City Administration
+251 915 074535

Project Team:

- Shemshedin Hassen Yusuf – Project Director / Manager

- Mohammed Muhumed Ahmed – Infrastructure Development Specialist

- Mohammed Isse Muhumed – Environmental Compliance Officer

- Abdiwasac Khaliif Muhumed – GIS & Surveying Department

Project Website: www.twuep.com.et

Submitted By:
Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

# TOG-WAJAALE EACC PRIORITY INVESTMENT PROJECT

## Final Comprehensive Project Report

### TABLE OF CONTENTS

#### PRELIMINARY PAGES

- List of Acronyms and Abbreviations

- List of Figures

- List of Tables

- Executive Summary

#### CHAPTER ONE: INTRODUCTION

1.1 Background and Context
1.2 Problem Statement
1.3 Project Rationale
1.4 Project Objectives
1.5 Scope of the Report
1.6 Structure of the Report

#### CHAPTER TWO: PROJECT CONTEXT AND STRATEGIC FRAMEWORK

2.1 Tog-Wajaale City Overview
2.2 Demographic Profile and Growth Trends
2.3 Economic Context and Trade Significance
2.4 Urban Infrastructure Challenges
2.5 The Ethio-Berbera Corridor Opportunity
2.6 Strategic Alignment with Urban Expansion Plan
2.7 Legal and Policy Framework

#### CHAPTER THREE: PROJECT DESCRIPTION AND TECHNICAL SCOPE

3.1 Portfolio Overview
3.2 Priority 01: Planned Urban Expansion Programme
3.3 Priority 02: Corridor & Arterial Road Upgrade
3.4 Priority 03: Inland Special Trade Zone & Logistics Hub
3.5 Priority 04: Solid Waste Management System
3.6 Priority 05: Youth Skills, Enterprise & Migration Centre
3.7 Priority 06: Reception & Reintegration Centre
3.8 Project Synergies and Integration

#### CHAPTER FOUR: INVESTMENT REQUIREMENTS AND FINANCIAL ANALYSIS

4.1 Total Portfolio Cost Estimate
4.2 Financing Requirements
4.3 Municipal Revenue Context
4.4 Potential Revenue Sources
4.5 Financial Model Framework
4.6 Cost-Benefit Analysis

#### CHAPTER FIVE: READINESS ASSESSMENT AND BANKABILITY ANALYSIS

5.1 Current Readiness Stage
5.2 Strengths and Opportunities
5.3 Weaknesses and Gaps
5.4 Bankability Assessment
5.5 Gap Analysis and Requirements for Bankability

#### CHAPTER SIX: RISK ASSESSMENT AND MITIGATION STRATEGIES

6.1 Risk Management Framework
6.2 Political and Regulatory Risks
6.3 Financial Risks
6.4 Technical and Operational Risks
6.5 Environmental Risks
6.6 Social and Community Risks
6.7 Institutional and Capacity Risks
6.8 Risk Allocation in PPP Structure

#### CHAPTER SEVEN: FINANCING AND PARTNERSHIP STRUCTURE

7.1 Recommended Delivery Model
7.2 Recommended Financing Structure
7.3 Potential Partners
7.4 Partnership Engagement Strategy

#### CHAPTER EIGHT: IMPLEMENTATION ROADMAP

8.1 Implementation Timeline
8.2 Phase 0: Project Preparation (2024-2025)
8.3 Phase 1: Foundation and Design (2025-2027)
8.4 Phase 2: Implementation and Growth (2028-2030)
8.5 Phase 3: Consolidation and Expansion (2031-2035)
8.6 Critical Path Milestones

#### CHAPTER NINE: NEXT STEPS AND 90-DAY ACTION PLAN

9.1 Priority Actions
9.2 Action 1: Commission Feasibility Studies
9.3 Action 2: Initiate Environmental Impact Assessments
9.4 Action 3: Engage Potential Financiers
9.5 Action 4: Engage Potential Private Operators and Partners
9.6 Action 5: Update Project Briefs
9.7 Action 6: Establish Project Implementation Unit
9.8 Monitoring and Reporting Framework

#### CHAPTER TEN: CONCLUSION AND RECOMMENDATIONS

10.1 Summary of Findings
10.2 Key Recommendations
10.3 Conclusion

#### REFERENCES

#### APPENDICES

- Appendix A: Project Contact Information

- Appendix B: Key Reference Documents

- Appendix C: Detailed Cost Estimates (Updated)

- Appendix D: Stakeholder Engagement Plan

- Appendix E: Monitoring and Evaluation Framework

## LIST OF ACRONYMS AND ABBREVIATIONS

| Acronym | Full Form |
| --- | --- |
| AfDB | African Development Bank |
| BOQ | Bill of Quantities |
| BRT | Bus Rapid Transit |
| CBA | Cost-Benefit Analysis |
| CBO | Community-Based Organization |
| CSA | Central Statistical Agency |
| DFI | Development Finance Institution |
| EACC | East Africa City Corridor |
| E.C. | Ethiopian Calendar |
| EIA | Environmental Impact Assessment |
| ESIA | Environmental and Social Impact Assessment |
| ETB | Ethiopian Birr |
| EU | European Union |
| FTZ | Free Trade Zone |
| G.C. | Gregorian Calendar |
| GDP | Gross Domestic Product |
| GIS | Geographic Information Systems |
| ha | Hectare |
| IDP | Internally Displaced Person |
| IFC | International Finance Corporation |
| IGAD | Intergovernmental Authority on Development |
| IOM | International Organization for Migration |
| ITS | Intelligent Transport Systems |
| km | Kilometer |
| M&E | Monitoring and Evaluation |
| MOU | Memorandum of Understanding |
| MRC | Migration Response Centre |
| NGO | Non-Governmental Organization |
| NMT | Non-Motorized Transport |
| O&M | Operations and Maintenance |
| OSBP | One-Stop Border Post |
| OWDA | Organization for Welfare and Development in Action |
| p/ha | People per Hectare |
| PPP | Public-Private Partnership |
| RAP | Resettlement Action Plan |
| RMF | Regional Migration Fund |
| ROW | Right-of-Way |
| SCI | Save the Children International |
| SDC | Swiss Agency for Development and Cooperation |
| SDG | Sustainable Development Goal |
| SEZ | Special Economic Zone |
| SPV | Special Purpose Vehicle |
| TWCA | Tog-Wajaale City Administration |
| TWUEP | Tog-Wajaale Urban Expansion Plan |
| UAE | United Arab Emirates |
| UNDP | United Nations Development Programme |
| UNHCR | United Nations High Commissioner for Refugees |
| USD | United States Dollar |

## EXECUTIVE SUMMARY

### E.1 Portfolio Overview

The Tog-Wajaale EACC Priority Investment Project comprises six strategic infrastructure and development projects identified through the East Africa City Corridor (EACC) Dialogue. These investments are designed to transform Tog-Wajaale into a regional economic hub, enhance urban livability, create employment opportunities, and support sustainable urban development.

All projects are aligned with the Tog-Wajaale Urban Expansion Plan (TWUEP) 2025-2055, a 30-year urban framework endorsed by the Tog-Wajaale City Administration, Somali Regional State, Cities Alliance, and UNDP. The plan guides three decades of infrastructure, housing, and economic growth for this critical trade gateway in the Somali Regional State of Ethiopia.

### E.2 Portfolio Summary

| Priority | Project | Investment (USD) | Investment (Birr)* | Classification |
| --- | --- | --- | --- | --- |
| 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | Foundation |
| 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | Connectivity |
| 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | Economic Engine |
| 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | Livability |
| 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | Human Capital |
| 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | Social Protection |
| TOTAL |  | 380,000,000 | 60,812,122,000 |  |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### E.3 Key Findings

| Finding | Description |
| --- | --- |
| Foundation First | Urban Expansion (Priority 01) must precede other investments to create serviced land and framework |
| Connectivity Second | Road upgrades (Priority 02) are essential for access to all other investments |
| Economic Engine Third | FTZ (Priority 03) delivers largest economic impact but requires foundation and connectivity |
| Livability Fourth | Solid waste (Priority 04) addresses immediate public health and environmental needs |
| Human Capital Fifth | Youth Centre (Priority 05) develops workforce for FTZ and other opportunities |
| Social Protection Sixth | Reception Centre (Priority 06) supports vulnerable returnees |

### E.4 Strategic Importance

Tog-Wajaale serves as the primary border crossing for goods moving between Ethiopia and Somaliland along the Berbera Corridor. The corridor links the Port of Berbera to eastern Ethiopia via Hargeisa and Tog-Wajaale, providing landlocked Ethiopia with a critical trade route alternative to Djibouti.

Recent major infrastructure developments have reinforced the strategic importance of Tog-Wajaale:

| Infrastructure Project | Details |
| --- | --- |
| Berbera-Tog-Wajaale Railway | UAE confirmed plans to finance a 250 km railway linking Tog-Wajaale to Berbera, project valued at USD 3 billion |
| Togwajaale Border Bridge Reconstruction | TradeMark Africa launched reconstruction in May 2026 with Sweden funding through SWIFT Programme |
| One-Stop Border Post (OSBP) | Feasibility study recommends a juxtaposed model for Tog-Wajaale OSBP; ongoing upgrades |
| Berbera Corridor Road Upgrades | UAE pledged additional USD 100 million to upgrade the 250 km road connecting Berbera to Tog-Wajaale |
| Jigjiga-Tog Wajaale Power Transmission Line | 73.1 km 400kV double circuit transmission line proposed |

### E.5 Key Recommendations

| Recommendation | Priority | Timeline |
| --- | --- | --- |
| Commission feasibility studies for all projects | Critical | 0-6 months |
| Prioritize Urban Expansion (Priority 01) as Phase 1 foundation | High | Immediate |
| Pursue road upgrade (Priority 02) as Phase 1 connectivity | High | Immediate |
| Develop PPP framework for FTZ (Priority 03) | High | 0-12 months |
| Engage development partners for solid waste (Priority 04) | Medium | 0-12 months |
| Leverage IGAD RMF and Cities Alliance for social projects (Priority 05, 06) | Medium | 0-12 months |
| Establish Project Implementation Unit | Critical | Immediate |

# CHAPTER ONE: INTRODUCTION

## 1.1 BACKGROUND AND CONTEXT

Tog-Wajaale City, located in the Somali Regional State of Ethiopia, has experienced remarkable transformation over the past three decades. Evolving from a small trading Kebele into a dynamic urban administrative center, the city now serves as a critical node on the Ethio-Berbera trade corridor, connecting landlocked Ethiopia to the Port of Berbera in Somaliland.

The city's strategic location, approximately 90 kilometers from Hargeisa and 249 kilometers from the Port of Berbera, positions it as a key gateway for regional trade. This has fueled rapid population growth, with the city's population increasing from 8,000 in 1994 to 82,064 in 2024—a growth of over 1,000% in three decades. Projections indicate this trend will continue, with the population expected to reach 119,000 by 2030 and 554,700 by 2055.

This rapid urbanization has created significant opportunities for economic development but has also placed immense strain on the city's infrastructure. Current road networks, public transport systems, and utilities are insufficient to meet the needs of the growing population. The absence of a formalized public transport system has led to reliance on informal, inefficient private transportation, contributing to congestion along the critical Ethio-Berbera corridor and undermining its potential to reduce logistics costs.

Recognizing these challenges, the Tog-Wajaale City Administration, in collaboration with the Somali Regional Government and supported by international partners, has developed the Tog-Wajaale Urban Expansion Plan (TWUEP) 2025-2055. This comprehensive plan provides a framework for sustainable urban development, addressing infrastructure deficits, promoting economic growth, and enhancing quality of life for residents.

The Tog-Wajaale EACC Priority Investment Project represents the next phase of this planning process—a comprehensive set of six strategic projects identified through the East Africa City Corridor (EACC) Dialogue. These investments are designed to transform Tog-Wajaale into a regional economic hub, enhance urban livability, create employment opportunities, and support sustainable urban development.

## 1.2 PROBLEM STATEMENT

Tog-Wajaale faces critical development challenges that threaten to undermine its economic potential and quality of life:

### 1.2.1 Unmanaged Urban Growth

Tog-Wajaale's built-up area is projected to grow 12.6-fold by 2055, with population rising from 82,064 to 554,700. Without planned expansion, this growth risks repeating the overcrowded informal settlement pattern seen in the city's past growth. The city lacks serviced land, adequate housing, and planned infrastructure to accommodate this growth.

### 1.2.2 Infrastructure Deficits

The city's road network, while relatively developed in the city center, is outdated and insufficient for anticipated population growth. The connecting roads to Awbare and Hartishekh remain unpaved, limiting accessibility and economic opportunities. The lack of a formalized public transport system results in heavy reliance on private vehicles, contributing to congestion and environmental degradation.

### 1.2.3 Limited Economic Infrastructure

Cross-border traders and manufacturers at Tog-Wajaale lack a dedicated dry port, warehousing and customs-facilitation infrastructure. An informal FTZ has traded livestock, textiles and electronics since 2015, but rising bilateral trade with Somaliland has outpaced its unserviced footprint. The city lacks the industrial infrastructure to add value to local products and create sustainable employment.

### 1.2.4 Environmental and Health Challenges

Tog-Wajaale has no engineered landfill, formal collection fleet or recycling capacity. Uncollected waste accumulates in open sites and waterways, posing health and environmental risks that will intensify as population grows toward 554,700 by 2055.

### 1.2.5 Social and Human Capital Gaps

With a young and fast-growing population and Tog-Wajaale a key migration corridor, young people lack access to formal skills training, enterprise support and safe migration information - pushing many toward irregular, high-risk migration routes. Additionally, as Ethiopia's busiest land crossing to Somaliland, Tog-Wajaale receives significant numbers of returning migrants with no dedicated reception facility. Returnees currently lack accommodation, psychosocial support or a structured pathway to reintegration.

## 1.3 PROJECT RATIONALE

The Tog-Wajaale EACC Priority Investment Project addresses these challenges through an integrated approach that:

### 1.3.1 Manages Urban Growth

By developing a planned urban expansion programme, the portfolio provides serviced land, housing, and infrastructure to accommodate the city's 576% population increase. This prevents unplanned sprawl and informal settlements.

### 1.3.2 Enhances Connectivity

By upgrading 20 km of arterial roads, the portfolio provides access to the FTZ, urban expansion areas, and the Ethio-Berbera trade corridor. This reduces transport costs and transit times.

### 1.3.3 Drives Economic Development

By developing a 50-hectare Inland Special Trade Zone and Logistics Hub, the portfolio creates a regional trade and logistics hub that attracts investment, creates jobs (6,000+), and diversifies the local economy.

### 1.3.4 Ensures Environmental Sustainability

By establishing a citywide solid waste management system, the portfolio addresses public health and environmental challenges, creating a clean and livable city.

### 1.3.5 Builds Human Capital

By establishing a Youth Skills, Enterprise & Migration Centre, the portfolio addresses youth unemployment and irregular migration, building the workforce needed for the FTZ and other economic opportunities.

### 1.3.6 Supports Vulnerable Populations

By establishing a Reception & Reintegration Centre, the portfolio provides dignified support and livelihood opportunities for returning migrants, supporting social protection and stability.

## 1.4 PROJECT OBJECTIVES

### 1.4.1 Overall Objective

To transform Tog-Wajaale into a vibrant, sustainable, and inclusive city by delivering six strategic infrastructure and development projects that create economic opportunities, enhance urban livability, and support sustainable development.

### 1.4.2 Specific Objectives

| Objective | Description |
| --- | --- |
| Foundation | Deliver Planned Urban Expansion Programme to create serviced land and framework for all other investments |
| Connectivity | Deliver Corridor & Arterial Road Upgrade to provide access and mobility |
| Economic Development | Deliver Inland Special Trade Zone & Logistics Hub to drive growth and job creation |
| Environmental Sustainability | Deliver Solid Waste Management System to ensure a clean and healthy city |
| Human Capital Development | Deliver Youth Skills, Enterprise & Migration Centre to build workforce and address migration |
| Social Protection | Deliver Reception & Reintegration Centre to support vulnerable returnees |

## 1.5 SCOPE OF THE REPORT

This comprehensive report provides a detailed analysis of the Tog-Wajaale EACC Priority Investment Project, covering:

| Chapter | Content |
| --- | --- |
| Chapter One | Introduction and background |
| Chapter Two | Project context and strategic framework |
| Chapter Three | Project description and technical scope for all six projects |
| Chapter Four | Investment requirements and financial analysis |
| Chapter Five | Readiness assessment and bankability analysis |
| Chapter Six | Risk assessment and mitigation strategies |
| Chapter Seven | Financing and partnership structure |
| Chapter Eight | Implementation roadmap |
| Chapter Nine | Next steps and 90-day action plan |
| Chapter Ten | Conclusion and recommendations |

## 1.6 STRUCTURE OF THE REPORT

The report is organized into ten chapters:

| Chapter | Title | Description |
| --- | --- | --- |
| 1 | Introduction | Provides background, problem statement, rationale, objectives, and report scope |
| 2 | Project Context and Strategic Framework | Analyzes Tog-Wajaale's demographic, economic, and infrastructural context and alignment with strategic plans |
| 3 | Project Description and Technical Scope | Details all six portfolio projects, their components, and expected outcomes |
| 4 | Investment Requirements and Financial Analysis | Presents cost estimates, financing requirements, revenue sources, and financial analysis |
| 5 | Readiness and Bankability Assessment | Evaluates project readiness and identifies gaps and requirements for bankability |
| 6 | Risk Assessment and Mitigation Strategies | Provides comprehensive risk analysis and mitigation strategies |
| 7 | Financing and Partnership Structure | Recommends delivery models, financing structures, and potential partners |
| 8 | Implementation Roadmap | Outlines phased implementation and critical milestones |
| 9 | Next Steps and 90-Day Action Plan | Details priority actions for advancing all projects |
| 10 | Conclusion and Recommendations | Summarizes findings and provides key recommendations |

# CHAPTER TWO: PROJECT CONTEXT AND STRATEGIC FRAMEWORK

## 2.1 TOG-WAJAALE CITY OVERVIEW

### 2.1.1 Location and Geography

Tog-Wajaale City is located in the Somali Regional State of Ethiopia, specifically within the Tog-Wajaale Woreda of the Fafen Zone. It is situated approximately:

| Element | Value |
| --- | --- |
| Distance from Hargeisa | ~90 km |
| Distance from Port of Berbera | ~249 km |
| Distance from Jigjiga | ~70 km |
| Distance from Harar | ~175 km |
| Coordinates | 38P 1061474.60m N, 316716.77m E |
| Elevation | 1,510 to 1,615 meters |

### 2.1.2 Administrative Structure

Tog-Wajaale was established as a city administrative center in 2009 E.C. (Ethiopian Calendar). It includes 20 kebele administrations, with:

| Area | Number of Kebele |
| --- | --- |
| Built-up Areas | 7 kebele |
| Peripheral Regions | 13 kebele |
| Total | 20 kebele |

### 2.1.3 Climate and Environment

Tog-Wajaale experiences a hot semi-arid climate with:

| Parameter | Details |
| --- | --- |
| Climate Type | Hot semi-arid |
| Temperature | 28°C to 35°C (daytime) |
| Rainfall | 300-500 mm annually |
| Rainy Seasons | Gu (April-June), Deyr (October-November) |
| Key Risks | Droughts, flash floods, desertification, dust storms |

## 2.2 DEMOGRAPHIC PROFILE AND GROWTH TRENDS

### 2.2.1 Population Growth

Tog-Wajaale has experienced remarkable population growth over the past three decades:

| Period | Population | Growth Rate | Area (ha) | Density (p/ha) |
| --- | --- | --- | --- | --- |
| 1994 | 8,000 | - | 80 | 100.00 |
| 2007 | 14,800 | 85.0% | 138 | 107.25 |
| 2015 | 46,454 | 213.9% | 469 | 99.04 |
| 2024 | 82,064 | 76.6% | 711 | 115.42 |
| 2030 (Projected) | 119,000 | 45.0% | 1,450 | 82.07 |
| 2055 (Projected) | 554,700 | 366.0% | 8,990 | 61.70 |

Source: Tog-Wajaale Urban Expansion Plan (2025-2055)

### 2.2.2 Urban Area Expansion

| Period | Area (ha) | Expansion Factor |
| --- | --- | --- |
| 1994 | 80 | 1.0x |
| 2007 | 138 | 1.7x |
| 2015 | 469 | 5.9x |
| 2024 | 711 | 8.9x |
| 2055 | 8,990 | 112.4x |

### 2.2.3 Key Growth Drivers

| Driver | Description |
| --- | --- |
| Strategic Location | Positioned on Ethio-Berbera trade corridor; proximity to Port of Berbera |
| Economic Opportunities | Free Trade Zone; cross-border trade; growing commercial sector |
| Rural-Urban Migration | Push factors (drought, land degradation); pull factors (jobs, education, healthcare) |
| Infrastructure Development | Investments in roads, utilities, and public services |
| Government Policies | Decentralization; promotion of secondary cities |
| Demographics | Youthful population (60% under 25); high natural increase |

## 2.3 ECONOMIC CONTEXT AND TRADE SIGNIFICANCE

### 2.3.1 Economic Profile

Tog-Wajaale's economy is characterized by:

| Sector | Description |
| --- | --- |
| Trade and Commerce | The city serves as a commercial hub for the region, with significant cross-border trade with Somaliland |
| Free Trade Zone | Established after 2015, facilitating trade in livestock, textiles, and electronics |
| Informal Trade | Thriving informal trade networks (franco valuta) |
| Emerging Sectors | Growing potential in logistics, agro-processing, manufacturing, and commercial real estate |
| Employment | Trade, transportation, services, and small-scale manufacturing |

### 2.3.2 The Ethio-Berbera Corridor

The Ethio-Berbera Corridor represents a transformative opportunity for Tog-Wajaale:

| Aspect | Significance |
| --- | --- |
| Trade Connectivity | Reduces Ethiopia's reliance on Djibouti ports; lowers logistics costs by ~30% |
| Economic Diversification | Attracts logistics companies, warehouses, and cross-border businesses |
| Job Creation | Generates employment in transportation, customs, and services sectors |
| Regional Integration | Strengthens Ethiopia-Somaliland economic ties |
| Industrial Growth | Facilitates development of agro-processing, manufacturing, and commercial real estate |

### 2.3.3 Recent Major Infrastructure Developments

| Infrastructure Project | Details |
| --- | --- |
| Berbera-Tog-Wajaale Railway | UAE confirmed plans to finance a 250 km railway linking Tog-Wajaale to Berbera, project valued at USD 3 billion |
| Togwajaale Border Bridge Reconstruction | TradeMark Africa launched reconstruction in May 2026 with Sweden funding through SWIFT Programme |
| One-Stop Border Post (OSBP) | Feasibility study recommends a juxtaposed model for Tog-Wajaale OSBP; ongoing upgrades |
| Berbera Corridor Road Upgrades | UAE pledged additional USD 100 million to upgrade the 250 km road connecting Berbera to Tog-Wajaale |
| Jigjiga-Tog Wajaale Power Transmission Line | 73.1 km 400kV double circuit transmission line proposed |

## 2.4 URBAN INFRASTRUCTURE CHALLENGES

### 2.4.1 Transport Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Road Network | Outdated, insufficient for population growth | Congestion, reduced mobility |
| Connecting Roads | Awbare, Hartishekh unpaved | Limited accessibility, reduced economic opportunities |
| Public Transport | No formalized system | Reliance on private vehicles, congestion, environmental impact |
| NMT Infrastructure | Insufficient pedestrian, cycling infrastructure | Safety concerns, limited mobility options |

### 2.4.2 Utility Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Water Supply | Insufficient for growing population | Water scarcity, health concerns |
| Sanitation | Inadequate systems | Health risks, environmental degradation |
| Electricity | Unreliable supply | Economic constraints, service limitations |

### 2.4.3 Social Infrastructure Gaps

| Gap | Description | Impact |
| --- | --- | --- |
| Healthcare | Insufficient facilities | Limited access to healthcare |
| Education | Inadequate capacity | Limited access to education |
| Housing | Affordability and availability gaps | Informal settlements, overcrowding |
| Youth Services | No formal skills training or enterprise support | Youth unemployment, irregular migration |
| Returnee Support | No dedicated reception facility | Returnees lack accommodation and reintegration support |
| Waste Management | No engineered landfill or collection fleet | Environmental and health risks |

## 2.5 THE ETHIO-BERBERA CORRIDOR OPPORTUNITY

### 2.5.1 Strategic Significance

The Ethio-Berbera Corridor connects landlocked Ethiopia to the Port of Berbera in Somaliland, offering:

| Benefit | Description |
| --- | --- |
| Shorter Route | Alternative to the Djibouti route |
| Cost Reduction | Approximately 30% reduction in logistics costs |
| Diversification | Reduced reliance on a single port (Djibouti) |
| Regional Integration | Enhanced trade integration in the Horn of Africa |

### 2.5.2 Impact on Tog-Wajaale

As a transit city on this corridor, Tog-Wajaale has the potential to:

| Impact | Description |
| --- | --- |
| Logistics Hub | Become a logistics and trade hub |
| Investment Attraction | Attract logistics companies and warehouses |
| Industrial Growth | Facilitate accelerated industrial growth |
| Employment | Generate employment opportunities |
| Urbanization | Drive urbanization and economic development |

## 2.6 STRATEGIC ALIGNMENT WITH URBAN EXPANSION PLAN

### 2.6.1 Vision Alignment

Vision: To transform Tog-Wajaale into a regional center for commerce, education, and culture by 2055, emphasizing a diversified economy and green urbanism.

Project Contribution:

- Creates world-class infrastructure that supports commerce and trade

- Develops a diversified economy through FTZ and industrial development

- Integrates sustainable principles including green spaces and climate resilience

### 2.6.2 Alignment with Objectives

| Objective | Project Contribution |
| --- | --- |
| Infrastructure & Mobility | Road upgrades, urban expansion, and solid waste management |
| Economic Growth | FTZ & Logistics Hub creates jobs and attracts investment |
| Sustainable Planning | Green spaces, climate-resilient infrastructure, waste management |
| Population & Housing | Urban expansion provides 5,000+ housing units |
| Social Inclusivity | Youth Centre and Reception Centre support vulnerable populations |

### 2.6.3 Phased Implementation

The project aligns with the TWUEP's three-phase implementation strategy:

| Phase | Period | Focus | Portfolio Projects |
| --- | --- | --- | --- |
| Phase 1 | 2025-2030 | Short-Term Growth and Infrastructure Development | Urban Expansion (Phase 1); Corridor Roads; Solid Waste; Youth Centre |
| Phase 2 | 2031-2045 | Mid-Term Urban Expansion and Economic Development | FTZ (Phase 1); Reception Centre |
| Phase 3 | 2046-2055 | Long-Term Development and Sustainability | FTZ (Phase 2); Urban Expansion (Phase 2) |

## 2.7 LEGAL AND POLICY FRAMEWORK

### 2.7.1 Legal Framework Summary

| Level | Framework Component |
| --- | --- |
| National | Constitution of Ethiopia; National Urban Planning Laws; Environmental Protection Laws; National Migration Policy |
| Regional | Somali Regional State Urban Planning Policies; Land Use and Ownership Regulations; Regional Development Plans |
| Local | Tog-Wajaale Municipality Building Codes; Taxation and Incentive Policies; Municipal Development Plans |
| International | Sustainable Development Goals (SDGs); IGAD Regional Migration Fund; Cities Alliance Programme |

### 2.7.2 Key Policy Frameworks

| Framework | Relevance |
| --- | --- |
| National Migration Policy | Provides framework for managing migration and protecting migrants' rights; supports Reception Centre and Youth Centre |
| National Solid Waste Management Strategy | Provides framework for sustainable waste management; supports Solid Waste project |
| Ethiopia Urban Expansion Initiative | Provides technical and institutional framework; supports Urban Expansion project |
| SDG 11 (Sustainable Cities) | Provides international framework; supports all projects |
| SDG 13 (Climate Action) | Provides framework for climate resilience; supports Urban Expansion, Corridor Roads, and Solid Waste |

# CHAPTER THREE: PROJECT DESCRIPTION AND TECHNICAL SCOPE

## 3.1 PORTFOLIO OVERVIEW

### 3.1.1 Project Summary

| Priority | Project | Investment (USD) | Investment (Birr)* | Classification |
| --- | --- | --- | --- | --- |
| 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | Foundation |
| 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | Connectivity |
| 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | Economic Engine |
| 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | Livability |
| 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | Human Capital |
| 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | Social Protection |
| TOTAL |  | 380,000,000 | 60,812,122,000 |  |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 3.1.2 Project Classification

| Classification | Description | Projects |
| --- | --- | --- |
| Foundation | Creates the enabling conditions for all other investments | Priority 01 |
| Connectivity | Provides access and mobility for all other investments | Priority 02 |
| Economic Engine | Drives growth and job creation | Priority 03 |
| Livability | Ensures environmental sustainability and quality of life | Priority 04 |
| Human Capital | Develops the workforce and addresses social challenges | Priority 05 |
| Social Protection | Supports vulnerable populations | Priority 06 |

### 3.1.3 Implementation Sequencing Rationale

| Sequence | Priority | Classification | Rationale |
| --- | --- | --- | --- |
| First | Priority 01 | Foundation | Must be implemented first to create the land and framework for all other investments |
| Second | Priority 02 | Connectivity | Must follow foundation to provide access to all areas |
| Third | Priority 03 | Economic Engine | Requires foundation and connectivity to be effective |
| Fourth | Priority 04 | Livability | Can be implemented in parallel with economic engine |
| Fifth | Priority 05 | Human Capital | Best implemented as FTZ develops to provide trained workforce |
| Sixth | Priority 06 | Social Protection | Can be implemented throughout but highest impact when other systems are in place |

## 3.2 PRIORITY 01: PLANNED URBAN EXPANSION PROGRAMME

### 3.2.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Planned Urban Expansion Programme |
| Description | Phase 1 delivery of the TWUEP's planned urban expansion - serviced residential and mixed-use land, water, sanitation and green space |
| Indicative Investment | USD 63,000,000 (Birr 10,082,009,700) |
| Sector | Urban Development & Planning |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Blended: grant + concessional loan + PPP |
| Ranking Rationale | Foundation - Creates the spatial framework and serviced land for all other investments; manages 12.6-fold population growth |

### 3.2.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Planned Residential & Mixed-Use Zones | New housing and mixed-use developments | 20,000,000 |
| Water Supply & Sanitation Systems | Expansion of water and sanitation | 15,000,000 |
| Public Services & Social Infrastructure | Schools, health centres, and services | 10,000,000 |
| Green Spaces & Urban Parks | Parks and recreational areas | 8,000,000 |
| Land Readjustment & City Planning | Land management and urban planning | 10,000,000 |
| TOTAL |  | 63,000,000 |

### 3.2.3 Value Creation

| Outcome | Target |
| --- | --- |
| Projected City Population Served (2030) | 119,000 |
| New Housing Units | 5,000+ |
| Water Access | 100% access to clean water |
| Sanitation Coverage | 80%+ sanitation coverage |
| Green Spaces | 15%+ of urban area as green space |

### 3.2.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 02 (Corridor Upgrade) | Road network supports planned expansion areas |
| With Priority 03 (FTZ) | New housing and services for FTZ workers |
| With Priority 04 (Solid Waste) | Waste services for new expansion areas |
| With Priority 05 (Youth Centre) | Youth housing and services in expansion areas |
| With Priority 06 (Reception Centre) | Housing for returnees |

## 3.3 PRIORITY 02: CORRIDOR & ARTERIAL ROAD UPGRADE

### 3.3.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Corridor & Arterial Road Upgrade |
| Description | A 20 km programme of arterial and corridor road upgrades across Tog-Wajaale |
| Indicative Investment | USD 40,000,000 (Birr 6,401,276,000) |
| Sector | Transport Infrastructure |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Concessional loan / grant |
| Ranking Rationale | Connectivity - Essential for access to FTZ, urban expansion areas, and trade corridor; addresses immediate infrastructure deficit |

### 3.3.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Arterial Road Development | Construction and upgrade of 20 km priority roads | 20,000,000 |
| Drainage & Stormwater Systems | Comprehensive drainage infrastructure | 6,000,000 |
| Sidewalks & Pedestrian Facilities | Safe pedestrian infrastructure | 5,000,000 |
| Street Lighting & Traffic Safety | Lighting, signage, and safety features | 5,000,000 |
| Landscaping & Green Buffers | Green infrastructure and environmental integration | 4,000,000 |
| TOTAL |  | 40,000,000 |

### 3.3.3 Value Creation

| Outcome | Target |
| --- | --- |
| People/Businesses Served | 82,064+ (growing to 554,700 by 2055) |
| Jobs Created | ~900 construction jobs |
| Travel Time | 30% reduction in travel time |
| Safety | 50% reduction in road accidents |
| Flood Risk | Reduced flooding on priority routes |

### 3.3.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | Road network supports planned expansion areas |
| With Priority 03 (FTZ) | Access roads connect FTZ to the Berbera corridor and city centre |
| With Border Bridge | Complementary infrastructure for cross-border connectivity |

## 3.4 PRIORITY 03: INLAND SPECIAL TRADE ZONE & LOGISTICS HUB

### 3.4.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Inland Special Trade Zone & Logistics Hub |
| Description | A 50-hectare special trade zone and dry port adjacent to the border crossing |
| Indicative Investment | USD 250,000,000 (Birr 40,007,975,000) |
| Sector | Trade & Industrial Infrastructure |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | PPP / Concession |
| Ranking Rationale | Economic Engine - Largest economic impact; leverages strategic location; creates 6,000+ jobs; catalytic for private investment |

### 3.4.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Dry Port & Logistics Hub | Container handling, customs clearance, logistics | 70,000,000 |
| Warehousing & Distribution Parks | Storage and distribution facilities | 50,000,000 |
| Industrial Parks & Manufacturing Zones | Production and processing facilities | 60,000,000 |
| Customs & Trade Facilitation | On-site customs clearance and trade services | 30,000,000 |
| Commercial & Business Services | Office space, retail, and support services | 20,000,000 |
| Supporting Utilities | Power, water, telecommunications | 20,000,000 |
| TOTAL |  | 250,000,000 |

### 3.4.3 Value Creation

| Outcome | Target |
| --- | --- |
| Jobs Created | ~6,000 direct and indirect jobs |
| Companies Established | 100+ companies |
| Trade Volume | USD 500 million+ annually |
| Tax Revenue | USD 50 million+ annually |
| Economic Growth | 5%+ contribution to city GDP |

### 3.4.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | New housing and services for FTZ workers |
| With Priority 02 (Corridor Upgrade) | Access roads connect FTZ to the Berbera corridor |
| With Priority 05 (Youth Centre) | Skilled workforce for FTZ industries |
| With Border Bridge | Enhanced connectivity and trade facilitation |

## 3.5 PRIORITY 04: SOLID WASTE MANAGEMENT SYSTEM

### 3.5.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Solid Waste Management System |
| Description | A citywide solid waste management system delivering a clean, healthy city |
| Indicative Investment | USD 10,000,000 (Birr 1,600,319,000) |
| Sector | Municipal Services & Environment |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant / concessional loan |
| Ranking Rationale | Livability - Environmental and public health imperative; essential for livable city; relatively low-cost, high-impact |

### 3.5.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Engineered Landfill Disposal Site | Sanitary landfill with environmental controls | 3,000,000 |
| Transfer Stations | Network of collection points across the city | 2,000,000 |
| Collection Fleet & Equipment | Modern waste collection vehicles and equipment | 2,500,000 |
| Waste Segregation & Recycling Centre | Sorting, processing, and recycling facilities | 1,500,000 |
| Community Awareness & Capacity Building | Public education and training programmes | 1,000,000 |
| TOTAL |  | 10,000,000 |

### 3.5.3 Value Creation

| Outcome | Target |
| --- | --- |
| People Served | 82,064+ (growing to 554,700 by 2055) |
| Waste Collection Coverage | 90%+ of households |
| Recycling Rate | 30%+ of waste recycled |
| Environmental Benefit | Reduced open dumping & waterway pollution |

### 3.5.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 01 (Urban Expansion) | Waste services planned for new expansion areas |
| With Priority 02 (Corridor Upgrade) | Road access enables waste collection in expanded areas |
| With Priority 03 (FTZ) | Waste services for FTZ and industrial facilities |

## 3.6 PRIORITY 05: YOUTH SKILLS, ENTERPRISE & MIGRATION CENTRE

### 3.6.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Youth Skills, Enterprise & Migration Centre |
| Description | A dedicated centre delivering skills training, enterprise incubation and safe-migration services |
| Indicative Investment | USD 10,000,000 (Birr 1,600,319,000) |
| Sector | Skills, Enterprise & Migration Services |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant |
| Ranking Rationale | Human Capital - Addresses youth unemployment and irregular migration; builds workforce for FTZ; leverages existing programmes |

### 3.6.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Skills Training Facilities | Vocational and technical training centre | 3,000,000 |
| Entrepreneurship Incubation Centre | Business incubation and support | 2,500,000 |
| Digital & Career Development Labs | Digital skills and career guidance | 2,000,000 |
| Job Placement & Migration Services | Employment and migration guidance | 1,500,000 |
| Business Support & Mentoring | Mentorship and business advisory | 1,000,000 |
| TOTAL |  | 10,000,000 |

### 3.6.3 Value Creation

| Outcome | Target |
| --- | --- |
| Trained by 2030 | 5,000+/year (TWUEP target) |
| Jobs Created | ~200 construction jobs + placements |
| Beneficiaries | 60% youth under 25; women/youth/displaced & host communities |

### 3.6.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 03 (FTZ) | Skilled workforce for FTZ industries |
| With Priority 06 (Reception Centre) | Skills training for returnees |
| With IGAD RMF | Alignment with IGAD Regional Migration Fund programmes |

## 3.7 PRIORITY 06: RECEPTION & REINTEGRATION CENTRE

### 3.7.1 Project Overview

| Parameter | Details |
| --- | --- |
| Project Name | Tog-Wajaale Reception & Reintegration Centre |
| Description | A dedicated reception and reintegration centre providing dignified support, counselling and livelihood opportunities |
| Indicative Investment | USD 7,000,000 (Birr 1,120,223,300) |
| Sector | Migration & Social Services |
| Project Owner | Tog-Wajaale City Administration (TWCA) |
| Current Readiness | Stage 1 of 5 (Concept) |
| Instrument Sought | Grant |
| Ranking Rationale | Social Protection - Addresses returnee needs; supports vulnerable population; complements other investments |

### 3.7.2 Components Breakdown

| Component | Description | Estimated Cost (USD) |
| --- | --- | --- |
| Reception & Accommodation Facilities | Welcome centre and temporary accommodation | 2,000,000 |
| Counselling & Psychosocial Support | Mental health and psychosocial services | 1,500,000 |
| Skills Training & Livelihood Programmes | Vocational training and livelihood support | 1,500,000 |
| Reintegration Grants & Business Support | Grants and business development support | 1,000,000 |
| Monitoring, Follow-up & Case Management | Ongoing support and case management | 1,000,000 |
| TOTAL |  | 7,000,000 |

### 3.7.3 Value Creation

| Outcome | Target |
| --- | --- |
| Returnees Served / Year | Pending assessment |
| Jobs Created | ~100 construction + case management |
| Beneficiaries | Returnees, women & youth |

### 3.7.4 Key Synergies

| Synergy | Description |
| --- | --- |
| With Priority 05 (Youth Centre) | Skills training for returnees |
| With Priority 01 (Urban Expansion) | Housing and services for returnees |
| With Priority 03 (FTZ) | Employment opportunities for returnees |

## 3.8 PROJECT SYNERGIES AND INTEGRATION

### 3.8.1 Project Synergies Matrix

| Project | Priority 01 | Priority 02 | Priority 03 | Priority 04 | Priority 05 | Priority 06 |
| --- | --- | --- | --- | --- | --- | --- |
| Priority 01: Urban Expansion | — | Road network supports expansion | Housing for FTZ workers | Waste services for new areas | Housing for youth | Housing for returnees |
| Priority 02: Corridor Roads | Supports expansion areas | — | Access to FTZ | Access for collection | Access for centre | Access for centre |
| Priority 03: FTZ | Workforce housing | Road access | — | Industrial waste services | Skilled workforce | Employment for returnees |
| Priority 04: Solid Waste | Serves new areas | Enables collection | Serves FTZ | — | Employment opportunities | Employment opportunities |
| Priority 05: Youth Centre | Housing for youth | Access for centre | Workforce for FTZ | Employment in waste | — | Skills for returnees |
| Priority 06: Reception Centre | Housing for returnees | Access for centre | Employment for returnees | Employment in waste | Skills training | — |

### 3.8.2 Multiplier Effects

| Effect | Description |
| --- | --- |
| Economic Multiplier | Each USD invested creates additional economic activity |
| Employment Multiplier | Direct jobs create indirect employment |
| Infrastructure Multiplier | Infrastructure enables further development |
| Social Multiplier | Social investments improve quality of life |
| Environmental Multiplier | Environmental investments enhance sustainability |

# CHAPTER FOUR: INVESTMENT REQUIREMENTS AND FINANCIAL ANALYSIS

## 4.1 TOTAL PORTFOLIO COST ESTIMATE

### 4.1.1 Portfolio Investment Summary

| Priority | Project | Investment (USD) | Investment (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| 01 | Planned Urban Expansion Programme | 63,000,000 | 10,082,009,700 | 16.6% |
| 02 | Corridor & Arterial Road Upgrade | 40,000,000 | 6,401,276,000 | 10.5% |
| 03 | Inland Special Trade Zone & Logistics Hub | 250,000,000 | 40,007,975,000 | 65.8% |
| 04 | Solid Waste Management System | 10,000,000 | 1,600,319,000 | 2.6% |
| 05 | Youth Skills, Enterprise & Migration Centre | 10,000,000 | 1,600,319,000 | 2.6% |
| 06 | Reception & Reintegration Centre | 7,000,000 | 1,120,223,300 | 1.9% |
| TOTAL |  | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 4.1.2 Investment by Classification

| Classification | Projects | Investment (USD) | Investment (Birr)* | Percentage |
| --- | --- | --- | --- | --- |
| Foundation | Priority 01 | 63,000,000 | 10,082,009,700 | 16.6% |
| Connectivity | Priority 02 | 40,000,000 | 6,401,276,000 | 10.5% |
| Economic Engine | Priority 03 | 250,000,000 | 40,007,975,000 | 65.8% |
| Livability | Priority 04 | 10,000,000 | 1,600,319,000 | 2.6% |
| Human Capital | Priority 05 | 10,000,000 | 1,600,319,000 | 2.6% |
| Social Protection | Priority 06 | 7,000,000 | 1,120,223,300 | 1.9% |
| TOTAL |  | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

## 4.2 FINANCING REQUIREMENTS

### 4.2.1 Total Capital Requirement

| Parameter | Details |
| --- | --- |
| Total Portfolio Cost | USD 380,000,000 / Birr 60,812,122,000 |
| Capital Sought | USD 380,000,000 (full portfolio capitalization) |
| Financing Instruments | Blended Finance (Grants, Concessional Loans, Private Investment, PPP) |
| Expected Funding Mix | To be determined through feasibility studies and financier engagement |
| Implementation Period | 2025-2035 (phased over 10 years) |

### 4.2.2 Financing Needs by Project

| Priority | Project | Total Cost (USD) | Financing Gap (USD) | Preferred Instrument |
| --- | --- | --- | --- | --- |
| 01 | Urban Expansion | 63,000,000 | 63,000,000 | Blended: grant + concessional loan + PPP |
| 02 | Corridor Roads | 40,000,000 | 40,000,000 | Concessional loan / grant |
| 03 | FTZ & Logistics | 250,000,000 | 250,000,000 | PPP / Concession |
| 04 | Solid Waste | 10,000,000 | 10,000,000 | Grant / concessional loan |
| 05 | Youth Centre | 10,000,000 | 10,000,000 | Grant |
| 06 | Reception Centre | 7,000,000 | 7,000,000 | Grant |
| TOTAL |  | 380,000,000 | 380,000,000 |  |

## 4.3 MUNICIPAL REVENUE CONTEXT

### 4.3.1 Municipal Budget

| Fiscal Year | Municipal Revenue (Birr) | Municipal Revenue (USD)* |
| --- | --- | --- |
| FY 2018 E.C. (2025-26 G.C.) | 144,000,000 | 899,821 |
| FY 2019 E.C. (2026-27 G.C.) | 195,000,000 | 1,218,507 |

Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 4.3.2 Key Observations

| Observation | Description |
| --- | --- |
| Limited Municipal Capacity | Municipal revenue represents a small fraction of the total portfolio cost (approximately 1.1-1.5% of USD 380 million) |
| Growing Revenue | Municipal revenue is increasing year-on-year, reflecting economic growth |
| Municipal Contribution | Limited to coordination, land acquisition, regulatory approvals, community engagement, and technical support |
| O&M Contribution | Municipal may need to support O&M subsidies for some projects |

## 4.4 POTENTIAL REVENUE SOURCES

### 4.4.1 Revenue Sources by Project

| Project | Revenue Source | Suitability |
| --- | --- | --- |
| Priority 01: Urban Expansion | Land lease and readjustment proceeds; municipal budget | High |
| Priority 02: Corridor Roads | Municipal budget; road-user fees (longer term) | Medium |
| Priority 03: FTZ & Logistics | Land lease, service charges, tenant fees, customs revenue | High |
| Priority 04: Solid Waste | Municipal waste levy; municipal budget | Medium |
| Priority 05: Youth Centre | N/A - grant-funded; municipal budget for O&M | Low |
| Priority 06: Reception Centre | N/A - grant-funded; municipal budget for O&M | Low |

### 4.4.2 Portfolio Revenue Potential

| Revenue Source | Description | Estimated Annual Revenue (USD) |
| --- | --- | --- |
| FTZ Land Leases | Lease payments for industrial/commercial plots | 5,000,000 |
| FTZ Service Charges | Management and service fees | 2,000,000 |
| FTZ Customs Revenue | Import/export duties (government share) | 10,000,000 |
| FTZ Tax Revenue | Corporate and income tax (government share) | 15,000,000 |
| Urban Expansion Land Leases | Land lease and readjustment proceeds | 2,000,000 |
| Solid Waste Levy | Monthly fee on households | 1,000,000 |
| TOTAL |  | 35,000,000 |

## 4.5 FINANCIAL MODEL FRAMEWORK

### 4.5.1 Key Financial Parameters

| Parameter | Assumption (To be validated) |
| --- | --- |
| Portfolio Cost | USD 380.0 million / Birr 60.8 billion |
| Project IRR | 12-15% (economic); 8-12% (financial) |
| Equity IRR | 15-20% |
| Debt/Equity Ratio | 70:30 to 80:20 |
| Discount Rate | 8-12% |
| Concession Period | 20-25 years (for PPP projects) |
| Revenue Growth | 3-5% per year |
| O&M Cost Growth | 2-4% per year |

### 4.5.2 Financial Model Components

| Component | Description |
| --- | --- |
| Capital Expenditure | Phased construction costs, contingencies |
| Operating Expenditure | O&M costs for all projects |
| Revenue | FTZ revenue, land leases, waste levy |
| Debt Service | Principal and interest payments |
| Returns | Equity IRR, project IRR |
| Sensitivity Analysis | Key variables (costs, revenue, interest rates) |

## 4.6 COST-BENEFIT ANALYSIS

### 4.6.1 Economic Benefits

| Benefit Category | Description | Estimated Value |
| --- | --- | --- |
| Travel Time Savings | Reduced commute times | To be quantified |
| Vehicle Operating Cost Savings | Reduced fuel and maintenance | To be quantified |
| Logistics Cost Reduction | ~30% along Ethio-Berbera corridor | Significant |
| Trade Volume Increase | USD 500 million+ annually | Significant |
| Job Creation | ~7,000+ direct and indirect jobs | Significant |
| Investment Attraction | USD 380 million+ | Significant |
| Environmental Benefits | Reduced emissions, improved waste management | Significant |
| Health Benefits | Improved public health through waste management | Significant |

### 4.6.2 Economic Viability

| Indicator | Estimated Value |
| --- | --- |
| Net Present Value (NPV) | Positive |
| Economic Internal Rate of Return (EIRR) | >12% |
| Benefit-Cost Ratio | >1.5 |

These parameters will be validated during feasibility studies.

# CHAPTER FIVE: READINESS ASSESSMENT AND BANKABILITY ANALYSIS

## 5.1 CURRENT READINESS STAGE

| Stage | Description | Status |
| --- | --- | --- |
| 1 | Concept - Problem, beneficiaries, strategic alignment and preliminary scope are defined | ✓ All Projects |
| 2 | Pre-Feasibility - Options, initial demand, site, indicative cost and delivery choices have been assessed | ⚠ Partial |
| 3 | Feasibility & Approvals - Feasibility, land/site status, key approvals, safeguards and financial or O&M logic are substantially evidenced | ❌ Not Yet |
| 4 | Design/Procurement Ready - Designs, cost estimates/BOQ, procurement or transaction documents are prepared | ❌ Not Yet |
| 5 | Transaction Ready - Financing and delivery structure are agreed, due-diligence evidence is available | ❌ Not Yet |

## 5.2 STRENGTHS AND OPPORTUNITIES

### 5.2.1 Strengths

| Strength | Description |
| --- | --- |
| Strategic Alignment | All projects are integral components of the approved Tog-Wajaale Urban Expansion Plan (2025-2055) |
| Evidence-Based Foundation | Built upon robust data from TWUEP, including population projections, road network analysis, and demographic trends |
| Clear Economic Rationale | Direct link to Ethio-Berbera corridor with potential to reduce logistics costs by ~30% |
| Strong Policy Support | National, regional, and local legal frameworks; international commitments like SDGs |
| Municipal Commitment | Strong ownership demonstrated through TWUEP development and EACC participation |
| Regional Significance | Enhances Ethiopia-Somaliland cooperation and regional trade integration |
| Existing Partnerships | IGAD RMF, IOM MRC, Cities Alliance, TradeMark Africa programmes active |

### 5.2.2 Opportunities

| Opportunity | Description |
| --- | --- |
| International Development Finance | SDG alignment makes projects eligible for various international development finance instruments |
| Private Sector Investment | FTZ offers revenue-generating potential attractive to private investors |
| Regional Integration | Projects can serve as catalyst for strengthened Ethiopia-Somaliland economic cooperation |
| Climate Finance | Sustainability features (NMT, waste management, green spaces) make projects eligible for climate finance |
| Knowledge Transfer | Engagement with international partners can build local capacity |

## 5.3 WEAKNESSES AND GAPS

### 5.3.1 Weaknesses

| Weakness | Description |
| --- | --- |
| Feasibility Study Gap | Projects currently lack comprehensive feasibility studies |
| Environmental Assessment Pending | Project-specific EIAs not yet completed |
| Financial Model Undefined | Detailed financial models with clear funding mix and revenue streams not developed |
| Capacity Constraints | Municipality's technical and financial capacity may be limited |
| Land Acquisition Risk | Significant land acquisition may be required, which could face resistance |
| PPP Framework | Formal PPP frameworks and procurement strategies not yet in place |

### 5.3.2 Gaps

| Gap | Criticality | Action Required | Timeline |
| --- | --- | --- | --- |
| Feasibility Study | Critical | Commission comprehensive feasibility studies | 9 months |
| Environmental Assessment | Critical | Commission project-specific EIAs | 6 months |
| Financial Model | Critical | Develop detailed financial models | 6 months |
| Detailed Design | High | Complete engineering designs | 12 months |
| PPP Framework | High | Develop PPP frameworks and procurement strategies | 6 months |
| Risk Assessment | High | Complete comprehensive risk matrices | 3 months |

## 5.4 BANKABILITY ASSESSMENT

### 5.4.1 Bankability Assessment Matrix

| Bankability Factor | Priority 01 | Priority 02 | Priority 03 | Priority 04 | Priority 05 | Priority 06 |
| --- | --- | --- | --- | --- | --- | --- |
| Strategic Fit | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong |
| Policy/Regulatory Support | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong |
| Economic Justification | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong |
| Technical Feasibility | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial |
| Environmental Assessment | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing |
| Financial Model | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing | ✗ Missing |
| Risk Assessment | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial |
| Implementation Plan | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial | ⚠ Partial |
| Project Ownership | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong |
| Sponsor Commitment | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong | ✓ Strong |

Overall Readiness: Stage 2 (Pre-Feasibility) - All projects require significant development of technical, financial, and environmental documentation to achieve bankability.

## 5.5 GAP ANALYSIS AND REQUIREMENTS FOR BANKABILITY

### 5.5.1 Immediate Requirements

| Requirement | Description | Responsible |
| --- | --- | --- |
| Feasibility Studies | Comprehensive feasibility studies for all six projects | Project Director / Consultant |
| Environmental Impact Assessments | Project-specific EIAs for all projects | Environmental Consultant |
| Financial Models | Detailed financial models for all projects | Financial Consultant |

### 5.5.2 Medium-Term Requirements

| Requirement | Description | Responsible |
| --- | --- | --- |
| Detailed Designs | Engineering designs and specifications | Design Consultant |
| PPP Frameworks | PPP frameworks and procurement strategies | PPP Advisor |
| Risk Assessments | Comprehensive risk assessments | Risk Consultant |
| Implementation Plans | Detailed implementation plans | Project Director |

### 5.5.3 Long-Term Requirements

| Requirement | Description | Responsible |
| --- | --- | --- |
| Financing Commitments | Secured financing commitments from financiers | Mayor's Office / City Manager |
| PPP Transactions | PPP procurement and contract awards | PPP Advisor |
| Construction | Project construction and commissioning | Contractor |

# CHAPTER SIX: RISK ASSESSMENT AND MITIGATION STRATEGIES

## 6.1 RISK MANAGEMENT FRAMEWORK

### 6.1.1 Risk Management Process

| Step | Description |
| --- | --- |
| Risk Identification | Systematic identification of potential risks |
| Risk Analysis | Assessment of probability and impact of each risk |
| Risk Evaluation | Prioritization of risks based on significance |
| Risk Treatment | Development of mitigation strategies |
| Risk Monitoring | Ongoing monitoring and review of risks |

### 6.1.2 Risk Categories

| Category | Description |
| --- | --- |
| Political and Regulatory Risks | Risks related to political stability and regulatory environment |
| Financial Risks | Risks related to financing, costs, and revenue |
| Technical and Operational Risks | Risks related to construction, design, and operations |
| Environmental Risks | Risks related to environmental impacts and climate |
| Social and Community Risks | Risks related to community acceptance and social impacts |
| Institutional and Capacity Risks | Risks related to institutional capacity and governance |

## 6.2 POLITICAL AND REGULATORY RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Political instability in border region | Medium | High | Strong bilateral framework; diplomatic engagement |
| Regulatory changes affecting FTZ | Medium | High | Secure long-term regulatory guarantees |
| Land acquisition disputes | High | Medium | Transparent compensation; community engagement; legal due diligence |
| Border tensions | Low-Medium | High | Maintain diplomatic engagement; joint committee with Somaliland |

## 6.3 FINANCIAL RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Cost overruns | Medium | High | Detailed cost estimates; contingency provisions; phased implementation |
| Revenue shortfall | Medium | High | Conservative forecasts; diversified revenue streams; government guarantees |
| Currency fluctuation | High | Medium | Currency hedging; indexation mechanisms |
| Investor demand | Medium | High | Anchor tenant pre-agreements; market sounding study |

## 6.4 TECHNICAL AND OPERATIONAL RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Construction delays | Medium | Medium | Realistic timelines; experienced contractors; phased implementation |
| Design flaws | Low | High | International standards; comprehensive design review |
| Maintenance shortfall | Medium | High | O&M contracts; maintenance reserve fund; performance monitoring |
| Operational efficiency | Medium | Medium | Performance-based contracts; operator incentives |

## 6.5 ENVIRONMENTAL RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Flood damage | Medium | High | Flood-resistant design; climate-resilient infrastructure |
| Environmental impacts | Medium | Medium | Comprehensive EIA; environmental management plan |
| Climate change | High | High | Climate-resilient design; adaptation measures |

## 6.6 SOCIAL AND COMMUNITY RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Community opposition | Medium | Medium | Participatory planning; benefit-sharing; transparent communication |
| Displacement | Medium | High | Comprehensive resettlement plan; fair compensation |
| Safety concerns | Medium | Medium | Safety features in design; awareness campaigns |

## 6.7 INSTITUTIONAL AND CAPACITY RISKS

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Limited municipal capacity | Medium | Medium | Technical assistance; training; experienced partners |
| Coordination challenges | Medium | Medium | Clear roles; coordination mechanisms |
| Staff turnover | Medium | Low | Knowledge management; succession planning |

## 6.8 RISK ALLOCATION IN PPP STRUCTURE

| Risk Category | Public Sector | Private Sector | Shared |
| --- | --- | --- | --- |
| Political/Regulatory | ✓ |  |  |
| Land Acquisition | ✓ |  |  |
| Environmental Approvals | ✓ |  |  |
| Construction Risk |  | ✓ |  |
| Design Risk |  | ✓ |  |
| Financing Risk |  | ✓ |  |
| Market/Demand Risk |  | ✓ |  |
| Currency Risk |  |  | ✓ |
| Inflation Risk |  |  | ✓ |
| Operational Risk |  | ✓ |  |
| Force Majeure |  |  | ✓ |

# CHAPTER SEVEN: FINANCING AND PARTNERSHIP STRUCTURE

## 7.1 RECOMMENDED DELIVERY MODEL

### 7.1.1 By Project

| Project | Recommended Delivery Model | Rationale |
| --- | --- | --- |
| Priority 01: Urban Expansion | Public delivery with PPP components | Public sector planning; private sector for serviced plots |
| Priority 02: Corridor Roads | Public delivery | Municipal capital works programme |
| Priority 03: FTZ & Logistics | PPP / Concession | Private sector efficiency; investment attraction |
| Priority 04: Solid Waste | Public delivery | Municipal service; potential private O&M |
| Priority 05: Youth Centre | Public delivery with NGO partner | Social service; grant funding |
| Priority 06: Reception Centre | Public delivery with NGO partner | Social service; grant funding |

### 7.1.2 PPP Structure for FTZ (Priority 03)

| Element | Details |
| --- | --- |
| Model | Design-Build-Finance-Operate-Maintain (DBFOM) Concession |
| Concession Period | 20-25 years |
| Private Partner Role | Design, construction, financing, operation, maintenance, revenue collection |
| Public Sector Role | Policy oversight, regulation, land acquisition, environmental approvals, fare regulation |

## 7.2 RECOMMENDED FINANCING STRUCTURE

### 7.2.1 Portfolio Financing Structure

| Financing Source | Amount (USD) | Amount (Birr)* | Percentage |
| --- | --- | --- | --- |
| Development Finance Institutions | 150,000,000 | 24,004,785,000 | 39.5% |
| Private Sector Investment | 120,000,000 | 19,203,828,000 | 31.6% |
| Government (National/Regional) | 80,000,000 | 12,802,552,000 | 21.0% |
| Municipal Government | 30,000,000 | 4,800,957,000 | 7.9% |
| TOTAL | 380,000,000 | 60,812,122,000 | 100.0% |

*Based on exchange rate of 1 USD = 160.0319 Birr (August 2026)

### 7.2.2 Financing Instruments by Project

| Project | Recommended Instruments |
| --- | --- |
| Priority 01: Urban Expansion | Blended: grant + concessional loan + PPP |
| Priority 02: Corridor Roads | Concessional loan / grant; Public capital budget |
| Priority 03: FTZ & Logistics | PPP / Concession; Private equity/debt |
| Priority 04: Solid Waste | Grant / concessional loan; Municipal budget |
| Priority 05: Youth Centre | Grant; Programme co-financing |
| Priority 06: Reception Centre | Grant; Programme co-financing |

## 7.3 POTENTIAL PARTNERS

### 7.3.1 Financiers

| Institution | Rationale | Relevant Projects |
| --- | --- | --- |
| African Development Bank (AfDB) | Infrastructure focus; regional integration | All projects |
| World Bank Group (IFC) | PPP expertise; private sector engagement | Priority 03; All |
| Swiss Agency for Development (SDC) | Existing dialogue support | All projects |
| European DFIs (DEG, FMO, Proparco) | Climate finance; sustainable infrastructure | Priority 03; Priority 04 |
| European Union | Regional integration; infrastructure | Priority 02; Priority 03 |
| IGAD | Regional Migration Fund | Priority 05; Priority 06 |
| TradeMark Africa | Border infrastructure; trade facilitation | Priority 02; Priority 03 |
| IOM | Migration support; protection | Priority 05; Priority 06 |
| Cities Alliance | Urban expansion planning | Priority 01; All |

### 7.3.2 Private Sector Operators

| Partner Type | Rationale | Relevant Projects |
| --- | --- | --- |
| FTZ Operators | Global FTZ experience | Priority 03 |
| Logistics Companies | Logistics and warehousing expertise | Priority 03 |
| Transport Operators | BRT operation; fleet management | Priority 02 |
| Infrastructure Developers | Design and construction expertise | Priority 01; Priority 02; Priority 03 |
| Technology Providers | ITS; systems integration | Priority 02; Priority 03 |

### 7.3.3 Implementing Partners

| Partner Type | Rationale | Relevant Projects |
| --- | --- | --- |
| IOM | Migration expertise; MRC operations | Priority 05; Priority 06 |
| UNHCR | Refugee and returnee support | Priority 06 |
| NGOs | Community engagement; social services | Priority 05; Priority 06 |
| Save the Children (SCI) | Child protection; protection services | Priority 06 |
| Vocational Training Institutions | Skills training delivery | Priority 05 |

## 7.4 PARTNERSHIP ENGAGEMENT STRATEGY

### 7.4.1 Engagement Timeline

| Phase | Activity | Timeline |
| --- | --- | --- |
| Phase 1 | Pre-concept discussions with potential financiers and partners | 0-3 months |
| Phase 2 | Concept note submissions | 3-6 months |
| Phase 3 | Feasibility studies and detailed project preparation | 6-18 months |
| Phase 4 | Financing negotiations and PPP procurement | 18-30 months |
| Phase 5 | Financial close and construction start | 30-36 months |

### 7.4.2 Key Engagement Principles

| Principle | Description |
| --- | --- |
| Transparency | Open and honest engagement with all partners |
| Inclusivity | Engagement with diverse stakeholders |
| Alignment | Alignment with partner priorities and requirements |
| Early Engagement | Early engagement to shape project design |
| Sustained Dialogue | Ongoing dialogue throughout project lifecycle |

# CHAPTER EIGHT: IMPLEMENTATION ROADMAP

## 8.1 IMPLEMENTATION TIMELINE

### 8.1.1 Overview

| Phase | Period | Investment (USD) | Focus |
| --- | --- | --- | --- |
| Phase 0: Preparation | 2024-2025 | 25,000,000 | Feasibility, design, planning |
| Phase 1: Foundation | 2025-2027 | 80,000,000 | Urban Expansion Phase 1; Corridor Roads; Solid Waste; Youth Centre |
| Phase 2: Growth | 2028-2030 | 125,000,000 | FTZ Phase 1; Urban Expansion; Reception Centre |
| Phase 3: Consolidation | 2031-2035 | 150,000,000 | FTZ Phase 2; Urban Expansion Phase 2 |
| TOTAL | 2024-2035 | 380,000,000 |  |

## 8.2 PHASE 0: PROJECT PREPARATION (2024-2025)

| Activity | Timeline | Investment (USD) | Responsible |
| --- | --- | --- | --- |
| Feasibility Studies | 2025 | 5,000,000 | Consultants |
| Environmental Impact Assessments | 2025 | 2,000,000 | Environmental Consultants |
| Financial Modeling | 2025 | 2,000,000 | Financial Consultants |
| PPP Structuring | 2025 | 2,000,000 | PPP Advisor |
| Stakeholder Engagement | 2024-2025 | 2,000,000 | Engagement Team |
| Land Acquisition Planning | 2025 | 12,000,000 | Legal Team |
| TOTAL |  | 25,000,000 |  |

## 8.3 PHASE 1: FOUNDATION AND DESIGN (2025-2027)

| Project | Activities | Investment (USD) | Timeline |
| --- | --- | --- | --- |
| Priority 01: Urban Expansion | Phase 1 design; land readjustment | 20,000,000 | 2025-2027 |
| Priority 02: Corridor Roads | Feasibility; detailed design; construction | 30,000,000 | 2026-2027 |
| Priority 04: Solid Waste | Feasibility; design; construction | 10,000,000 | 2025-2027 |
| Priority 05: Youth Centre | Feasibility; design; construction | 10,000,000 | 2026-2027 |
| Priority 03: FTZ | Market study; feasibility | 5,000,000 | 2026-2027 |
| Priority 06: Reception Centre | Feasibility; design | 5,000,000 | 2026-2027 |
| TOTAL |  | 80,000,000 |  |

## 8.4 PHASE 2: IMPLEMENTATION AND GROWTH (2028-2030)

| Project | Activities | Investment (USD) | Timeline |
| --- | --- | --- | --- |
| Priority 01: Urban Expansion | Phase 1 construction | 43,000,000 | 2028-2030 |
| Priority 03: FTZ | Phase 1 development | 80,000,000 | 2028-2030 |
| Priority 06: Reception Centre | Construction; operational start | 2,000,000 | 2028-2029 |
| TOTAL |  | 125,000,000 |  |

## 8.5 PHASE 3: CONSOLIDATION AND EXPANSION (2031-2035)

| Project | Activities | Investment (USD) | Timeline |
| --- | --- | --- | --- |
| Priority 03: FTZ | Phase 2 development | 150,000,000 | 2031-2035 |
| TOTAL |  | 150,000,000 |  |

## 8.6 CRITICAL PATH MILESTONES

| Milestone | Target Date | Investment (USD) |
| --- | --- | --- |
| Feasibility Studies Completed | 2025 | 5,000,000 |
| Financing Commitments Secured | 2026 | - |
| Land Acquisition Completed | 2026 | 15,000,000 |
| Youth Skills Centre Operational | 2028 | 10,000,000 |
| Solid Waste Management Operational | 2028 | 10,000,000 |
| Corridor Road Upgrade Complete | 2029 | 40,000,000 |
| Urban Expansion Phase 1 Complete | 2030 | 63,000,000 |
| FTZ Phase 1 Operational | 2030 | 80,000,000 |
| Reception Centre Operational | 2031 | 7,000,000 |
| FTZ Fully Operational | 2035 | 250,000,000 |

# CHAPTER NINE: NEXT STEPS AND 90-DAY ACTION PLAN

## 9.1 PRIORITY ACTIONS

| Action | Description | Timeline | Responsibility | Estimated Cost |
| --- | --- | --- | --- | --- |
| Action 1 | Commission Feasibility Studies | 0-90 days | Mayor's Office | USD 2,000,000 - 3,000,000 |
| Action 2 | Initiate Environmental Impact Assessments | 0-90 days | Urban Expansion Team | USD 500,000 - 1,000,000 |
| Action 3 | Engage Potential Financiers | 0-60 days | Mayor's Office/City Manager | Minimal |
| Action 4 | Engage Potential Private Operators/Partners | 0-90 days | City Manager | Minimal |
| Action 5 | Update Project Briefs | 0-90 days | Urban Expansion Team | Minimal |
| Action 6 | Establish Project Implementation Unit | 0-90 days | City Manager | Minimal |

## 9.2 ACTION 1: COMMISSION FEASIBILITY STUDIES

| Element | Details |
| --- | --- |
| Objective | Commission comprehensive feasibility studies for all six projects |
| Scope | Traffic modeling, technical design, economic analysis, financial modeling, PPP structuring |
| Timeline | 0-90 days (procurement); 6-9 months (studies) |
| Responsible | Project Director / Urban Expansion Team |
| Estimated Cost | USD 2,000,000 - 3,000,000 |

### 9.2.1 Priority Studies

| Project | Priority | Est. Cost (USD) |
| --- | --- | --- |
| Priority 03: FTZ & Logistics | Highest | 500,000 - 750,000 |
| Priority 01: Urban Expansion | High | 400,000 - 600,000 |
| Priority 02: Corridor Roads | High | 300,000 - 500,000 |
| Priority 04: Solid Waste | Medium | 200,000 - 300,000 |
| Priority 05: Youth Centre | Medium | 150,000 - 250,000 |
| Priority 06: Reception Centre | Medium | 100,000 - 200,000 |

## 9.3 ACTION 2: INITIATE ENVIRONMENTAL IMPACT ASSESSMENTS

| Element | Details |
| --- | --- |
| Objective | Complete project-specific Environmental Impact Assessments |
| Scope | Environmental baseline, impact assessment, mitigation measures, social impact assessment, environmental management plan |
| Timeline | 0-60 days (procurement); 4-6 months (studies) |
| Responsible | Project Director / Environmental Compliance Officer |
| Estimated Cost | USD 500,000 - 1,000,000 |

## 9.4 ACTION 3: ENGAGE POTENTIAL FINANCIERS

| Element | Details |
| --- | --- |
| Objective | Initiate structured discussions with potential financiers |
| Targets | AfDB, World Bank/IFC, SDC, European DFIs, EU, TradeMark Africa, Cities Alliance |
| Timeline | 0-60 days (initial engagement) |
| Responsible | Mayor's Office / City Manager |

## 9.5 ACTION 4: ENGAGE POTENTIAL PRIVATE OPERATORS AND PARTNERS

| Element | Details |
| --- | --- |
| Objective | Initiate non-binding discussions with potential private sector partners |
| Targets | FTZ operators, logistics companies, infrastructure developers, IOM, UNHCR, NGOs |
| Timeline | 0-90 days |
| Responsible | City Manager / Project Director |

## 9.6 ACTION 5: UPDATE PROJECT BRIEFS

| Element | Details |
| --- | --- |
| Objective | Update all six project briefs with findings from initial discussions |
| Scope | Updated project descriptions, cost estimates, implementation timelines, partnership strategies |
| Timeline | 0-90 days |
| Responsible | Urban Expansion Team |

## 9.7 ACTION 6: ESTABLISH PROJECT IMPLEMENTATION UNIT

| Element | Details |
| --- | --- |
| Objective | Establish a dedicated Project Implementation Unit |
| Structure | Project Manager, Technical Specialist, Financial Specialist, Engagement Officer, Administrative Support |
| Timeline | 0-90 days |
| Responsible | City Manager |

## 9.8 MONITORING AND REPORTING FRAMEWORK

| Report | Frequency | Audience | Responsible |
| --- | --- | --- | --- |
| Weekly Update | Weekly | Project Team; Management | Project Manager |
| Monthly Report | Monthly | Project Team; City Administration | Project Manager |
| Quarterly Report | Quarterly | Financiers; Partners; Government | Project Manager |
| Annual Report | Annually | All stakeholders | Project Manager |
| Financial Report | Quarterly | Financiers; Government | Finance Officer |

# CHAPTER TEN: CONCLUSION AND RECOMMENDATIONS

## 10.1 SUMMARY OF FINDINGS

### 10.1.1 Portfolio Overview

| Finding | Description |
| --- | --- |
| Total Investment | USD 380 million across 6 priority projects |
| Economic Impact | USD 500 million+ annual trade; ~7,000+ jobs |
| Social Impact | 5,000+ youth trained annually; returnees supported |
| Environmental Impact | Citywide waste management; green infrastructure |
| Urban Impact | 12.6-fold expansion managed; 119,000+ served by 2030 |
| Readiness | All projects at Stage 1 (Concept) |

### 10.1.2 Prioritization Summary

| Rank | Priority | Project | Classification | Investment (USD) |
| --- | --- | --- | --- | --- |
| 1 | Priority 01 | Planned Urban Expansion Programme | Foundation | 63,000,000 |
| 2 | Priority 02 | Corridor & Arterial Road Upgrade | Connectivity | 40,000,000 |
| 3 | Priority 03 | Inland Special Trade Zone & Logistics Hub | Economic Engine | 250,000,000 |
| 4 | Priority 04 | Solid Waste Management System | Livability | 10,000,000 |
| 5 | Priority 05 | Youth Skills, Enterprise & Migration Centre | Human Capital | 10,000,000 |
| 6 | Priority 06 | Reception & Reintegration Centre | Social Protection | 7,000,000 |

## 10.2 KEY RECOMMENDATIONS

| Recommendation | Priority | Timeline |
| --- | --- | --- |
| Commission feasibility studies for all projects | Critical | 0-6 months |
| Prioritize Urban Expansion (Priority 01) as Phase 1 foundation | High | Immediate |
| Pursue road upgrade (Priority 02) as Phase 1 connectivity | High | Immediate |
| Develop PPP framework for FTZ (Priority 03) | High | 0-12 months |
| Engage development partners for solid waste (Priority 04) | Medium | 0-12 months |
| Leverage IGAD RMF and Cities Alliance for social projects (Priority 05, 06) | Medium | 0-12 months |
| Establish Project Implementation Unit | Critical | Immediate |

## 10.3 CONCLUSION

The Tog-Wajaale EACC Priority Investment Project provides a comprehensive framework for transforming the city into a thriving, resilient, and inclusive urban center. The prioritization presented in this report ensures that:

| Element | Description |
| --- | --- |
| 1. Foundation projects | Urban Expansion creates the enabling conditions for all other investments |
| 2. Connectivity projects | Road Upgrade provides access and mobility |
| 3. Economic engine projects | FTZ drives growth and job creation |
| 4. Livability projects | Solid Waste ensures environmental sustainability |
| 5. Human capital projects | Youth Centre develops the workforce |
| 6. Social protection projects | Reception Centre supports vulnerable populations |

This sequenced approach ensures that investments build on each other, maximizing impact and ensuring sustainable urban development. All six projects are at Stage 1 (Concept) of the readiness scale, with clear next steps identified to advance each project toward bankability.

The successful implementation of this portfolio will position Tog-Wajaale as a model for sustainable urban development in the Horn of Africa.

## REFERENCES

- Tog-Wajaale Urban Expansion Plan (2025-2055). Tog-Wajaale City Administration Municipality Office. February 2025. Available at: www.twuep.com.et

- EACC Investment Posters (All 6 Projects). Tog-Wajaale City Administration. August 2026.

- Cities Alliance. (2023). "Ethiopia: Urban Expansion Exposure Visit to Mekelle." Available at: https://www.citiesalliance.org

- Cities Alliance. (2024). "Making Room for Urban Growth – Urban Expansion Planning in Ethiopia, Uganda and Somalia." Available at: https://www.citiesalliance.org

- Marron Institute. (2022). "Ethiopia Urban Expansion Initiative." New York University. Available at: https://marroninstitute.nyu.edu

- IGAD. (2026). "IGAD Launches the Tog-Wajale Cross-Border Regional Migration Fund Initiatives." Available at: https://igad.int

- TradeMark Africa. (2026). "Togwajaale Border Bridge Reconstruction." Available at: https://trademarkafrica.com

- IOM. (2023). "IOM Upscales its Migration Response Centre in Tog-Wajaale." Available at: https://www.iom.int

- Ministry of Urban Development and Housing (MoUDH). (2016). Urban development in Ethiopia: Trends and challenges. Addis Ababa, Ethiopia.

- World Bank. (2021). Urban development in Ethiopia: Trends and challenges. World Bank Group.

- National Bank of Ethiopia. (2026). Daily Foreign Exchange Rates. August 2026.

## APPENDICES

### Appendix A: Project Contact Information

| Name | Title | Contact |
| --- | --- | --- |
| Mahamud Yusuf Adan | Mayor, Tog-Wajaale City Administration | +251 915 330528 |
| Abdikarim Hassen Yusuf | City Manager, Tog-Wajaale City Administration | +251 915 074535 |
| Shemshedin Hassen Yusuf | Project Director / Manager | +251 911 542418 |

Project Website: www.twuep.com.et

### Appendix B: Key Reference Documents

(Refer to Appendix B document for detailed summaries of all reference documents)

### Appendix C: Detailed Cost Estimates (Updated)

(Refer to Appendix C document for detailed cost breakdowns)

### Appendix D: Stakeholder Engagement Plan

(Refer to Appendix D document for comprehensive stakeholder engagement strategy)

### Appendix E: Monitoring and Evaluation Framework

(Refer to Appendix E document for M&E framework)

Prepared By:

Tog-Wajaale City Administration Municipality Office
Urban Expansion Team

Date: August 2026 G.C

Exchange Rate Note: All Birr equivalents are calculated using the exchange rate of 1 USD = 160.0319 Birr as of August 2026. This rate may fluctuate and should be verified for future financial planning.